cÖKí mvims‡ÿc
1| cÖK‡íi bvg
t jvjgwbinvU †Rjvi cvUMÖvg Dc‡Rjvaxb mv‡eK 119 bs euvkKvUv wQUgnj Gi   

       †Nvlcvov, `qvjUvix I †ev÷vix GjvKvq aijv b`xi evg I WvbZxi eivei 
                            b`xZxi msiÿY (1g ms‡kvwaZ)| 
2| (K) gš¿Yvjq
t cvwb m¤ú` gš¿Yvjq|

     (L) ms¯’v
t evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)
3| cÖK‡íi cUf~wg
t 

evsjv‡`k I fvi‡Zi g‡a¨ 1974 mv‡j HwZnvwmK mxgvšÍ Pzw³ Ges 2011 mv‡j mxgvšÍ †cÖv‡UvKj ¯^vÿwiZ nq| D³ Pzw³ I ‡cÖv‡UvK‡ji AvIZvq 1jv AvMó, 2015 Zvwi‡L evsjv‡`k I fvi‡Zi g‡a¨ 162wU wQUgnj wewbgq m¤úvw`Z nq| G‡`i g‡a¨ evsjv‡`‡ki Af¨šÍ‡i Aew¯’Z fvi‡Zi 111wU wQUgnj evsjv‡`‡ki AvIZvf~³ nq| G Ae¯’vq m`¨ evsjv‡`‡ki AvIZvf~³ GjvKvi RbMY hv‡Z wewea bvMwiK myweavmn Ab¨vb¨ myweav cvq †m j‡ÿ¨ KvR Kivi Rb¨ we‡kl Kg©cwiKíbv MÖnY Kiv nq| evsjv‡`k cvwb Dbœqb †ev‡W©i jvjgwbinvU cwiPvjbv I iÿYv‡eÿY (cIi) wefvM n‡Z cvUMÖvg Dc‡Rjvaxb 119bs euvkKvUv wQUgnj (mv‡eK) GjvKvq aijv b`xi WvbZx‡i wZbwU wfbœ ¯’v‡b b`xZxi cÖwZiÿvg~jK KvR ev¯Íevq‡bi Rb¨ cÖKí cÖ¯Ívebv cÖ¯‘Z Kiv nq|

aijv b`xi fv½b n‡Z mv‡eK 119 bs euvkKvUv wQUgnj GjvKv iÿv‡_© b`xZxi cÖwZiÿv I †WªwRs KvR AšÍf~©³ K‡i ‰ZixK…Z cÖKí cÖ¯ÍvebvwU weMZ 06-02-2017 Zvwi‡L cwiKíbv gš¿Yvj‡qi `vwq‡Z¡ wb‡qvwRZ gvbbxq gš¿x KZ©„K Aby‡gvw`Z nq Ges 14-02-2017 Zvwi‡L cwiKíbv Kwgkb KZ©„K Aby‡gv`‡bi Av‡`k, 01-03-2017 Zvwi‡L cvwbm¤ú` gš¿Yvjq KZ©„K cÖkvmwbK Aby‡gv`b Ávcb Ges 23-04-2017 Zvwi‡L cÖKí cwiPvjK wb‡qvM Kiv nq| Ryb/2017 n‡Z cÖK‡íi ev¯Íe KvR ïiæ Kiv nq| cieZx©‡Z 330.00 wgUvi ˆ`‡N©¨i b`x Zxi msiÿY KvR AšÍf‚©³ K‡i cÖ_g ms‡kvwaZ wWwcwc cvwb m¤ú` gš¿Yvjq KZ…©K weMZ        14-03-2018wLªt Zvwi‡L Aby‡gv`b cÖ`vb Kiv nq|
4| cÖK‡íi D‡Ïk¨
t

· mv‡eK 119bs euvkKvUv wQUgn‡ji 2.050 wKtwgt GjvKv aijv b`xi gvivZ¥K fv½b n‡Z iÿv Kiv|

· 4.00 wKtwgt ˆ`‡N©¨ b`x Lbb K‡i LbbK…Z gvwU/evwj/cwj Øviv bxPz f~wg I gvwUi iv¯Ív DPz Kivi gva¨‡g el©v †gŠm~‡g cÖKí GjvKvi ¯’vei-A¯’vei m¤úwË (evox-Ni, K…wl Rwg, wkÿv I agx©q cÖwZôvb Ges Ab¨vb¨ ¯’vcbv cÖvq 8280.00jÿ UvKvi m¤ú`) eb¨vi Kej n‡Z iÿv Kiv|

· KuvPv-cvKv iv¯Ív b`x fv½b n‡Z iÿv K‡i †hvMv‡hvM e¨ve¯’v‡K c~be©nvj Kivi gva¨‡g cÖKí GjvKvq emevmiZ RbM‡Yi Av_©-mvgvwRK Ae¯’vi Dbœqbmn RxebhvÎvi DbœwZmvab Kiv| 

5| cÖKí GjvKv
t 

	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	16 jvjgwbinvU-1
	iscyi
	jvjgwbinvU
	cvUMÖvg


6| cÖK‡íi cÖv°wjZ e¨qt

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	06-02-2017
	2474.63
	-
	2474.63

	1g ms‡kvwaZ
	14-03-2018
	2472.00
	-
	2472.00


7| cÖK‡íi †gqv` Kvj t  

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	Rvbyqvix, 2017
	Ryb, 2019

	1g ms‡kvwaZ
	Rvbyqvix, 2017
	Ryb, 2019


8| cÖK‡íi cÖavb A½mg~n t

(jÿ UvKvq)

	µwgK
	wcwc Abyhvqx Kv‡Ri cÖavb A‡½i bvg
	Kv‡Ri cwigvb
	cÖv°wjZ e¨q

	1|
	K) aijv b`xi WvbZxi I evgZxi msiÿY
	2.05 wKtwgt
	1725.26

	
	L) aijv b`x Lbb
	4.00 wKtwgt
	713.94

	2|
	Kw¤úDUvi/j¨vcUc
	1wU
	0.80

	2|
	Ab¨vb¨ (ivR¯^, m¤ú` msMÖn I Kw›Ub‡RÝx)
	‡_vK
	32.00

	
	†gvU
	
	2472.00


9| cÖK‡íi µgcyÄxf~Z AMÖMwZt

(jÿ UvKvq)
	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	†gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2018
	2095.37
	-
	2095.37
	92.00

	Rvbyqvwi, 2019
	2163.61
	-
	2163.61
	99.89

	AMÖMwZ
	68.24
	
	68.24
	7.89


10| eQiIqvix GwWwc eivÏ I cÖvwß t

(jÿ UvKvq)

	A_© eQi
	AviwWwcwc Abyhvqx
	cÖvß eivÏ

	2016-2017
	98.90
	98.90

	2017-2018
	2020.00
	1996.47

	2018-2019
	353.10
	375.00

	‡gvU
	2472.00
	2470.37


11| ev¯Íevqb mgm¨v
t cÖKíwU Ryb/2019 ch©šÍ ev¯Íevq‡bi Rb¨ wba©vwiZ i‡q‡Q| ev¯Íe KvR wW‡m¤^i/2018 Gi g‡a¨ mgvß n‡q‡Q| ms‡kvwaZ GwWwc `vwLj Kiv n‡q‡Q| ms‡kvwaZ GwWwc Aby‡gvw`Z n‡j A_© cÖvwß mv‡c‡ÿ m¤úvw`Z Kv‡Ri P‚ovšÍ wej cwi‡kva Kiv n‡e| 

12| m¤¢ve¨ mgvavb
t cÖ‡hvR¨ bq| 

[image: image1.jpg]A B vEST BENGAL)

T 5 =

|

| =
‘ \ @ |
| i Bashkata Project Location BANGLADESH WATER DEVELOPMENT BOARD ‘
| J (UP: dongra, UZ: Patgram, Disriet: Lalmenich=0 HY DROLOGICAL STATION NETWORK |

INDIA | (Surface Water)

(West Bengal) June, 2006

¥
|
|
- INDIA
(WEST BENGAL)

DIA |
SAM)

‘TINDIA
EST BENGAL)

-5 INDIA
. (ASSAM)

INDIA
(TRIPURA)

LEGEND
o Tt Wate vt Stnton °
Tt Watr Lpe St ° TN
[ Non T Wateevt s Dcharge siston .
e T Wata Levt Dcharg s Sedmert St &
T Water Lo nd i S .
T Wt Loa Oischarge s Sodmer Stion &
Rartn S a
Rt s oo staon N
R, Evacraon snd ClmmlogcaSason.
Bortrver .
on Oersts St %

MYANMAR
(BURMA)






[image: image2.jpg]National
Highway

Towards Lalmonirhat

420m+30m = 450m
Protective Work

FORMER 119 NO.

BASHKATA CHHITAMAHAI

Railwa Kacha Road
4l y Pacca Road

BOSHTARI

N

Not to Scale

'INDEX MAP
Goshpara, Dayaltari & Boshtari,

UP: Jongra, UZ: Patgram, Dist: Lalmonirhat

LEGEND:

Former Chhitmahal Boundary

Protective Work (P/W) A —
Protective Work (New Alignment) S ——
Shoal/Char Dredging Location Ty
Dharla River Bank lines N Lt






[image: image3.jpg]




164
37-36 jvjgwbinvU †Rjvi cvUMÖvg Dc‡Rjvaxb mv‡eK 119 bs euvkKvUv wQUgnj Gi †Nvlcvov, 

`qvjUvix I †ev÷vix GjvKvq aijv b`xi evg I WvbZxi eivei b`xZxi msiÿY KvR
163
37-36 jvjgwbinvU †Rjvi cvUMÖvg Dc‡Rjvaxb mv‡eK 119 bs euvkKvUv wQUgnj Gi †Nvlcvov, 

`qvjUvix I †ev÷vix GjvKvq aijv b`xi evg I WvbZxi eivei b`xZxi msiÿY KvR

