cÖKí mvims‡ÿc
1|
cÖK‡íi bvg    t
cÙv b`xi fv½b n‡Z ivRkvnx gnvbMixi AšÍ©f~³ †mvbvBKvw›` n‡Z 
eyjbcyi ch©šÍ GjvKv iÿv cÖKí (1g ms‡kvwaZ)
2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3| cÖK‡íi cUf~wg
t 

ivRkvnx gnvbMi cÙv b`xi evgZx‡i Aew¯’Z| cÙv b`xi fqven fv½b Ges eb¨vi cÖ‡Kvc n‡Z ivRkvnx  gnvbMix‡K iÿv Ki‡Z 17.20 wKwgt eb¨v wbqš¿b euva, 19wU ¯øyBm/ †i¸‡jUi, 4wU †MÖv‡qb, 3wU eªxK ¯úvi, 1wU mjxW ¯úvi Ges cÖvq 11.00 wKwgt cÖwZiÿv KvR ev¯Íevqb Kiv nq| d‡j ivRkvnx gnvbMi I msjMœ GjvKv b`x fv½b I eb¨v n‡Z iÿv cvq| 2013 mv‡ji eb¨v †gŠmyg †k‡l cÙv b`xi evg Zx‡i ‡mvbvBKvw›` n‡Z eyjbcyi GjvKvq e¨vcK b`x fvsMb msNwUZ nq| G‡Z ivRkvnx †Rjv cÖmvkb, RR‡KvU©, †Rjv cwil`, cywjk jvBb, cywjk mycv‡ii `ßi I weIwc mn g~j¨evb miKvwi-‡emiKvwi ¯’vcbv, cuvKv iv¯Ív, Ni-evox, nvU-evRvi, ¯‹zj-K‡jR, gmwR`-gv`ªvmv, d‡ji evMvb, †Ljvi gvV, eb¨v wbqš¿b euva, cvwb wbqš¿b A‡evKvVv‡gv mg~n iÿvi wbwgË GB cÖKíwU MÖnY Kiv nq|
4| cÖK‡íi D‡Ïk¨t 

· cÙv b`xi µgvMZ fvsMb n‡Z evgZx‡i ivRkvnx wmwU K‡c©v‡ikb I msjMœ cev GjvKvi cÖvq 8000 †n±i GjvKv iÿvmn cwi‡e‡ki fvimvg¨ iÿv Kiv| 

· †mvbvBKvw›` n‡Z eyjbcyi GjvKvq cÖvq 126500.00 jÿ UvKv g~j¨ mgZzj¨ ¸iæZ¡c~b© ¯’vcbv, cuvKv iv¯Ív, eb¨v wbqš¿b euva, nvU-evRvi, ¯‹zj-K‡jR, gmwR`-gv`ªvmv, d‡ji evMvb, miKvwi-‡emiKvwi ¯’vcbv, Ni-evox b`x fvsM‡bi nvZ n‡Z iÿv Kiv| 
· b`xi g~j cÖev‡ni MwZc_ cwieZ©b †iva K‡i Ges b`xi evg Zxi my`„p K‡i ZxieZ©x f~wg‡K cÙv b`xi fvsMb n‡Z iÿv Kiv|

5|
cÖKí GjvKvt
	wbevPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	53 ivRkvnx-2
	ivRkvnx
	ivRkvnx
	wmwU K‡c©v‡ikb GjvKv

	54 ivRkvnx-3
	ivRkvnx
	ivRkvnx
	cev


6|
cÖK‡íi cÖv°wjZ e¨qt

jÿ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	21 AvMó 2016
	26817.00
	- 
	26817.00

	1g ms‡kvwaZ
	18 A‡±vei 2018
	28690.89
	-
	28690.89


7|
cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	RyjvB, 2016
	Ryb, 2019

	1g ms‡kvwaZ
	RyjvB, 2016
	Ryb, 2019


8| cÖK‡íi cÖavb A½mg~n t                                                                          jÿ UvKvq
	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1
	mcyiv evcvD‡evÕi Awdm I K‡jvbxi cybe©vmb KvR 
	‡_vK 
	200.00

	2
	Rxc (4 ûBj, b~b¨Zg 2500 wmwm, cÖMZxi ‰Zix)
	1 wU
	60.00

	3
	b`x Zxi cÖwZiÿv KvR = 4905 wg.
	4.095 wKtwgt
	19897.12

	4
	‡MÖv‡qb/¯úvi gReywZKiY KvR 3wU
	3 wU
	2674.06

	5
	†WªwRs KvR (gvwU 18 j: N: wg:) 6 wK.wg.
	6 wK.wg.
	5768.71

	6
	Ab¨vb¨
	
	91.00

	
	‡gvU
	
	28690.89


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2018
	9992.50
	-
	9992.50
	39.68

	Rvbyqvwi, 2019
	13420.45
	-
	13420.45
	56.02

	AMÖMwZ
	3427.95
	
	3427.95
	16.34


10|  Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t
j¶ UvKvq

	A_©-eQi
	wWwcwc Abyhvqx eivÏ
	cÖvß eivÏ

	2016-2017
	8064.00
	101.46

	2017-2018
	11203.27
	8500.00

	2018-2019
	9423.62
	7000.00

	‡gvU
	28690.89
	15601.46


11|
ev¯Íevqb mgm¨v t
cÖ‡hvR¨ b‡n|

12|
m¤¢ve¨ mgvavb t

cÖ‡hvR¨ b‡n|
[image: image1.png]o T





[image: image2.png]o
®
o
]

N\ La
Saldpur

Raiganj "\, Dingp

i

National capital
Provincial capital
Town, village

Major airport
International boundary
Provincial boundary
Main road

- Railroad

A

Dingram

e

siaen (|
¥

oo

i . Barisal\ snola N‘"’k
) asma [osbypral AV \jﬁ

Pirbipure, Jha i

\ frayhosy

Dautaghan |

%
- @

orone 4

he
t
of

Matarbari .
Maiskhal |




[image: image3.jpg]e

BARNAI RIVE !“
[N . 7
o s Propo;.o_d WorK —— e Q’L
g Rt OT\G"O'"‘ﬁ WoT K e "\‘:t_ ‘ o]
T — Grroyne N0-3 Ty :{: Sl ™!
A i SO s ( ) om0
{
-
e
wam
oo
waw 2
s
\ovams
e
>l

P,

eyt -

SeckioAal Officer Sub-Drviskgnal Engingr
N PP Rajshahi Town Protection Rajshai O&M Sub-Division-1 js
Pade=t BN BWDB, Rajshahi. BWDB, Rajshahi. ewos Rajshahl

Scale 1:32000





[image: image4.jpg]Project Name: Protection of the Rajshahi Cadet College and adjacent important
establishment from the erosion of the Padma River

N N -

teceno Jurisdiction Map of
a Distrct Headquater Rajshahi O & M Division
B Thana Headauater
— Polder
/N Completed Embankment BANGLADESH WATER DEVELOPMENT BOARD
Rajshahi O & M Division, BWDB, Rajshahi
st Ramay
N> NatonaiHighway
Regional Rosd
A
S~ itematonal Boundary M

Thana Boundary
Completed Project
Proposed Project N

Projecton - Bangiadash Transverse Mercator





[image: image5.png]


[image: image6.png]o
®
o
]

N\ La
Saldpur

Raiganj "\, Dingp

i

National capital
Provincial capital
Town, village

Major airport
International boundary
Provincial boundary
Main road

- Railroad

A

Dingram

e

siaen (|
¥

oo

i . Barisal\ snola N‘"’k
) asma [osbypral AV \jﬁ

Pirbipure, Jha i

\ frayhosy

Dautaghan |

%
- @

orone 4

he
t
of

Matarbari .
Maiskhal |




[image: image7.png]



� EMBED Unknown  ���








186
41-24 cÙv b`xi fv½b n‡Z ivRkvnx gnvbMixi AšÍ©f~³ †mvbvBKvw›` n‡Z eyjbcyi ch©šÍ GjvKv iÿv cÖKí(1g ms‡kvwaZ)
185
41-24 cÙv b`xi fv½b n‡Z ivRkvnx gnvbMixi AšÍ©f~³ †mvbvBKvw›` n‡Z eyjbcyi ch©šÍ GjvKv iÿv cÖKí(1g ms‡kvwaZ)

[image: image8.png]APY Al




_1566668691.bin

