cÖKí mvims‡ÿc
1|  cÖK‡íi bvg    t Òe¸ov †Rjvi mvwiqvKvw›` Dc‡Rjvaxb Kzwb©evox n‡Z P›`bevBkv ch©šÍ hgybv b`xi WvbZxi msiÿY KvRmn weKí euva wbg©vY (1g ms‡kvwaZ)| 
2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3| cÖK‡íi cUf~wg
t 

eªþcyÎ- hgybv evsjv‡`‡ki e„nËg I ¸iæZ¡c~Y© b`x| b`xi †gvU cÖev‡ni 90% cvwb evsjv‡`‡ki  DRvb n‡Z Av‡m| AZ¨šÍ fvsMb cÖeb GB b`xi fv½‡bi nvi eQ‡i cÖvq 100 wgUvi| Z‡e, KL‡bv KL‡bv fqven fv½‡bi nvi eQ‡i cÖvq 800 wgUvi ch©šÍ n‡q _v‡K| lvU I mË‡ii `k‡Ki cÖ_gv‡a© eb¨vi nvZ †_‡K i¶vi Rb¨ wZ¯Ív b`xi fvwU †_‡K ûiv mvMi ch©šÍ eªþcyÎ-hgybv b`xi Wvb Zxi eivei eb¨v wbqš¿b euva wbg©vb Kiv nq hv Brahmaputra Right Embankment (BRE) bv‡g cwiwPZ| me©‡gvU 220.00 wKtwgt euv‡ai g‡a¨ e¸ov cIi wefv‡Mi Aaxb 45 wKtwgt Aew¯’Z| cÖKíwU IDA A_©vq‡b  ev¯ÍevwqZ nIqvi cieZ©x wewfbœ mg‡qi b`x fv½‡b eb¨v wbqš¿b euv‡ai wewfbœ ¯’v‡b fv½b †`Lv †`q| gvivZ¥K b`x fv½b I BRE fv½b wbim‡b wewfbœ Ae¯’v‡b nvW© c‡q›U, †MÖv‡qb Ges ¯úvi wbg©vY Kiv nq| 27wU †KŠkjMZ c‡q‡›U Zxi msi¶Y KvR Kivi gva¨‡g hgybv b`x ev½vjx b`xi mv‡_ wgwjZ nIqvi m¤¢vebv‡K cÖwZ‡iva Kiv n‡q‡Q| weAviB wKwg 98 n‡Z wKwg 143 ch©šÍ 45 wKwg As‡k 1wU †MÖv‡qb, 2wU nvW©c‡q›U, 6wU ¯úvi, 3wU b`x Zxi msi¶Y cÖKí ev¯Íevqb Kiv n‡q‡Q| 2wU b`x Zxi msi¶Y cÖK‡íi Aaxb eZ©gv‡b 8735.00 wgUvi ‰`‡N©¨ Zxi msiÿbKvR ev¯Íevqbvaxb Av‡Q| 

MZ 2004 mv‡j hgybv b`x‡Z ¯§iYKv‡ji `xN© †gqv`x eb¨vq hgybv b`x‡Z mvwiqvKvw›`i g_yivcvovq cvwbi mgZj wQj (+) 18.25 wgUvi (PWD) hv wec`mxgv (+) 16.70 wgUvi (PWD) A‡c¶v 1.55 wgUvi Dc‡i | `xN© †gqv`x eb¨vq hgybv AeevwnKvq A‡bK ¯’v‡b morphological Ae¯’vi cwieZ©b mvwaZ nq| D³ eb¨vq KywY©evwo GjvKvq GKwU AvovAvwo P¨v‡bj (oblique channel) Zxh©Kfv‡e G‡m Wvb Zx‡i mivmwi AvNvZ nvbvq Wvb Zx‡i KywY©evox, ZvjyK`vicvov I P›`bevBkv GjvKvq Aew¯’Z dmjx Rwg, RbemwZ, miKvix/AvavmiKvix/†emiKvix ¯’vcbv, eb¨v euva, ¯úvi BZ¨vw` b`x M‡f© wejxb n‡Z _v‡K|

†h‡nZz weKí-euvamn cÖwZi¶vg~jK Kv‡Ri wWwcwcwU GK‡b‡K Aby‡gv`b jvf Ki‡jI 2015 Gi el©v ‡gŠmy‡gi c~‡e©B cÖK‡íi AvIZvq weKí euva wbg©vb KvR m¤úbœ Kivi gZ h‡_ó mgq _vK‡e bv weavq Abybœqb ivR¯^Lv‡Z A_© msKU _vKv m‡Z¡I GjvKvi RbM‡bi gvbweK wech©q †VKv‡Z cÖK‡íi A_© n‡Z Rwg AwaMÖn‡bi A_© ms¯’vb Kiv n‡e we‡ePbvq RbMb‡K Rwgi g~j¨ cwi‡kv‡ai Avk¦vm cÖ`v‡bi gva¨‡g euva wbg©vb KvR nv‡Z †bqv nq| GgZve¯’vq wWwcwc n‡Z euva wbg©v‡bi ‡fŠZ Kv‡Ri `dv ev` w`‡q 30152.89 jÿ UvKvi e¨q m¤^wjZ wiKv÷ wWwcwcwU weMZ 23/04/2015 Zvwi‡L cvwb m¤ú` gš¿bvjq n‡Z cwiKíbv Kwgk‡b `vwLj Kiv nq Ges 01/09/2015 wLªt Zvwi‡L cÖKíwU GK‡bK mfvq Aby‡gv`b jvf K‡i| cieZ©x‡Z AvMó/2017 mv‡j N‡U hvIqv ¯§ibKv‡ji fqven eb¨vq KvRwUi mgvßK…Z Ask e¨vcKfv‡e ¶wZMÖ¯’ nq| ÿwZMÖ¯’ Ask †givgZmn Amgvß Kv‡Ri bKkv wiwfDKiY, KvR †UKkBKiYmn wWwcwc ms‡kva‡bi j‡ÿ¨ †evW© ch©v‡q GKwU KvwiMwi KwgwU MwVZ nq Ges D³ KvwiMwi KwgwUi mycvwi†k 33337.93 j¶ UvKv m¤^wjZ 1g ms‡kvwaZ wWwcwc MZ 04/06/2018 wLªt Zvwi‡L cvm‡g Aby‡gv`b cvq| 
4| cÖK‡íi D‡Ïk¨ t 

·  e¸ov †Rjvi mvwiqvKvw›` Dc‡Rjvaxb Kzwb©evox, ZvjyK`vicvov, P›`bevBkv, in`n Ges cvk¦©eZ©x we¯ÍxY© GjvKvi dmjx Rwg, Noevwo, ¯‹zj- K‡jR , gmwR`- gv`ªvmv, wewfbœ miKvwi I †emiKvix ¯’vcbv iÿvmn weAviB  euva iÿv Kiv|
·  e¸ov †Rjvi mvwiqvKvw›` Dc‡Rjvaxb fvsMb cÖeb GjvKvi cÖvq 8000 ‡n±i GjvKv hgybv b`xi fqven eb¨vi nvZ n‡Z iÿv Kiv|
· GjvKvi mvgwMÖK I A_©‰bwZK Ae¯’vi DbœwZ mvab Kiv|
5|
cÖKí GjvKv t
	wbevPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	36 e¸ov-1
	ivRkvnx
	e¸ov
	mvwiqvKvw›`


6|
cÖK‡íi cÖv°wjZ e¨q t


jÿ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	01 †m‡Þ¤^i 2015
	30152.89
	- 
	30152.89

	1g ms‡kvwaZ
	04 Ryb, 2018
	33337.93
	-
	33337.93


7|
cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	GwcÖj, 2015
	Ryb, 2018

	1g ms‡kvwaZ
	GwcÖj, 2015
	Ryb, 2019


8| cÖK‡íi cÖavb A½mg~n t
                                                                                  
 jÿ UvKvq
	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1|
	b`xZxi msiÿbg~jK KvR 5.900 wK‡jvwgUvi( wKtwgt 124.900 n‡Z wKtwgt 130.800=5.900 wK‡jvwgUvi)
	5.90 wKtwgt
	31574.91

	2|
	Rwg AwaMÖnb 
	31.70 †n±i
	1588.52

	3|
	m¤ú` msMÖn 
	
	115.50

	4|
	Ab¨vb¨
	
	59.00

	
	‡gvU
	
	33337.93


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2018
	26803.57
	-
	26803.57
	83.84

	
Rvbyqvwi, 2019
	27774.74
	-
	27774.74
	92.88

	AMÖMwZ
	971.17
	-
	971.17
	9.04


10|  Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t
j¶ UvKvq

	A_©-eQi
	wWwcwc Abyhvqx eivÏ
	cÖvß eivÏ

	2014-2015
	150.99
	0.00

	2015-2016
	2104.99
	2106.00

	2016-2017
	8722.15
	8800.00

	2017-2018
	16420.50
	16000.00

	2018-2019
	6090.29
	5000.00

	‡gvU
	33488.92
	31906.00


11|
ev¯Íevqb mgm¨v t
cÖ‡hvR¨ bq|

12|
m¤¢ve¨ mgvavb  t
cÖ‡hvR¨ bq|
[image: image1.jpg]RS-

Index Map Showing the Brahmaputra|
Right Embankment Under Bogra
O & M Division BWDB , Bogra .

Satellite Image : January 2007

Thana HQ
Cross Bar
Regulator

®

@

]
N/ Raivay
./ District Boundary
/. 7 Thana Boundary

Completed Structures

N
N Proposed Structures
N

Embankment

Projection
Bangladesh Transverse Mercator (BTM)

,
~

b
v

__|Proposed Revetment Woﬂ("-\from
Kurnibari to Chandanbaisha'~.
(Km-124.900 -130.800=5900.00m):

S

(s
Ongoing Retired Embankment
from Kurnibari to Chandanbaisha

(Km -124.800 -132.800=8000.00m).

k- 13080 b‘k

.;1 $ Chandanbalsha

i 52500

IS -7 Work\Site_B1
site_ M_pm-mm Jamuna - 2/fzk-27.12.10





[image: image2.png]e

I
m._w:r

¥





202
45-15 e¸ov †Rjvi mvwiqvKvw›` Dc‡Rjvaxb Kzwb©evox n‡Z P›`bevBkv ch©šÍ hgybv b`xi Wvb Zxi msi¶Y KvRmn weKí euva wbg©vY
201
45-15 e¸ov †Rjvi mvwiqvKvw›` Dc‡Rjvaxb Kzwb©evox n‡Z P›`bevBkv ch©šÍ hgybv b`xi Wvb Zxi msi¶Y KvRmn weKí euva wbg©vY

