cÖKí mvims‡ÿc

1|
cÖK‡íi bvg
t 
Feasibility Study with ESIA for Resuscitation of Ichamoti River in 
Pabna District
2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq


(L) ms¯’v

t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3| 
cÖK‡íi cUf~wg
t 

BQvgwZ b`x cvebv m`i Dc‡Rjvi fvouviv bvgK ¯’v‡b cÙv b`x n‡Z DrcwË n‡q‡Q| DrcwË¯’j n‡q GwU cvebv kni, AvUNwiqv, muvw_qv, †eov Dc‡Rjvi ga¨ w`qv cÖevwnZ n‡q ûivmvM‡i cwZZ n‡q‡Q| b`xwUi ‰`N¨© cÖvq 44 wK‡jvwgUvi|

b`xwU eZ©gv‡b bvbvwea Kvi‡b g„ZcÖvq| el©vKv‡j e„wói AwZwi³ cvwbmn cvebv kn‡ii hveZxq eR¨© c`v_© Ges b`x ZxieZx© Ni-evox mg~‡ni cqt wb®‹vkb G b`x‡ZB wbM©gb nq| cvwb Pig fv‡e `~wlZ n‡q `yM©Ü I gkvi esk e„w× K‡i knievmxi Rxeb `ywe©mn K‡i‡Q| eR¨© c`v_© Ae‡ÿ‡ci Kvi‡b b`xi †eW †j‡fj wewfbœ ¯’v‡b DuPz n‡q wM‡q‡Q| b`xi Lvm m¤úwË f~wg `m¨y‡`i Ke‡j c‡o wewfbœ hvqMvq m¤ú~Y© iy‡c fivU n‡q wM‡q‡Q| b`xwUi DRv‡b wkZjvBNvU bvgK ¯’v‡b GKwU µm evua I gvacy‡i b`xwU‡K †mP Lv‡ji ¯^v‡_© evua Øviv eÜ Kivi Kvi‡b Rjve×Zv I b`x fivU Z¡ivwš^Z n‡q‡Q| eZ©gv‡b e„wói cvwb e¨ZxZ b`xwU‡Z cvwbi Kvh©Ki †Kvb Drm †bB| cvebv kn‡ii M„n¯’vwj eR¨© BQvgwZ b`x‡Z †djvi d‡j b`xi cwi‡ekMZ Ae¯’vi µgvebwZ n‡”Q| BQvgwZ b`xi `~l‡Yi d‡j cvk¦©eZ©x GjvKvi cwi‡e‡ki Dci weiƒc cÖfve co‡Q| 

b`xwU cybiæ¾xeb Rb¨ Kvh©Ki e¨e¯’v †bqv GKvšÍ cÖ‡qvRb| cÖ‡qvRbxq KiYxq wba©vi‡Yi Rb¨ we¯ÍvwiZ mgxÿv cÖ‡qvRb| Av‡jvP¨ mgxÿv Kv‡Ri Rb¨ AÎ mgxÿv cÖK‡íi cÖ¯Ívebv cÖYqb Kiv n‡q‡Q|
4|
cÖK‡íi g~j D‡Ïk¨ t 
· BQvgwZ b`xi cybiæ¾xe‡bi Rb¨ KiYxq wba©viY| 
5|
cÖKí GjvKv t

	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	68 cvebv-1 
	ivRkvnx 
	cvebv 
	 mvuw_qv 

	69 cvebv-2
	ivRkvnx 
	cvebv 
	†eov 

	71 cvebv -4 
	ivRkvnx 
	cvebv 
	AvUNwiqv

	72 cvebv -5 
	ivRkvnx 
	cvebv 
	m`i


6|
cÖK‡íi cÖv°wjZ e¨q t

jÿ UvKvq

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	28-11-2017 
	344.00 
	-
	344.00 

	1g mgq ewa©Z 
	10-12-2018
	344.00 
	
	344.00


7|
cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	A‡±veiÕ 2017 
	wW‡m¤^i, 2018 

	1g mgq ewa©Z 
	A‡±veiÕ 2017
	RybÕ 2019 


8|
Aby‡gvw`Z wWwcwc Abyhvqx cÖavb A½mg~n t

jÿ UvKvq
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	civgk©K †mev  
	†_vK 
	328.00 

	Ab¨vb¨
	‡_vK
	16.00 

	‡gvU
	
	344.00 


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	RybÕ2018
	33.10
	-
	33.10
	15.00

	Rvbyqvwi, 2019
	33.10
	
	33.10
	70.00

	AMÖMwZ
	0.00
	0.00
	0.00
	55.00


10|
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t              
jÿ UvKvq
	A_© eQi
	wWwcwc Abyhvqx 
	cÖvß eivÏ

	2017-18
	37.00 
	37.00 

	2018-19
	307.00
	307.00

	‡gvU
	344.00
	344.00 


11|
cÖKí ev¯Íevq‡bi mgm¨v 
t
· GLb ch©šÍ eo ai‡bi †Kvb mgm¨v cwijwÿZ nqwb| 
12| m¤¢ve¨ mgvavb t
13| cÖKí GjvKv (BQvgZx b`x, cvebv)t 

[image: image1.jpg]89°00'00"

wn

; : : ! h 4 ; - ' i ]
Whoo\/ o W’OO" 385000 39500 405000 41 w \ 42 425000 g 89°2000" 43P0RR A S 445000

.

PUTHIA

N A

Proposed Regulator »° KAMARKALI
(1 vent- 1.20m x 1.50m) A :

e 199

|

S K& =
.
|

24°20'00"

.la'\\8

BALKUCHI

g

N

Abdulpur

v

unaigagha /
: | [3-5'x 6'RCB]
\ f | 30/06/86 |
| Menda
Kini - @ [1-5'x 6' RCB]
= 30/06/80
ohor nagar ” ., - <
. : ”~ :
<) i '

ag

visst

edp
| Malanchi
= Atghori
n

0
Bishnapur =
. sha Danga R\VE® ©
% <& S >
&, S o a
T6 T5 Q & / S 04
9 ura @
Gopalpur R 9 & % o \ 0/06/86 ’0/
y P A\ S Per-Bhangur g
. W <Ay s [1-5'x 6' RCB] .
¢ i G, \QO6/86
% j w o} .
g oss'\ Qr$/
<
N 5 /?" y
\ () &,
D3STITe // [ Muladuli Ky o’ £ oy
6 o T ‘ 2 dpair %, 2\ Wy9-12 x 8 RCB|
S <
> 52 71 S G R lyani
Ishurdi & d g 1" T P g e ; 2 |1124'x 6' RCB}
w g ) . - Ghechua ' . S N/ 1500579
[ D b= 6 ' [19-5' x8'RC c h/ [12_51 x 6'RCB 5 15-6fx 6 RCB]', o 4 335
JJasurng ria 15/05/82 " frai & /N R SN% &L Dhania P
\ : Pl & lagra g | - a Patty
| ‘ . ; e Uti Khaflf o >y ) , [1-3'x 4' RCB]
j/\\ \ ¢ - ha - Jai ¥ K “ 30/06/85
S Pashvaga -\ 77 Patteshwar---( -7/ 11/ 16-9/ 6-REB] {7_5.“;.’-:2‘;]- e BN ] A HAC T\ RS S e
e \ ﬁ_,__\ g s g }1 30/06/68 (|3 S of : e T > [25x 6 RC’{
w o7 N .‘ 3 @ E % h
'Z' '/ — = 1 “5 g
D6s7 a N / // = : % ¥,
o . 4 Q v i 8 **'
asherpata olle Tabunia [Z5as11T? > s, B “ \ J
9 ash® Khay O 2 " \ e B
Char Rupp Des74 \ s 2? / : Proposed Madhior
| < & > Stuice /i “SIPter ..
. \Simga Bypass Bridge .
D6 - o Proposed . | "
DAULATPUR {reTicgamoft Rver o s g X Madhpur
I * \Hemaye . o ; S dhpu
1» | 5’)«’\ 3 scap
..................................................... - 2
[ PABNA Proposed 2-Vent \5’
handrapur ‘Regulator - : 7 ~
BANGLADESH WATER DEVELOPMENT BOARD [4-5°x 6 RCB] e ﬁ Proposed Pump ; 6 goye” (e eyl ¥ 5
30/06 N \Dltal Lloser House ; 14 DIAS 5 ; : : - % PR 3
Pabna Irrigation & Rural Development Project (PIRDP) Bangla Bazar z : Kipta P
PHASE - 1 , Pipe Sluice - )i S pur o -
- Chinakharg e D%
PABNA O&M CIRCLE agar N D\P\S\Q Shibrampur % Natebari :
\Pfs .2
BASE MAP pA = ulakhola
. g 9 < [45'x 6' RCB]
Showing Principal Project Features \% 3 | 3 a0k
W2  Rivep; . s :
Legend . : DIAST P ~ y ‘.“d
« B
. D ’
# Pump Station
River atbari
& Water control structure 2 1 g’ASm = % (1%
== Bridge . &
i 1 STAS6 - yel
=2 Drainage sluice i ™ | 'v?’ <
B Regulator P 7 | al(i,. ,’;s';nrzcé]
N/ International Boundary ; 30/06/82
Embankment \ ; : ..V“"" PR e
Embankment (On-going) A - % e )
/\/ Drainage Chanel | N L [3'x 6 RCB]__| J . | |
- egend: , , . i & i
/\/ Irrrigation Canal Scale . ‘ g . PANGSA i WS oo Kazirhat-Satbaria
N Railway e Location Map s Badai River i3 j‘
Road 2@@—0:__-:_—_52 e I 13 Main Canal E e
N Metal Beilisiiens © Proposed Pump House RAJBARI
J N Brick Bangladesh Transverse Mercator INSTITUTE OF WATER MODELLING | =] Proposed Siuice | : . ,
/™ Earthen ; |
[GIS71] d::\P001 44100bdev\avdata\aprile\pirdp-work of PD.apr [10 December 2008, * MMH ] l 80°00'00" ; csdbtian 30°50/60" 89°30'00" GOALANDA GHAT\
Layout - A3 - Base Map for Pabna Irrigation Project ‘ e ] : :

j—





384
85-55 Feasibility Study with ESIA for Resuscitation of Ichamoti River in Pabna District
383
85-55 Feasibiility Study with ESIA for Resuscitation of Ichamoti River in Pabna District

