cÖKí mvi ms‡ÿc

1|
cÖK‡íi bvg
t Bgvi‡RwÝ 2007 mvB‡K¬vb wiKfvix GÛ †i‡óv‡ikb cÖKí (ECRRP) t evcvD‡ev Ask

2|
(K) gš¿Yvjq
t cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
t evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3|
cÖK‡íi cUf~wg
t


2007 mv‡ji b‡f¤^i gv‡mi 15 ZvwiL N~wY©So ÒwmWiÓ evsjv‡‡`‡ki DcK~jeZx© GjvKvq cÖPÛ kw³‡Z AvNvZ nv‡b| N~wY©S‡o DcK~jeZ©x 30wU †Rjv wewfbœ gvÎvq ¶wZMÖ¯Í nq| Zb¥‡a¨ wc‡ivRcyi, ei¸bv,  cUzqvLvjx I ev‡MinvU †Rjv m‡e©v”P   ¶wZMÖ¯’ nq| N~wY©So m„ó R‡jv”Qv‡mi Kvi‡b †h ¶q¶wZ nq Zv KvwU‡q IVvi j‡¶¨ cªv_wgK cªv°jb I mycvwi‡ki wfwË‡Z cybe©vmb cÖKí ev¯Íevq†bi D‡`¨vM †bqv nq| 

4|  cÖK‡íi D‡Ïk¨
t


· N~wY©So wmW&i Ges AvBjv‡Z ÿwZMÖ¯’ cvwb Dbœqb †ev‡W©i 29wU ÿwZMÖ¯’ †cvìvi Gi cybe©vmb;
· DcK~jxq 3wU †Rjvi 12wU Dc‡Rjvi ÿwZMÖ¯Í AeKvVv‡gv cybe©vmb c~e©K RbRxeb c~e©ve¯’vq cybiæ×vi Ges Dc-cÖK‡íi Kvw•LZ myweav wbwðZ KiY|
mgxÿv t
1. DcK~jxq euva Dbœqb cwiKíbv cÖbqb, mgy`ª D”PZv Ges ˆewl¨K DòZv we‡ePbv K‡i A_©‰bwZK ¸iæZ¡c~Y© Dc-cÖKí/ †cvìv‡ii wbivcËv wbwðZ KiYmn AeKvVv‡gvi we¯ÍvwiZ bKmv cÖYqb, †UÛvi WKz‡g›U I wWwcwc cÖ¯‘Z;
2. b`x Zxi Dbœqb †cÖvMÖvg Gi KvwiMix mgxÿv cÖYqb Ges †UÛvi WKz‡g›U I wWwcwc cÖ¯‘Z;
3. evsjv‡`k b`xi Zxi Dbœqb Ges msiÿY cÖK‡íi civgk©K †mev;
4. MovB b`x I †i‡óv‡ikb cÖK‡íi cwi‡ek Ges mvgvwRK mgxÿvi wbwg‡Ë civgk©K †mev cÖ`vb|
5|
cÖKí GjvKv
t 

	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv
	‡cvìvi b¤^i

	109 ei¸bv-1
	ewikvj
	ei¸bv
	ei¸bv m`i, AvgZwj, ZvjZwj
	39/2A, 39/1D, 39/1A, 40/1, 41/6B, 41/7B, 41/4, 43/1, 41/5,45, 42, 44B

	110 ei¸bv-2
	ewikvj
	ei¸bv
	evgbv, cv_iNvUv, ‡eZvMx
	

	113 cUzqvLvjx-3
	ewikvj
	cUzqvLvjx
	MjvwPcv, `kwgbv
	44/P, 46, 47/1, 47/4, 47/5, 54/A, 55/1, 55/2C, 55/2B, 50/51, 52/53B, 55/4, 55/2D, 55/3

	114 cUzqvLvjx-4
	ewikvj
	cUzqvLvjx
	Kjvcvov, iv½vevjx
	

	128 wc‡ivRcyi-2
	ewikvj
	wc‡ivRcyi
	fvÛvwiqv
	39/1C, 39/1B

	129 wc‡ivRcyi-3
	ewikvj
	wc‡ivRcyi
	gVevoxqv
	


06|
cÖK‡íi cÖv°wjZ e¨q t

jÿ UvKvq

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	23-10-2008
	-
	18064.90
	18064.90

	1g ms‡kvwaZ
	23-08-2011
	-
	33923.40
	33923.40

	2q cÖ¯ÍvweZ
	
	-
	70310.00
	70310.00


07|
cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	wW‡m¤^i 2008
	Ryb, 2013

	1g ms‡kvwaZ
	wW‡m¤^i 2008
	Ryb, 2014

	2q cÖ¯ÍvweZ
	wW‡m¤^i 2008
	wW‡m¤^i 2017


08|
cÖK‡íi cÖavb A½mg~n t

jÿ UvKvq

	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1|
	f~wg AwaMÖnY I Ab¨vb¨ ¶wZc‚iY
	

135
†n±i
	2225.00

	2|
	evau wbg©vb
	
c~b©t
51.06
wKtwgt

AvswkKt

428.86
wKtwgt
	8551.98

	3|
	cvwb wbqš¿Y AveKvVv‡gv
	
bZzbt
146
wU


‡givgZt
162
wU
	8251.06

	4|
	b`x Zxi msi¶Y KvR
	
c~b©t
3.29
wKtwgt
	5039.00

	5|
	‡gvUi hvb µq
	

6
wU
	327.71

	6|
	‡gvUi mvB‡Kj µq
	

25
wU
	33.00

	7|
	Ab¨vb¨
	
	45882.25

	
	‡gvU
	
	70,310.00


09|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t 

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	-
	35396.66
	35,396.66
	50.35

	‡m‡Þ¤^i, 2015
	-
	35632.50
	35,632.50
	50.35

	A_©eQ‡ii AMÖMwZ
	   0.00
	 235.84
	   0.00
	   0.00


10|
eQi Iqvix eivÏ I cÖvwß t

jÿ UvKvq

	A_© eQi
	1g ms‡kvwaZ wWwcwc Abyhvqx
	cÖvß eivÏ

	2008-2009
	34.74
	33.98

	2009-2010
	486.79
	486.79

	2010-2011
	2499.80
	2499.80

	2011-2012
	5417.45
	5417.45

	2012-2013
	14160.00
	5983.59

	2013-2014
	11324.62
	6919.00

	2014-2015
	
	19000.00

	2015-2016
	
	36766.00

	‡gvU
	33923.40
	


11|
ev¯Íevqb mgm¨v t

12|
m¤¢ve¨ mgvavb t

 
[image: image1.jpg]Location Map of
Emergency 2007 Cyclone
Recovery and Restoration Project (ECRRP)

s 1 7;' ,“’:/ /
%ﬁ\ﬁg‘“ U ’ i v,v' ey

Qf%%{%& Syl
i bl

N MYANMAR
\ 21°





[image: image2.jpg]22°45'N

22°30'N

22°15'N

22°0'N

90°0'E

] . . ‘,""‘; \“.‘
. B Ministry of Water Resources iy ¢
Legend Bangladesh Water Development Board (BWDB)
e ) @ District HQ
& TranaHO Emergency 2007 Cyclone
ana . ]
I Recovery and Restoration Project
3 <, __.Embankmen (ECRRP) /f
N ! ~~_ River/Khal v
J / Major River Cyclone Track 0153 6 9
. 3 s Administrative Boundary ~ 03ds o e = b
g . “\_  National Highwa Projection : Bangladesh Transverse Mercator
2 \‘\ ) Bangrig “™\. International Boundary _ g Y INSTITUTE OF WATER MODELLING
=€ — 3 — “’~._ District Boundary ) Regional Highway
> S Lha .. Thana Boundary /. Affected Polder
V . Swarupka *.__. Union Boundary Affected Upazila Meghne, AiverhankErosion, Bhola, Distict i fzk 20 Apri. 14
A SN = ‘
> azi r 5-" ARIS
r -
v ’,
AR !
- Y
.Q s i JHA AKAITI h \?
Kachua ~ ali
, N
N
ZPUR
< Rajapu g i
i irozpur K )
y @ g-/ Bakgigon;
hil l § "l
Xy \i (('DB ,' i
Y, ¢ L P
< i «°
V N
-r- -t .
Zia Nagar . . = o -5 - AAY _.~
'/ 4 ‘./ ./ . . A v”i {A/ e
‘Y .
:, 'Y : \'f
2 % )
* /A VY
. 7/ Ll Betagi
7 3 7 /) /4
) 4
. Vi Mirzaganij
\“T V‘/ I ) Bl _’/A V V V V B
N, ~ \ 2 >
Y AN A [V = Patuakhali Sadary
la ~§Q’ | ‘e
& > .
N
O Z)
~ § Z ') (‘D
L
T
|2
/ f
7 A
b A
&
s p
€
ﬂ 4 / el
2} ls(o(’?n
&
)
4 | o v
\-
|:I A
IIII '/'
Q "
! -
d v /
Bay of






































PAGE  
15
Bgvi‡RwÝ 2007 mvB‡K¬vb wiKfvix GÛ †i‡óv‡ikb cÖKí (BwmAviAviwc)

