cÖKí mvims‡ÿc

1|
cÖK‡íi bvg
t
MovB b`x cybiæ×vi cÖKí (2q ch©vq)

2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq 


(L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev) 

3|
cÖK‡íi cUf~wg  t


M½v b`x n‡Z Drcbœ MovB b`x evsjv‡`‡ki `wÿY-cwðgvÂ‡j wgVv cvwbi (Fresh water) cÖavb Drm| cwieZ©bkxj cÖvK…wZK cÖfve I M½v b`xi DRv‡b e¨v‡i‡Ri cÖfv‡e ï®‹ †gŠmy‡g M½v b`xi cvwbi cÖevn AvksKvRbK fv‡e n«vm †c‡Z _v‡K| MovB b`xi cÖevn c‡_ µgvš^‡q cwj R‡g b`xi Zj‡`k fivU n‡q ï®‹ †gŠmy‡g M½v b`xi mv‡_ eQ‡i cÖvq 5 gvm wewQbœ _vK‡Z ïiæ K‡i| ‡Rvqv‡ii cvwb‡Z jebv³Zv `wÿY-cwðgvÂ‡j m¤úªmvwiZ n‡Z _v‡K Ges MovB wbf©i GjvKvq K…wl KvR, grm¨ Pvl, ebR m¤ú`, wkí KviLvbvq e¨envi, Rb¯^v¯’¨ I M„n¯’vjxi cvwb mieivn I cwi‡ek‡K wecbœ K‡i †Zv‡j| GB Ae¯’v †_‡K DËi‡Yi j‡ÿ weMZ 1998-2000 m‡b MovB b`x‡Z Pilot Priority Dredging KvR m¤úv`b Kiv nq| wKš‘ cieZ©x‡Z iÿYv‡eÿY †WªwRs KvR Ae¨vnZ bv ivLvi Kvi‡b b`x fivU n‡q c~e©ve¯’vq wd‡i Av‡m Ges b`x‡WªwRs Kv‡Ri mydj a‡i ivLv hvqwb| weMZ 2000-2001 mv‡j DHV-Haskoning & Associates cwiPvwjZ GK mgxÿvq wb‡¤œv³ welqvw` cwijwÿZ nq t-
· MovB b`x my›`ieb GjvKvq 57% wgVv cvwb mieivn K‡i Ges 1985 mvj n‡Z wgVv cvwb cÖev‡ni ¯^íZvi Kvi‡b ga¨ my›`ieb AÂ‡j e¨vcK jebv³Zvi cÖevn jÿ¨ Kiv hv‡”Q| 

· G cÖev‡ni d‡j my›`ie‡b my›`ix Mv‡Qi e„w×i nvi K‡g hv‡”Q|

· G mKj cwieZ©‡bi cÖfv‡e AwaK g~‡j¨i Kv‡Vi cwigvb cÖwZ †n±‡i 43 Nb wgUvi n‡Z K‡g 12 Nb wgUv‡i †b‡g G‡m‡Q|

· D‡jøwLZ cwieZ©b ¸wji cÖfv‡e my›`ie‡bi Dw™¢`K~j I cÖvwYK~j cÖRvwZi Dci weiƒc cÖwZwµqv m„wó K‡i‡Q I jebv³Zv e„w× grm¨ m¤ú‡`i Dci AvksKvRbK cÖfve †d‡j‡Q|

· ‡`‡ki `wÿY-cwðgvÂj‡K cÖvK„wZK I cwiek wech©‡qi nvZ †_‡K iÿvi Rb¨ MovB b`x Lbb K‡i ï®‹ †gŠmy‡g cvwbi cÖevn e„w× Kiv Acwinvh© n‡q c‡o‡Q|

4|
cÖK‡í D‡×k¨
t

cÖK‡íi cÖavb D‡Ïk¨ nj †`‡ki `wÿY-cwðg wiwRqb we‡klZ : Lyjbv GjvKv, DcK~jxq GjvKv Ges my›`ieb‡K cwi‡ekMZ AebwZ n‡Z iÿv Kiv| ‡h mKj ¸iæZ¡c~Y© Rxe‰ewPÎ I cwi‡ekMZ KvR ev cwi‡mev cybiæ×vi Kiv m¤¢e n‡e Zv wb¤œiƒc t
· Lyjbv cq‡›U f~-cwi¯’ cvwbi jebv³Zv 1 wcwcwU G bvwg‡q Avbv|

· my›`ieb msiwÿZ e‡bi Rxe‰ewPÎ iÿvi Rb¨ my›`ieb †Rv‡bi jebv³Zv 20 wcwcwU G bvwg‡q Avbv|

· ï®‹ †gŠmy‡g MovB wbf©i GjvKvq cÖevn e„w× Kiv hv‡Z K‡i grm mg~n PjvPj/¯’vbvšÍi Ges b`x I msjMœ cvwb cÖevn n‡Z grm Drcv`‡b mÿg nq|

· b`x c‡_ †bŠ-PjvPj e„w× Kiv|

· cvwb cÖevn e„w×i gva¨‡g b`x Ges b`xi ZxieZ©x GjvKvi RxeˆewPÎ Ges cwi‡ekMZ fvimvg¨|

· f~-Mf©¯’ Ges f~-cwi¯’ cvwb mieivn e„w×|

· M„n¯’jxi cvwb mieiv‡ni gvb Dbœqb Kiv|

5| cÖKí GjvKv 
t 

	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	77 Kzwóqv-3
	Lyjbv
	Kzwóqv
	Kzwóqv m`i

	78 Kzwóqv-4
	Lyjbv
	Kzwóqv
	†LvKmv, KzgviLvwj


6| cÖK‡í cÖv°wjZ e¨q t

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe (jÿ UvKv)
	wcG (jÿ UvKv)
	‡gvU

	g~j
	05-11-2009
	94214.55
	-
	94214.55

	ms‡kvwaZ (cÖ¯ÍvweZ)
	-
	71267.49
	-
	71267.49


7| cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	2009-2010
	2013-2014

	ms‡kvwaZ (cÖ¯ÍvweZ)
	2009-2010
	2016-2017


8|
cÖK‡íi cÖavb A½mg~n t

jÿ UvKvq
	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1
	Rwic I mgxÿv
	1 `dv
	378.00

	2
	gidjwRK¨vj g‡Wwjs
	1 `dv
	450.00

	3
	K) K¨vwcUvj †WªwRs

evD‡evi wbR¯^ †WªRvi Øviv 2009-10 mv‡j b`x Lbb
	15 jÿ Ntwgt
	2122.50

	4
	¯’vbxq AvDU †mvwm©s Gi gva¨‡g 2009-10 mv‡j b`x Lbb
	5 jÿ Ntwgt
	707.50

	5
	AvšÍR©vwZK AvDU †mvwms Gi gva¨‡g 2010-11 mv‡j b`x Lbb
	93 jÿ Ntwgt
	15810.00

	6
	L) AvšÍR©vwZK AvDU †mvwms Gi gva¨‡g 2011-12 mv‡j 2q eQi iÿYv‡eÿY †WªwRs
	57 jÿ Ntwgt
	8379.00

	7
	cvD‡evi wbR¯^ †WªRvi Øviv 2012-13 mv‡j 3q eQi iÿYv‡eÿY †WªwRs
	34 jÿ Ntwgt
	4811.00

	8
	cvD‡evi wbR¯^ †WªRvi Øviv 2013-14 mv‡j 4_© eQi iÿYv‡eÿY †WªwRs
	23 jÿ Ntwgt
	3254.50

	9
	‡WªRvi I Avbymvw½K hš¿cvwZ µq
	2 ‡mU
	23400.00

	10
	Ab¨vb¨
	
	34902.05

	
	‡gvU t
	
	94,214.55


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	54982.49
	-
	54,982.49
	81.95

	‡m‡Þ¤^i, 2015
	54982.49
	-
	54,982.49
	81.95

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   0.00


10| Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ (jÿ UvKvq) t

	A_©-eQi
	wWwcwc Abyhvqx A_© eivÏ
	cÖvß eivÏ

	2009-2010
	24137.61
	1300.00

	2010-2011
	33173.95
	10044.00

	2011-2012
	21076.35
	14115.00

	2012-2013
	15826.64
	23000.00

	2013-2014
	-
	0

	2014-2015
	-
	0

	2015-2016
	-
	6000.00

	2016-2017
	-
	-

	‡gvU
	94,214.55
	54,459.00


11|  hgybv b`x †WªwRs Kvh©µg t 

	weeiY
	ev¯Íevqb mgq

	Initial Priority Dredging
	2009-10

	1st Year Capital Dredging
	2010-11

	2nd Year Maintenance Dredging
	2011-12

	3rd  Year Maintenance Dredging
	2012-13

	4th  Year Maintenance Dredging
	2013-14


12|  cÖK‡íi ev¯Íevqb mgm¨v t 

13|  m¤¢ve¨ mgvavb  t


[image: image1.jpg]Location Map of
Gorai River Restoration Project,
Phase - 2

e ;fa&
= sy 4;7
2y

%
£ “\
7%;/”5: : ¥

‘i}%% o

MYANMAR
21





[image: image2.jpg]10 0 10 20 Kilometers

LEGEND
/\\//

nternational Boundary
Division Boundary
District Boundary
Thana Boundary

Railway

National Highway
Regional Highway
Zila Road

River / khal
Gorai Influence Area
® WL Gauge Station

. Areain Sq. Km.

INDIA
(West Bengal

& (Within the Gorai Catchment|

iLindex.apr (9 Sept, 2013

aaaaaaa

sssss

andpur N,

aaaaa

7 i

aaaaaaa

rrrrrr

‘‘‘‘‘‘

Morphological Mathematical Modelling for Planning, Design, Monitoring and Quality Control of
Dredging for Gorai River Restoration Project, Phase Il

INDEX MAP

INSTITUTE OF WATER MODELLING

b Projection : Bangladesh Transverse Mercator




[image: image3.png]









PAGE  
20
MovB b`x cybiæ×vi cÖKí (2q ch©vq)

