cÖKí mvims‡ÿc
01|
cÖK‡íi bvg
t 
K¨vwcUvj (cvBjU) †WªwRs Ae wifvi wm‡÷g Bb evsjv‡`k

02|
gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq

03|
ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW©|
04|
cÖK‡íi cUf~wg
t
evsjv‡`k b`xgvZ…K †`k| c„w_exi e„nËg b`x¸‡jvi Ab¨Zg  cÙv, †gNbv I hgybv b`xi AeevwnKvq evsjv‡`‡ki Ae¯’vb| b`x¸‡jvi  cÖvq 95% AeevwnKv evsjv‡`‡ki mxgv‡šÍi evB‡i Ges  G mKj b`xi cÖevn DRvb †_‡K cÖwZ ermi  cÖvq 1.1 wewjqb Ub cwj enb K‡i `w¶‡Y e‡½vcmvM‡i cwZZ nq| cÖwZ eQi DRvb n‡Z e‡q Avbv G wecyj cwj wewfbœ cÖvK…wZK Kvi‡Y µgvMZ b`xZ‡j Rgv nIqvi d‡j b`xi ey‡K cÖPzi Pi RvMwiZ nq Ges b`x¸‡jvi MwZ-cÖK…wZ  cÖwZwbqZ cwiewZ©Z nq| d‡j Gi cÖevn b`x Zxi eivei AvNvZ nv‡b Ges b`x Zxi Zxeª fv½b KewjZ nq|  G‡Z cÖwZ eQi cÖvq 8 †_‡K 10 nvRvi †n±i Rwg b`x M‡f© wejxb n‡q hvq| G QvovI cwj RgvU nIqvi Kvi‡b †`‡ki b`-b`x ¸‡jvi MfxiZv I bve¨Zv AvksKvRbK fv‡e K‡g hvIqvq cvwb aviY ¶gZvI D‡j­L‡hvM¨fv‡e n«vm †c‡q‡Q; djkÖæwZ‡Z cÖvq cÖwZ eQi el©v †gŠmy‡g b`-b`x mg~‡ni cvk¦©eZ©x GjvKvmn †`‡ki wecyj cwigvb GjvKv AcÖZ¨vwkZ eb¨v KewjZ n‡q Rvb-gv‡ji e¨vcK ¶q-¶wZ mvwaZ nq; hv RvZxq Dbœq‡bi Rb¨ weivU AšÍivq| G‡Z K…wl, †mP, grm¨Pvl, ebvqb, ‡bŠPjvPj BZ¨vw` †¶‡Î weiæc cÖfve co‡Q| ‡`‡ki g„ZcÖvq b`-b`xi bve¨Zv cybtiæ×vi, wb®‹vkb ¶gZv e„w× Ges b`x Zxi fv½b cÖwZ‡iv‡ai j‡¶¨ 2007 m‡b wbe©vwPZ MYZvwš¿K miKvi b`-b`x mg~‡ni †WªwRs Gi Dci me©vwaK ¸iæZ¡v‡ivc K‡i| wKš‘ K¨vwcUvj †WªwRs Kv‡R evsjv‡`‡ki ‡Kvb c~e© AwfÁZv I GZ`wel‡q †Kvb  D‡jøL‡hvM¨ mgx¶v bv avKvi Kvi‡Y e¨qeûj g~j †WªwRs KvR Avi¤¢ Kivi c~‡e© GZ`wel‡q cÖ‡qvRbxq AwfÁZv AR©‡bi Rb¨ cvBjU †WªwRs ev¯Íevqb I G wel‡q djcÖm~Zv wbY©‡qi Rb¨ we¯ÍvwiZ mgx¶v KvR AšÍf©y³ K‡i gvbbxq cÖavbgš¿xi m`q AvMÖ‡n I wb‡`©‡k ÒK¨vwcUvj (cvBjU) †WªwRs Ae wifvi wm‡÷g Bb evsjv‡`kÓ cÖKíwU M„nxZ nq| G cÖKíwU gvbbxq cÖavb gš¿xi cÖwZkÖæZ AMÖvwaKvify³ cÖKí¸‡jvi Ab¨Zg|

04|
cÖK‡íi D‡Ïk¨
t
· †WªwRs Gi gva¨‡g hgybv b`xi cÖev‡ni w`K cwieZ©b NwU‡q I b`xZ‡ji A¯^vfvweK ¶q cÖkwgZ K‡i wmivRM‡Äi nvW© c‡q›U I e½eÜz eûgyLx †mZzi Wvb MvBW euva‡K fv½b/¶wZi SzuwK †_‡K i¶v Kiv|

· ‡WªwRs Gi gva¨‡g Uv½vBj †Rjvi bjxb evRvi msjMœ hgybv b`xi cÖev‡ni w`K cwieZ©b NwU‡q hgybv mvi KviLvbv Ges ‡`‡ki Ab¨vb¨ †Rjvi mv‡_ ms‡hvM Kvix GKgvÎ moK f~qvcyi-ZvivKvw›` iv¯Ív‡K fv½‡bi SzuwK n‡Z i¶v Kiv|

· †`‡ki eo eo I ¸iæZ¡c~Y© b`-b`x‡Z †WªwRs Kv‡Ri Kvh©KvwiZv wbix¶v I †UKmB b`x e¨e¯’vcbv kxl©K m¤¢ve¨Zv mgx¶v m¤úv`b-c~e©K 15-eQi †gqv`x Comprehensive Investment Plan cÖYqb Kiv| 

· hgybv b`x‡Z †WªwRs Gi gva¨‡g cÖvß †WªRW g¨v‡Uwiqvjm& wmivRMÄ nvW© c‡q‡›Ui DRv‡b I fvwU‡Z b`xi Zxi msjMœ wbPz ¯’v‡b ‡d‡j I Dchy³ ¯’v‡b µm evi wbg©v‡Yi (cÖ‡qvRbxq cÖwZi¶vg~jK KvR m¤úv`b K‡i) gva¨‡g f~wg cybiæ×vi Kiv| 

05|
cÖK‡íi Ae¯’vb
t
	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	131 UvsMvBj 2
	XvKv
	UvsMvBj
	†Mvcvjcyi

	131 UvsMvBj 2
	XvKv
	UvsMvBj
	f~qvcyi

	133 UvsMvBj 4
	XvKv
	UvsMvBj
	KvwjnvZx

	141 Rvgvjcyi 4
	XvKv
	Rvgvjcyi
	mwilvevox

	63 wmivRMÄ 2
	ivRkvnx
	wmivRMÄ
	wmivRMÄ m`i

	63 wmivRMÄ 2
	ivRkvnx
	wmivRMÄ
	e½eÜz †mZzi cwðg _vbv

	66 wmivRMÄ 5
	ivRkvnx
	wmivRMÄ
	†ejKzPx


06|
cÖK‡íi cÖv°wjZ e¨q
t

   j¶ UvKvq

	wWwcwc
	Aby‡gv`b
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	10/05/2010
	1,028,12.34
	-
	1,028,12.34

	1g ms‡kvwaZ
	29/07/2013
	1,022,11.44
	-
	1,022,11.44


07|
cÖK‡íi ev¯ÍevqbKvj
t
	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	gvP©, 2010
	Ryb, 2012

	1g ms‡kvwaZ
	gvP,© 2010
	Ryb, 2015


08|
cÖK‡íi cÖavb A½mg~n
t

   j¶ UvKvq

	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvY
	cÖv°wjZ e¨q

	1|
	†fŠZ (K¨vwcUvj) K‡¤úv‡b›U
	
	

	1.1|
	cvBjU †WªwRs t

· hgybv b`x‡Z evcvD‡ev‡W©i wbR¯^ †WªRvi Øviv; 

· wmivRMÄ nvW© c‡q‡›Ui mwbœK‡U|
	10 j¶ Ntwgt
	1463.00

	1.2|
	K¨vwcUvj †WªwRs t

· hgybv b`x‡Z AvDU‡mvwms©-Gi gva¨‡g ;

· wmivRMÄ nvW© c‡q‡›Ui DRvb †_‡K a‡jk¦ix b`xi Drmgy‡Li fvwU ch©šÍ (20.00 wKt wgt);

· fyqvcyi -ZvivKvw›` euv‡ai cv‡k bjxb evRv‡ii mwbœK‡U (2.00 wKt wgt)|
	247.8 j¶ Ntwgt
	42957.46

	1.3|
	‡gBb‡U‡bÝ †WªwRs t 

· hgybv b`x‡Z AvDU‡mvwms©-Gi gva¨‡g ;

· wmivRMÄ nvW© c‡q‡›Ui DRvb †_‡K a‡jk¦ix b`xi Drmgy‡Li fvwU ch©šÍ (20.00 wKt wgt); 

· fyqvcyi -ZvivKvw›` euv‡ai cv‡k bjxb evRv‡ii mwbœK‡U (2.00 wKt wgt)|
	138.77 j¶ Ntwgt
	15696.57

	1.4|
	‡gBb‡U‡bÝ †WªwRs (2q ermi) t

· hgybv b`x‡Z cvwb Dbœqb †ev‡W©i wbR¯^ †WªRvi / AvDU‡mvwms© Gi gva¨‡g ;

· wmivRMÄ nvW© c‡q‡›Ui DRvb †_‡K a‡jk¦ix b`xi Drmgy‡Li fvwU ch©šÍ (20.00 wKt wgt);

· fyqvcyi -ZvivKvw›` euv‡ai cv‡k bjxb evRv‡ii mwbœK‡U (2.00 wKt wgt)|
	51.96 j¶ Ntwgt
	9469.71

	1.5|
	msi¶Yg~jK KvR t

· µmevi I b`x n‡Z cyYiæ×viK…Z f~wg I Z`msjMœ ¯’v‡b|
	5700 wgt
	25422.00

	1.6|
	Riæix msi¶Yg~jK KvR t

· µmevi I Z`msjMœ ¯’v‡b|
	2652 wgt
	3000.00

	2|
	mgx¶v (÷vwW) K‡¤úv‡b›U
	
	

	2.1|
	†UKmB b`x e¨e¯’vcbv msµvšÍ mgx¶v KvR
	610 Rtgvt
	2738.34

	2.2|
	‡WªwRs Kv‡Ri gvb wbqš¿Y, cwiex¶Y I AwfNvZ wbiæcY msµvšÍ civgk©K †mev
	2 wU
	512.36

	3|
	Ab¨vb¨
	-
	952.00

	
	‡gvU
	
	102,211.44


09|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	81800.26
	-
	81,800.26
	83.95

	‡m‡Þ¤^i, 2015
	81800.26
	-
	81,800.26
	85.10

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   1.15


10|
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvwß t

j¶ UvKvq
	A_© eQi
	wWwcwc Abyhvqx eivÏ
	cÖvß eivÏ

	2010-11
	3837.46
	3880.00

	2011-12
	6498.88
	6500.00

	2012-13
	56315.97
	30600.00

	2013-14
	27646.86
	19610.00

	2014-15
	7912.27
	0

	2015-16
	7912.27
	8800.00

	‡gvU
	102,211.44
	69,390.00


11|
AwR©Z mvdj¨ t
· hgybv b`x‡Z AÎ cÖK‡íi AvIZvq 22.00 wKtwgt ˆ`‡N©¨ K¨vwcUvj I cieZ©x ermi mg~‡n cÖ‡qvRbxq ‰`‡N©¨ i¶Yv‡e¶Y †WªwRs KvR ev¯Íevq‡bi d‡j wmivRMÄ nvW© c‡q›U I e½eÜz eûgyLx †mZyi b`x fv½‡bi ûgKx KewjZ Wvb cv‡ki ÒMvBW euvaÓ eûjvs‡k SuywKgy³ n‡q‡Q| GQvovI hgybv mvi KivLvbv Ges ‡`‡ki Ab¨vb¨ †Rjvi mv‡_ ms‡hvMKvix GKgvÎ moK f~qvcyi-ZvivKvw›` iv¯Ív‡K fv½‡bi SuywK n‡Z i¶v Kiv m¤¢e n‡q‡Q|

· hgybv b`x‡Z †WªwRs KvR ev¯Íevq‡bi mgq cÖvß †WªRW g¨v‡Uwiqvj&m Øviv 04 (Pvi) wU µm evi wbg©v‡Yi d‡j Z`msjMœ b`x fv½b I eb¨vi SuywK n‡Z i¶v cvIqv f~wg I Gi fvwU‡Z cybiæ×viK…Z f~wg‡Z cÖwZ eQi cÖvq 85 †KvwU UvKvi dmj Drcv`b Kiv m¤¢e n‡”Q hv ¯’vbxq K…lKM‡Yi g‡a¨ e¨vcK D”Q¡v‡mi m~ÎcvZ K‡i‡Q Ges †`kxq A_©bxwZ‡Z e¨vcK mydj e‡q G‡b‡Q|
· †WªRW g¨v‡Uwiqvj&m Øviv wbwg©Z G 04 (Pvi) wU µm evi Gi cÖ‡qvRbxq msi¶Yg~jK KvR ev¯Íevqb Kiv n‡j b`xMf© n‡Z cÖvq 16 eM© wKt wgt f~wg cy‡ivcywi cybiæ×vi Kiv m¤¢e n‡e Ges cyYiæ×viK…Z f~wg I Z`msjMœ ¯’v‡bi msi¶Yg~jK KvR ev¯Íevqb Kiv m¤¢e n‡j †h cwigvb f~wg e¨envi Dc‡hvMx n‡e Zvi evRvi g~j¨ n‡e cÖvq 3000 (wZb nvRvi) †KvwU UvKv|
[image: image1.jpg]Location Map of
Capital (Pilot) Dradging of
River System in Bangladesh

Project Location

MYANMAR
21





[image: image2.jpg]Legend:
Draka

B DistrictH/Q
S Upazila HIQ

/7 International Boundary

/\/ Railway

—== Major Bridge
River / Khal

‘ Project Area

MINISTRY OF WATER RESOURCES
Bangladesh Water Development Board (BWDB)

Capital (Pilot) Dredging of River System
in Bangladesh

Project Area Map

[GIS71] D1PO014149835_Projects_BWDB\AvdatalAprieiBwab_projects apr[MMH- 23 March, 2014]
e ing_33

10 o 10 Kiometers A

N

Projection : Bangladesh Transverse Mercator

Location Map:

WSTITTE OF WATER WODELLIG





PAGE  
36
K¨vwcUvj (cvBjU) †WªwRs Ae wifvi wm‡÷g Bb evsjv‡`k


