cÖKí mvims‡¶c

1|
cÖK‡íi bvg
t
e¸ov †Rjvi AšÍicvov, `wocvov Ges cvk¦©eZ©x GjvKvq hgybv b`xi WvbZx‡i eb¨v wbqš¿Y evua msi¶Y cÖKí
2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq

(L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)
3|
cÖK‡íi cUf~wg  
t



e¸ov †Rjvi mvwiqvKvw›` I aybU Dc‡Rjvq AšÍicvov I `wocvov Ges Dnvi cvk¦©eZ©x GjvKvq hgybv b`xi WvbZxi eivei e¨vcK fv½b cwijw¶Z nq| G fv½‡bi d‡j hgybv b`xi WvbZx‡i Aew¯’Z eªþcyÎ WvbZxi eb¨v wbqš¿Y euva (BRE) mn AšÍicvov I `wocvov Ges cvk¦©eZ©x GjvKvq we`¨gvb Nievox, evRvi,¯‹zj I Ab¨vb¨ ¯’vcbv ûgKxi m¤gyLxb n‡q c‡o‡Q| Gmg¯Í AeKvVv‡gv Ges eb¨v wbqš¿Y euva i¶vi Rb¨ e¸ov †Rjvi AšÍicvov, `wocvov Ges cvk¦©eZ©x GjvKvq hgybv b`xi WvbZx‡i eb¨v wbqš¿Y euva msi¶Y kxl©K GKwU cªKí MªnY Kiv nq| cªKíwU MZ 25-01-2011 Bs Zvwi‡L AbywôZ GK‡bK ˆeV‡K Aby‡gvw`Z n‡q‡Q| cªKíwUi †gvU cªv°wjZ e¨q 11686.89 j¶ UvKv| cªKíwU m¤ú~Y© wRIwe A_©vq‡b ev¯ÍevwqZ n‡”Q| G cªK‡íi AbyK~‡j 3235 wgUvi b`xZxi msi¶Y Ges 2235 wgUvi euva cybivK„wZKi‡Yi Kg©m~Px i‡q‡Q| cªKíwUi Aby‡gvw`Z ev¯Íevqb †gqv`Kvj b‡f¤^i, 2010 n‡Z Ryb, 2014 ch©šÍ|
4|  cÖK‡íi D‡Ïk¨
 t
· hgybv b`xi fvsMb n‡Z e¸ov †Rjvi mvwiqvKvw›` I aybU Dc‡Rjvi AšÍicvov, `wocvov Ges cvk¦©eZ©x GjvKv i¶v|

· hgybv b`xi fvsMb n‡Z  eªþcyÎ WvbZxi euva i¶v Kivmn e¨cK GjvKvi K…wlRwg I g~j¨evb ¯’vcbv i¶v|

· cÖKí ev¯Íevqb c~e©K 43720 j¶ UvKvi wecyj cwigvb miKvix †emiKvix A¯’vei m¤ú` i¶v Kiv|
3| cÖKí GjvKv
t
	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	36 e¸ov-1
	
ivRkvnx
	e¸ov
	mvwiqvKvw›`

	40 e¸ov-5
	
ivRkvnx
	e¸ov
	aybU


4|
cÖK‡íi cÖv°wjZ e¨q t


jÿ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	25-01-2011
	11686.89
	-
	11686.89

	1g ms‡kvwaZ
	-
	-
	-
	-


5|
cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	2010-2011
	2011-2012

	1g ms‡kvwaZ
	2010-2011
	2013-2014

	2q cÖ¯ÍvweZ
	2010-2011
	2014-2015


8|
cÖK‡íi cÖavb A½mg~n t


jÿ UvKvq
	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1|
	b`x Zxi msi¶b KvR
	3.235 wKtwgt
	11039.57

	2|
	MZ©/cyKzi fivUmn euva cybivK…wZKiY
	2.235 wKtwgt
	504.32

	3|
	Ab¨vb¨
	
	143.00

	
	†gvU
	
	11,686.89


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	10585.45
	-
	10,585.45
	92.20

	‡m‡Þ¤^i, 2015
	10585.45
	-
	10,585.45
	93.20

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   1.00


10| Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t

j¶ UvKvq

	A_©-eQi
	wWwcwc Abyhvqx A_© eivÏ
	cÖvß eivÏ

	2010-2011
	3537.16
	200.00

	2011-2012
	8149.73
	500.00

	2012-2013
	-
	2000.00

	2013-2014
	-
	3400.00

	2014-2015
	-
	3350.00

	2015-2016
	-
	800.00

	‡gvU
	11,686.89
	10,250.00


11|
cÖK‡íi ev¯Íevqb mgm¨v t 

12|
m¤¢ve¨ mgvavb t 

[image: image1.jpg]



b`x  Zxi msiÿY KvR, mvwiqvKvw›`, e¸ov, 25-04-2014

[image: image2.jpg]éf?&

TOWUE T 4
el ¢
: }*UKm?ﬂ

7
[V N
A

Proposed Revetment Work|
at Antarpara. Length :

(km 112.305 - 114.540)
=2235.000 m

(VX N AT
Proposed Revetment Work

at Daripara. Length :
(km 134.750-135.750
=1000.00 m

70

-» PAKURIA

M3

Protection of Flood Embankment
along the Right Bank of Jamuna
River at Antarpara, Daripara and

adjacent area under Bogra District

Satellite Image : January 2007

Thana HQ
Cross Bar

Regulator

Railway
District Boundary
Thana Boundary

Completed Structures
Proposed Structures

Embankment

Projection

Bangladesh Transverse Mercator (BTM)

6 Kilometers

[GIS -75\D:\P0022\Different_Work\Site_B1_jamuna\Avdata\Aprfile\
site_b1_jamuna2009.apr/Layout-BRE_Jamuna-3 fzk-27.10.10





[image: image3.jpg]Location Map of
Protection of Flood Embankment along
the Right Bank of Jamuna River at Antarpara,
Daripara, and adjacent area under
Bogra District.

k« e
LHes

~ MYANMAR
\ 21





PAGE  
70
e¸ov †Rjvi AšÍicvov, `wocvov Ges cvk¦©eZ©x GjvKvq hgybv b`xi WvbZx‡i eb¨v wbqš¿Y evua

