cÖKí mvims‡¶c 

1| 
cÖK‡íi bvg
t
bIMvu kni i¶v cÖKí| 

2| 
K) gš¿Yvjq
t 
cvwb m¤ú` gš¿Yvjq|


L)  ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)|

3| cÖK‡íi cUf‚wg

t
DRvb †_‡K ‡b‡g Avmv eb¨vi cvwb bIMuv kni GjvKvq †QvU hgybv b`xi `yB Zxi DcPvqv bIMuv kn‡i cÖ‡ek K‡i kni GjvKvq eb¨v KewjZ nq| Ges kni GjvKv msjMœ bIMuv †cvìvi-1 Dc-cÖKí, ZzjkxM½v evgZxi Dc-cÖKí I i³`n-†jvnvPzov wej wb®‹vkb ¯‹xg Gi cÖKí GjvKvq cvwb cÖ‡ek K‡i dm‡ji e¨vcK ¶q-¶wZmn hvbgvj, iv¯Ív-NvU, miKvix-‡emiKvix AeKvVv‡gvmg~n i¶v‡_© GjvKvi Rbmvavi‡Yi Pvwn`vi †cªw¶‡Z GB cÖK‡íi KvR  nv‡Z †bIqv n‡q‡Q|     

4| cÖK‡íi D‡Ïk¨

t
(K) bIMvu kni GjvKv‡K eb¨v c­veb n‡Z i¶v Kiv| 

(L) bIMuv kni msjMœ cÖKí GjvKv bIMuv †cvìvi-1 Dc-cÖKí, ZzjkxM½v evgZxi Dc-cÖKí I i³`n-†jvnvPzov wej wb®‹vkb ¯‹xgmg~‡ni 13000 †n±i dmjx Rwg ‡QvU hgybv b`xi eb¨vi nvZ n‡Z i¶v Kiv| 

(M) bIMvu kn‡ii cvwb wb®‹vk‡bi e¨e¯’v Kiv|
(N) eb¨vi cªwZ‡iva Øviv wkí I K…wl Drcv`b e„w×mn kni GjvKv I ZrmsjMœ cÖKí GjvKvmg~‡n A_©‰bwZK cÖe„w× Zivwš^Z Kiv| 
5| cÖKí GjvKv
t

	wbe©vPbx GjvKv
	wefvM
	†Rjv
	Dc‡Rjv

	50 bIMuv 5
	ivRkvnx
	bIMuv
	bIMuv m`i


6| cÖKí e¨q 
t

j¶ UvKvq 

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	†gvU

	g~j
	19/12/2011 
	7325.30
	-
	7325.30


7| cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvß 

	g~j 
	RyjvB/2011
	Ryb/2014

	ms‡kvwaZ
	RyjvB/2011
	Ryb/2016 (cÖ¯ÍveK…Z)


8| cÖK‡íi cÖavb AsM mg~‡ni weeiY
t 

j¶ UvKvq 

	cÖavb AsMmg~‡ni (wWwcwc Abyhvqx)
	cwigvY
	cÖv°wjZ e¨q

	‡QvU hgybv b`xi Wvb Zx‡i Avi wmwm d¬vW Iqvj wbg©vY Ges evg Zx‡i Avi wmwm d¬vW Iqvj wbg©vY
	 8.62 wKtwgt
	1374.78

	‡QvU hgybv b`xi Wvb Zx‡i wi‡eU‡g›U KvR Ges evg Zx‡i wi‡eU‡g›U KvR
	8.26 wKtwgt
	5122.86

	evgZx‡i evua wbg©vY
	0.080 wKtwgt 
	7.54

	‡QvU hgybv b`xi Wvb Zx‡i ‡Wª‡bR AvDU‡jU wbg©vY KvR Ges evg Zx‡i ‡Wª‡bR AvDU‡jU wbg©vY KvR
	90 wU
	375.58

	NvU I wmwo wbg©vY
	20 wU
	28.92 

	Ab¨vb¨
	1 `dv
	415.62

	‡gvU
	
	7,325.30


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	8158.62
	-
	8,158.62
	64.46

	‡m‡Þ¤^i, 2015
	8158.62
	-
	8,158.62
	
        65.86

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   1.40


10|  eQi Iqvix GwWwc eivÏ I cÖvwß t

jÿ UvKvq
	A_© eQi
	wWwcwc Abyhvqx 
	cÖvß eivÏ

	2011-2012
	200.00
	200.00 

	2012-2013
	1300.00
	1300.00 

	2013-2014
	1500.00
	1500.00

	2014-2015
	-
	1700.00

	2015-2016
	-
	2000.00

	‡gvU
	3,000.00
	6,700.00


11| ev¯Íevqb mgm¨v
 t  
12| m¤¢ve¨ mgvavb    t  
[image: image1.jpg]Location Map of
Naogaon Town Protection Project

IIIII





[image: image2.jpg]75

~ 0000.€ |

5000

745000 |

[ g W R A e e e tlod v sy el il O L

~00008¢

Rajpath Reg

v
i
i

1

)

Tulfﬁianga Left J7\./
Embank, ‘5hﬂPfo‘jé‘cf’ ™
s / Ul
Adamdighi

NAOGAO

v f
1 f
B

1
; [

Right Revertment

| | Left Revertment

Manda Work
- Work
Naogaon Polder 3 7 e~
,”| | i PR = -')
=11 | s {
Ra kia aho - 5:6héehara Sub-project l_
#
. < | (|
g
.( -
S|
5 ‘
Map Area
d

Bagmara |
y 5

Bay of Bengal

LEGEND

Administrative Boundary

Ministry of Water Resources

District HQ
Bangladesh Water Development Board (BWDB)

Thana HQ
Embankment ™ Railway
River/Khal Roads Naogaon Town Protection Project
Major River “\_- National Highway
Regional Hoghway A
N

INSTITUTE OF WATER MODELLING

2 0 2 4 6 Kilometers

National Boundary
™ e B—

District Boundary

Upazila Boundary

Un|0n Boundary Path GIS-75\D:\P0022\Miscellaneous\Aprfile\
naogaontown_protectionwork_bwdb.apr\ fzk- 05 May 14





PAGE  
86
bIMvu kni i¶v cÖKí

