cÖKí mvims‡ÿc

1|
cÖK‡íi bvg
t   h‡kvi †Rjvaxb fe`n I ZrmsjMœ wej GjvKvi Rjve×Zv `~ixKib cÖKí (1g ch©vq)
2|
(K) gš¿Yvjq
t    cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
t    evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)
3| cÖK‡íi cUf~wg  
t

h‡kvi †Rjvi wewfbœ Dc‡Rjv h_v- h‡kvi m`i, gwbivgcyi, AfqbMi Ges †Kkecyi Dc‡Rjv mg~‡ni fe`n GjvKvi we`¨gvb wewfbœ wej mg~‡ni (h_v-Kzgviwms,ivRvcyi, my›`wj, wSKov, wejeKi, wej†K`vwiqv, WgyiZjv, nvRivnwU, cvPzwiqv, †fqv, PvcvZjv, Pv›`v, LyKwkqv, `nKzjv, wmsMv, AvgWvsMv, evwjqvfvsMv, nwiYv I Ab¨vb¨ ‡QvU wej mgyn) wb®‹vmb e¨e¯’v Dbœqbmn 73,400 †n±i GjvKvi wb®‹vmb e¨e¯’vi Dbœq‡bi Rb¨ cÖKíwU (1g ch©vq) MÖnY Kiv n‡q‡Q| cÖK‡íi Aaxb fe`n GjvKvi wb®‹vmb mswkøó wewfbœ AeKvVv‡gvi Dbœqbmn wej LyKwkqvq TRM cwiPvjbv Ges wej Kvcvwjqvq bZzb TRM Kvh©µg ïiæ Kivi KvR AšÍf©~³ Av‡Q| Rjve×Zvi mgm¨v n‡Z DËi‡bi Rb¨ Tidal River Management (TRM) ev †Rvqvivavi cvwb e¨e¯’vcbv M„nxZ nq| g~j b`x msjMœ †h †Kvb GKwU c~e© wbe©vwPZ we‡ji PZzi w`‡K †cwi‡dwiqvj evua wbg©vb K‡i †eox evu‡ai GKwU Ask D¤§y³ K‡i D³ we‡j †Rvqvi fvUv Pvjy Kiv nq hvnv TRM bv‡g cwiwPZ| G cÖwµqvq GKw`‡K bxPz we‡j cwj R‡g Zv DPy nq, G‡Z wejwU Pvlvev` †hvM¨ nq Ges De©iZv e„w× cvq, Ab¨w`‡K fvUvi mgq †mªv‡Zi MwZ‡eM e„w×i d‡j b`xi bve¨Zv e„w× cvq| cÖK‡íi mdj ev¯Íevq‡bi d‡j  Ges wej LyKwkqvq TRM Pvjy _vKvq fe`n  GjvKvq †UKv b`x, nwi b`x, gy‡³k¦ix b`x I Gi mv‡_ mshy³ b`x mgyn eZ©gv‡b LyeB bve¨ I Li‡kªvZv n‡q‡Q| b`x mgy‡ni MfxiZv e¨vcK e„w× †c‡q‡Q| d‡j fe`n mn msjMœ GjvKv eZ©gv‡b Rjve×Zv gy³ Av‡Q|

2q ms‡kvwaZ wWwcwc Abyhvqx cÖKíwU 2014-2015 mv‡j mgvwßi Rb¨ wba©vwiZ Av‡Q| BwZg‡a¨ cÖK‡íi kZKiv 91.50 fvM KvR ev¯Íevqb Kiv n‡q‡Q| cÖK‡í AšÍf©~³ TRM mswk​ó As½ mgyn (†cwi‡dwiqvj euva, evBcvP P¨v‡bj, AvDU‡jU I µm W¨vg) Qvov Ab¨vb¨ mKj As‡½i KvR mgvß n‡q‡Q| weMZ wZb eQi ‡_‡K (2008 ‡_‡K) cÖK‡íi cyb© myweav cvIqv hv‡”Q| cÖKíwU ev¯Íevq‡bi d‡j 73,400 †n±i GjvKv eb¨v I Rjve×Zv gy³ n‡q‡Q Ges †gvU 40,000 †n±i GjvKv K…wl I grm¨ Pv‡li AvIZvq G‡m‡Q| K…wl wefvM I grm¨ wefv‡Mi cwimsL¨vb Abyhvqx cÖKí GjvKvq gvV I wej mgy‡n eZ©gv‡b †n±i cÖwZ M‡o 6.00 †gt Ub avb I 1.70 †gt Ub gvQ Drcv`b n‡”Q| G wnmv‡e cÖK‡íi Aaxb Kg‡ekx 40,000 †n±i Avev` †hvM¨ gv‡V 2,40,000 †gt Ub avb I Kg‡ekx 20,000 †n±i wej GjvKvq 34,000 ‡gt Ub gvQ Drcv`b n‡”Q hvi evRvi g~j¨ 942.00 †KvwU UvKv| 
2006-2007 mv‡j Pvjy Kiv  wej LyKwkqvq TRM ‡gqv‡`vËxb© n‡q‡Q| ev¯Íe I KvwiMix Kvi‡b GwU Avi Pvjy ivLv m¤¢e bq| cÖK‡íi myweav Ae¨vnZ ivLvi cÖ‡qvR‡b cwiKíbv Abyhvqx TRM Kvh©µg cye© wej LyKwkqv n‡Z wej Kcvwjqvq ¯’vbvšÍi Ki‡Z n‡e| wej Kcvwjqvi K…lK I Rwgi gvwjK‡`i Aby‡iv‡a †Rjv cÖkvm‡Ki gva¨‡g dm‡ji mv‡_ mv‡_ gv‡Qi ÿwZcyib ‡`Iqvi e¨e¯’v MÖnb Kiv n‡q‡Q ÿwZcyi‡bi UvKv weZ‡bi Rb¨ †Rjv cÖkvmK, h‡kvi‡K 2010-11 mv‡j ÿwZc~i‡bi Znwej n¯ÍvšÍi Kiv n‡q‡Q|  23-02-2012Bs wLª÷vã ZvwiL n‡Z ‡Rjv cÖkvmK, h‡kvi KZ©©„K ÿwZcyi‡bi †PK n¯ÍvšÍi Pj‡Q|

4| cÖK‡íi D‡Ïk¨ 
t 

· cÖKí GjvKvi wb®‹vkb e¨e¯’v Dbœq‡bi gva¨‡g Rjve×Zv `~ixKiY

· eb¨v wbqš¿b

· †mP e¨e¯’vi m¤cÖmviY Ges grm¨ Dbœqb

· wUAviGg cwiPvjbvi gva¨‡g †UKkB wb®‹vkb e¨e¯’vcbv|

5|
cÖKí GjvKv
t

	wbev©Pbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	87 h‡kvi-3
	Lyjbv
	h‡kvi
	h‡kvi m`i

	88 h‡kvi-4
	Lyjbv
	h‡kvi
	AfqbMi

	89 h‡kvi-5
	Lyjbv
	h‡kvi
	gwbivgcyi

	90 h‡kvi-6
	Lyjbv
	h‡kvi
	†Kkecyi


6| cÖK‡íi cÖv°wjZ e¨q t

jÿ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	03-03-2007
	6958.08
	-
	6958.08

	1g ms‡kvwaZ
	09-02-2010
	7360.50
	-
	7360.50

	2q ms‡kvwaZ 
	29-10-2013
	11586.58
	-
	11586.58


7| cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	RyjvB/2006Bs 
	Ryb/2011Bs ch©šÍ

	1g ms‡kvwaZ
	RyjvB/2006Bs 
	Ryb/2012Bs ch©šÍ|

	2q ms‡kvwaZ
	RyjvB/2006Bs 
	Ryb/2015Bs ch©šÍ|


8| cÖK‡íi cÖavb A½mg~n t

jÿ UvKvq
	µwgK
	wWwcwc Abyhvqx  cÖavb A½mg~n
	cwigvb
	cÖv°wjZ e¨q

	1
	7081
t
‡cwi‡divj evua wbg©vb
	9.5 wKtwgt
	400.00

	2
	7041
t
AvDU‡jU óªvKPvi wbg©vb
	8 wU
	46.00

	3
	7041
t
evBcvm P¨v‡bj cybtLbb
	1 wU
	20.00

	4
	7041
t
evBcvm P¨v‡b‡ji mwbœK‡U µmevua wbg©vb
	2 wU
	75.00

	5
	7041
t
mymg cwj e¨e¯’vcbv
	1 `dv
	100.00

	6
	7041
t
wUAviGg iÿbv‡eÿb (euva, Lvj BZ¨vw`)
	1 `dv
	200.00

	7
	7041
t
wej wSKiv nB‡Z ˆfie b`x ch©¨šÍ gnvKvj nBqv AvgWv½v Lvj cybtLbb
	3.50 wKtwgt
	34.00

	8
	7081
t
K¨v‡bj jvBwbs/Zxi cÖwZiÿv
	1.00 wKtwgt
	192.00

	9
	7026
t
AvgWv½v Lv‡ji Dci h‡kvi Lyjbv †ij jvB‡bi eªxR bs-162 cybt wbg©vb (wW‡cvwRU KvR)
	1 wU
	44.18

	10
	7041
t
h‡kvi Lyjbv nvBI‡qi AvgWv½v Lv‡ji Dci †i¸‡jUi/ †i¸‡jUi-Kvg-eªxR wbg©vb
	1 wU
	294.06

	11
	7041
t
fe`n †i¸‡jU‡ii †MU Ges n‡qóm mg~n wig‡Wwjs
	2 wU
	65.00

	12
	7041
t
nwi-‡UKv-gy‡³k¦ix b`x cybt Lbb  (12 wKtwgt cybtLbb +2.60 wKtwgt iÿbv‡eÿb cybtLbb)
	14.600 wKtwgt
	731.00

	13
	7041
t
nwini b`x cybt Lbb
	30.00 wKtwgt
	323.19

	14
	7041
t
Avcvi f`ªv b`x cybtLbb
	5.30 wKtwgt
	186.41

	15
	7041
t
eywo f`ªv b`x cybtLbb
	10.00 wKtwgt
	124.95


	7041
t
µm evua wbg©vb I Acmvib
	2 wU
	50.00
	

	17
	7081
t
nwi-‡UKv-gy‡³k¦ix b`xi Dfq Zx‡i WvBK wbg©vb
	32.00 wKtwgt
	1062.00

	18
	7041
t
¯øyBm/†i¸‡jUi wbg©vb
	10 wU
	872.00

	19
	7026
t
eªxR wbg©vb
	1  wU
	80.00

	20
	7026
t
KvjfvU©/dzU eªxR wbg©vb
	5  wU
	220.00

	21
	7021
t
bIqvcvov-gwkqvnvwU ms‡hvM moK  Dbœqb (fe`n †i¸‡jUi ch©šÍ G¨v‡cÖvP moK mn)
	11.500 wKtwgt
	701.00

	22
	7041
t
†WªRvi Øviv b`x/P¨v‡bj cybt Lbb
	9.75 wKtwgt
	486.97

	23
	7081
t
wbg©vbKvjxb cIi
	1  `dv
	85.00

	24
	6813
t
‡j‡fwjs hš¿cvwZ ó¨vÐ I LyPiv hš¿vskmn msMÖn
	4  wU
	3.19

	25
	6815
t
†jRvi †cÖ›Uvi I hš¿vsk mn †cbwUqvg-4 eªv‡Ûi Kw¤úDUvi
	4  wU
	3.97

	26
	6901
t
Rwg AwaMÖnb (8 GKi)
	3.23749 †nt
	115.00

	27
	Ab¨vb¨
	1 `dv
	5071.66

	
	‡gvU
	
	11,586.58


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	6868.18
	-
	6,868.18
	93.02

	‡m‡Þ¤^i, 2015
	6868.18
	-
	6,868.18
	93.02

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   0.00


10|  eQi Iqvix GwWwc eivÏ I cÖvwß t

jÿ UvKvq

	A_©-eQi
	wWwcwc Abyhvqx A_© eivÏ
	cÖvß eivÏ

	2006-07
	1534.40
	850.00

	2007-08
	3052.90
	720.00

	2008-09
	1503.50
	700.00

	2009-10
	1888.50
	1600.00

	2010-11
	2469.74
	1500.00

	2011-12
	762.29
	1215.00

	2013-14
	2628.29
	500.00

	2014-15
	2571.04
	2.00

	2015-16
	2571.04
	600.00

	‡gvU
	11586.58
	7,687.00


11|
cÖK‡íi ev¯Íevqb mgm¨v t

12|
m¤¢ve¨ mgvavb t

[image: image1.jpg]Location Map of
Removal of Drainage Congestion
in Bhabodaha area of Jessore
District and adjacent Bill Areas.

MYANMAR
21





[image: image2.jpg]Feasibility Study and Detailed Engineering Design
tor Long Term Solution of Drainage Problems in the Bhabodah Area

Project Map

Legend
District HQ
Upazila HQ

Project Boundary

Baor
National Highway

Regional Highway Regulator

Other Road

Bridge

Railway Beels

River /Khal Present TRM

Embankment / Polder Previous TRM

1545000

gy
INSTITUTE OF WATER MODELLING

[ITWMW\GIS75] d:\P0022\51069_Bhabadah_Longterm\Avdata\Aprfile\p51069_BaseMap_Bhabodah[*fzk* 23 may '09] Layout : BaseMap_Bhabodah_a3





PAGE  
87
h‡kvi †Rjvaxb fe`n I ZrmsjMœ wej GjvKvi Rjve×Zv `~ixKib cÖKí (1g ch©vq)

