cÖKí mvims‡¶c
1|
cÖK‡íi bvg
t
cÙv b`xi fv½b n‡Z PuvcvBbeveMÄ †Rjvi AvjvZzjx GjvKv i¶v cÖKí
2|
K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq

L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW©
3| cÖK‡íi cUf~wg
t  
PuvcvBbeveMÄ ‡Rjvi `w¶Y cwðg mxgvšÍ GjvKv w`‡q cÙv b`x evsjv‡`‡k cÖ‡ek K‡i Ges wkeMÄ I m`i D‡cRjv n‡q cybivq fvi‡Z cÖ‡ek K‡i‡Q| cieZ©x‡Z cÙv b`x PuvcvBbeveMÄ †Rjvi m`i Dc‡Rjvaxb kvRvnvbcyi BDwbq‡bi nvwKgcyi bvgK ¯’v‡b cybivq evsjv‡`‡k cÖ‡ek K‡i Ges ivRkvnx †Rjvi †Mv`vMvox Dc‡Rjvi ga¨ w`‡q cÖevngvb| eZ©gv‡b AvjvZzjx, kvRvnvbcyi I †`exbMi BDwbq‡bi we¯Í…Y© GjvKvq e¨vcK b`x fv½b †`Lv w`‡q‡Q| D³ fv½‡bi d‡j NbemwZc~Y© AvjvZzjx, †`exbMi I kvRvnvbcyi BDwbqb `viæbfv‡e (3wU BDwbqb) ¶wZMÖ¯’ n‡”Q| B‡Zvg‡a¨ evjyU½x miKvix cÖv_wgK we`¨vjq, AvjvZzjx nvB¯‹zj (†`vZjv wewìs), AvjvZzjx BDwbqb †nj_& Kg‡cø· (†`vZjv wewìs) Ges ivbxbMi `vwLj gv`ªvmvmn eû evoxNi, Avev`x Rwg I Ab¨vb¨ A‡bK ¯’vcbv b`x M‡f© wejxb n‡q wM‡q‡Q| GQvovI nogv wØZj wewkó miKvix cÖv_wgK we`¨vjq, kvRvnvbcyi weIwcmn Ab¨vb¨ cÖwZôvb Ges cvk¦©eZ©x †`exbMi BDwbqbI ûgKxi m¤§yLxb Ae¯’vq i‡q‡Q| eZ©gv‡b b`x fv½b Ae¨vnZ i‡q‡Q| CEGIS Gi Report Abyhvqx ewY©Z AvjvZzjx, †`exbMi I kvnvRvnvbcyi BDwbq‡b 2008, 2009, 2010, 2011, 2012 I 2013 mv‡ji eb¨vq e¨vcK fv½b msNwUZ n‡q‡Q Ges fwel¨‡Z GB GjvKvq fv½‡bi c~e©vfvm †`qv n‡q‡Q| Gfv‡e fv½b Ae¨vnZ _vK‡j eb¨vKvjxb cÙv-gnvb›`v b`xi wgwjZ †mªvZaviv myjZvbMÄ evRvimn ivRkvnx-PuvcvBbeveMÄ-†mvbvgmwR` gnvmoK, †Mv`vMvox I ivRkvnx knimn Ab¨vb¨ g~j¨evb ¯’vcbv fv½b KewjZ nIqvi m¤¢vebv i‡q‡Q| d‡j Avg`vbx-ißvbx ïé eve` evsjv‡`k miKvi wecyj cwigv‡Y ivR¯^ AR©b n‡Z ewÂZ n‡e| ¯’vbxq Rbmvavi‡Yi `vexi g~‡L weMZ 23Õ GwcÖj 2011 Zvwi‡L MbcÖRvZš¿x evsjv‡`k miKv‡ii gvbbxq cÖavbgš¿x PuvcvBbeveMÄ †Rjv mdiKv‡j Rbmfvq ewY©Z cÖKíwU ev¯Íevq‡bi cÖwZkÖæwZ cÖ`vb K‡ib| MYcÖRvZš¿x evsjv‡`k miKv‡ii gvbbxq cÖavbgš¿xi cÖwZkÖæZ cÖKíwU MZ 16-10-2012Bs Zvwi‡L GK‡bK KZ©„K Aby‡gvw`Z  n‡q‡Q| GK‡bK mfvi wm×všÍ Abyhvqx 7.50 †KvwU UvKvi †WªwRs KvR AšÍ©fy³KiZt c~btMwVZ wWwcwc weMZ 31/12/2012 Bs Zvwi‡L GK‡bK AbywefvM KZ©„K cÖKí Aby‡gv`‡bi PzovšÍ Aby‡gv`bcÎ Rvix Kiv n‡q‡Q Ges weMZ 10/01/2013 Bs Zvwi‡L cvwb m¤ú` gš¿Yvjq KZ©„K wRI Rvix Kiv n‡q‡Q| Ab¨vb¨ cÖ¯‘wZg~jK KvR m¤úv`b A‡šÍ ‡ev‡W©i AbygwZµ‡g End Termination mn †gvU 750.00 wgUvi As‡k 5 wU c¨v‡K‡R ¯’vqx Zxi cÖwZi¶v KvR Pjgvb i‡q‡Q|  GKwU c¨v‡K‡Ri `icÎ 27/02/2014 Bs Zvwi‡L MÖnbc~e©K g~j¨vqb Pjgvb i‡q‡Q|

4|
cÖK‡íi D‡Ïk¨
t 
· cÙv b`x‡Z †WªwRs Ges b`x Zxi msi¶Y KvR ev¯Íevq‡bi gva¨‡g cÙv b`xi fv½b n‡Z PuvcvBbeveMÄ †Rjvi m`i Dc‡Rjvaxb AvjvZzjx GjvKv i¶v Kiv|

· GQvov miKvix Ges †emiKvix ¯’vcbv i¶v K‡i RbM‡Yi Av_©-mvgvwRK Ae¯’vi DbœwZ mvab Kiv  

· b`x fv½b cÖwZ‡iva K‡i cwi‡e‡ki fvimvg¨ Kiv|

· cÖKíwU ev¯ÍevwqZ n‡j PvucvBbeveMÄ †Rjvi m`i Dc‡Rjvi kvnRvnvbcyi, AvjvZzjx, †`exbMi I Z`msjMœ GjvKvi g~j¨evb ¯’vei/A¯’vei m¤ú` (miKvix/‡emiKvix) i¶v cv‡e hvi AvbygvwbK eZ©gvb evRvi g~j¨ 54898.00 j¶ UvKv|
5|
cÖKí GjvKv
t 
	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	45 PuvcvBbeveMÄ-3
	ivRkvnx
	PuvcvBbeveMÄ
	PuvcvB beveMÄ m`i


6|
cÖK‡íi cÖv°wjZ e¨q t


jÿ UvKvq

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	wcG
	‡gvU

	g~j
	16-10-2012
	16,551.14
	-
	16,551.14

	1g ms‡kvwaZ
	cÖwµqvaxb
	27,404.39
	-
	27,404.39


7|
cÖK‡íi ev¯ÍevqbKvj 
t
	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	‡m‡Þ¤^i/2012
	Ryb/2015

	1g ms‡kvwaZ
	‡m‡Þ¤^i/2012
	Ryb/2017


8|
cÖK‡íi cÖavb A½mg~n t


jÿ UvKvq
	µwgK
	wWwcwc Abyhvqx cÖavb A½mg~n
	cwigvb
	cÖv°wjZ e¨q

	1|
	bZzb b`x Zxi msi¶Y KvR
	6.22 wKtwgt
	15124.41

	2|
	AvjvZzwj‡Z cÙv b`x †WªwRs
	573587.30 Ntwgt
	745.66

	3|
	Ab¨vb¨
	
1 `dv
	681.07

	
	‡gvU
	
	16,551.14


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ
t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	3626.30
	-
	3,626.30
	13.28

	‡m‡Þ¤^i, 2015
	3626.30
	-
	3,626.30
	15.29

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   2.01


10|  eQi Iqvix GwWwc eivÏ I cÖvwß
t

jÿ UvKvq

	A_© eQi
	wWwcwc Abyhvqx 
	cÖvß eivÏ

	2012-2013
	-
	-

	2013-2014
	2510.00
	-

	2014-2015
	-
	2017.00

	2015-2016
	-
	4500.00

	2016-2017
	-
	0

	‡gvU
	2,510.00
	6,517.00


11|
cÖK‡íi ev¯Íevqb mgm¨v t 

12|
m¤¢ve¨ mgvavb t 


[image: image1]
[image: image2.jpg]Location Map of
Protection of Alatuli Area
of Chapainawabganj District from
the Erosion of the Padma River

e

N MYANMAR
\ 21°





[image: image3.jpg]88°5'E 88°10'E 88°15'E 88°20'E

24°40'N

24°35'N

24°30'N

24°25'N

SHYAMPUR

|

FATEHPUR

GOBRATALA

DHAINAGAR

BARAGHARIA 7
-

|
1
|
L

JHILIM

SUNDARPUR
NARAYANPUR

ISLAMPUR

_____

DEBINAGAR

CHAR BAGDANGA

SHAHJAHANPUR

WEST BENGAL
(NDIA)

Ministry of Water Resources

Legend = Bangladesh Water Development Board (BWDB)

@ District HQ
B Thana HQ Protection of Alatuli Area of

“_ River/Knal Chapainawabganj District from the

Major River Erosion of the Padma river
Administrative Boundary g Railway

'\.' International Bounda
! undary Roads

~~._ District Boundary = Nafiona) Highwvag
... Thana Boundary . . Projection : Bangladesh Transverse Mercator INSTITUTE OF WATER MODELLING
~_ Regional Highway

., Union Boundary

Path GIS-75\D:\P0022\Miscellaneous\mxdfile\BWDB_maps\
Padma_RiverbankErosion_Chapainawabganj_District. mxd\ fzk- 24.April.14

Bay of Bengal





PAGE  
102
cÙv b`xi fv½b n‡Z PuvcvBbeveMÄ †Rjvi AvjvZzjx GjvKv i¶v cÖKí

[image: image4.jpg]Aq T I ZCO BIAZ FAIAE (G ]
©If7s 58 ST 2035 T2/ 4




[image: image5.jpg]VA TAIT ST Z0© BIFAIR ARG (ST TG AT T SAF
_Beg O 38 WO 2085
. rpled




