cÖKí mvims‡¶c

01|
cÖK‡íi bvg
t
‰fie b`x cybtLbb cÖKí
02|
K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq


L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW©

03| cÖK‡íi cUf~wg
t

GKmgq ˆfie b`x Li‡mªvZv b`x wnmv‡e cwiwPZ wQj Ges M½v b`xi cÖavb distributary wnmv‡e wPwýZ GKwU b`x| me mgq fvi‡Zi DRvb n‡Z †b‡g Avmv cvwb Ges el©v †gŠmy‡g e„wói cvwb‡Z b`x‡Z ev‡iv gv‡mB cvwb †`Lv †hZ| cÖvq 10/12 eQi Av‡M fviZ DRv‡b Zvi mxgvbvq (cÖvq 5.000 wKtwgt DRv‡b) b`x‡Z †i¸‡jUi wbg©v‡bi gva¨‡g cvwb wbqš¿b Kivq ˆfie b`x‡Z cvwb Kg‡Z ïiæ K‡i Ges ax‡i ax‡i b`x Zvi bve¨Zv nviv‡Z _v‡K| ZvQvov `xN©w`b hver b`xwU ms¯‹vi (cybtLbb) bv Kivi d‡j cwj R‡g fivU nIqvi Kvi‡b bve¨Zv nvwi‡q †d‡j‡Q| b`xi cvwb aviY ¶gZvI n«vm †c‡q‡Q| d‡j cvwb wb¯‹vkb e¨nZ n‡”Q| ¯’vbxq RbMb I RbcÖwZwbwa ï¯‹ †gŠmy‡g †mP myweav cvIqvi Rb¨ Ges M„n¯’wj Kv‡R e¨env‡ii Rb¨ ˆfie b`x‡Z Rjvavi ˆZixi e¨cv‡i D×©Zb gn‡j `xN©wb hver Av‡e`b Rvwb‡q Avm‡Qb| ¯’vbxq RbMb I RbcÖwZwbwai Av‡e`‡bi †cÖw¶‡Z gvbbxq cÖavbgš¿x gywRebMi w`e‡m gywRbM‡i GK wekvj Rbmfvq ˆfie b`x cybtLb‡bi e¨cv‡i cÖwZkÖæwZ cÖ`vb K‡ib|

el©v †gŠmy‡g e„wói cvwb Ges fviZ n‡Z ‡b‡g Avmv cvwb‡Z `yK‚j DcwP‡q cvk¦©eZ©x GjvKv mgy‡n eb¨v †`Lv †`q Ges dm‡ji ¶wZ nq| ZvQvov ï¯‹ †gŠmy‡g b`x‡Z cvwb bv _vKvq †g‡nicyi †Rjvaxb cvk¦©eZ©x GjvKvi cÖvq 7000 (mvZ nvRvi) nvRvi †n±i Rwg †mP myweav n‡Z ewÃZ nq| †g‡nicyi †Rjv GKwU e¨vcK mewR Pvl I exR Drcv`b m¤¢vebvgq GjvKv| myZivs b`xwU cybtLbb K‡i GKwU Rjvavi ˆZixi gva¨‡g ï¯‹ †gŠmy‡g †mP myweav m„wó  K‡i D”P djbkxj dmj Drcv`bmn cÖPzi km¨ exR Drcv`b Kiv m¤¢e n‡e| ZvQvov RbmvaviY M„n¯’wj Kv‡R cvwb e¨envi Ki‡Z cvi‡e| grm¨ Pvl e„w× cv‡e| AMfxi bjK‚‡c Av‡m©wb‡Ki gvÎv K‡g Avm‡e|
04|
cÖK‡íi D‡Ïk¨
t

· b`xi cvwb aviY ¶gZv e„w× Kiv, hv‡Z el©v †gŠmyg †_‡K Avgb †gŠmyg ch©š— b`x‡Z cvwb gRy` _v‡K;

· Rjvavi m„wói gva¨‡g el©vi cvwb‡K gRy` †i‡L ï®‹ †gŠmy‡g †m‡Pi gva¨‡g D”P djbkxj km¨vw`i Drcv`b e„w× Kiv Ges M„n¯’vjx Kv‡R cvwb e¨envi Kiv;

· cvwb wb®‹vkb e¨e¯’vi Dbœqb mvab K‡i eb¨vi cÖfve Kwg‡q Avbv Ges K…wl c‡Y¨i Drcv`b e„w× Kiv;

· grm¨ Drcv`b e„w× Kiv Ges †bŠ PjvP‡ji my‡hvM m„wó Kiv|

Gi d‡j cÖKí GjvKvi gvby‡li Kg©ms¯’vb e„w× †c‡q `vwi`ª wbg©~j n‡q Zv‡`i A_©-mvgvwRK Ae¯’vi mvwe©K Dbœqb I gvby‡li Rxebgv‡bi DbœwZ NU‡e| 

05|
cÖKí GjvKv
t 

	wbe©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	73 †g‡nicyi-1
	Lyjbv
	‡g‡nicyi
	‡g‡nicyi m`i I gywRebMi


06|
cÖK‡íi cÖv°wjZ e¨q t 

jÿ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	
	7382.84
	-
	7382.84 


07|
cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	Rvbyqvix, 2014
	Ryb, 2017


08|
cÖK‡íi cÖavb A½mg~n t

jÿ UvKvq

	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1|
	ˆfie b`x  c~b:Lbb (†PB†bR wKtwgt 0.0 †_†K wKtwgt 29.0) gvwUi cwigvb 63,08,493 NbwgUvi
	
29.000
wKtwgt
	7065.51

	2|
	we`¨gvb cvwb wbqš¿b AeKvVv†gv †givgZ
	
1
`dv
	127.58

	3|
	Rwic I AbymÜvb
	
1
`dv
	5.00

	4|
	wRc µq
	
1
wU
	60.00

	5|
	†gvUimvB†Kj
	
3
wU
	3.75

	6|
	Kw¤cDUvi(wc«›Uvi I G†KªmwiRmn)
	
2
wU
	1.00

	7|
	Ab¨vb¨ g~jabx e¨q
	
2
`dv
	3.00

	8|
	ivR¯^ e¨q
	
4
`dv
	17.00

	9|
	Kw›Ub‡RwÝ
	
2
`dv
	100.00

	
	‡gvU
	
	7,382.84


09|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq
	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	529.25
	-
	 529.25
	7.17

	‡m‡Þ¤^i, 2015
	529.25
	-
	 529.25
	7.22

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   0.05


10|
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvwß t

jÿ UvKvq

	A_© eQi
	wWwcwc Abyhvqx
	cÖvß eivÏ

	2013-2014
	299.93
	-

	2014-2015
	2428.66
	530.00

	2015-2016
	2474.38
	3498.00

	2016-2017
	2179.87
	

	me©‡gvU
	7,382.84
	4,028.00


11|
ev¯Íevqb mgm¨v t

12|
m¤¢ve¨ mgvavb t

[image: image1.jpg]



we`¨gvb cvwb KvVv‡gv ‡givgZ ,¯’vb-iwkKcyi I ZvwiL-17-04-2014
[image: image2.jpg]



fivU ˆfie b`x,¯’vb-Kv_ywj, ZvwiL-17-04-2014

[image: image3]
[image: image4.jpg]675000

665000

655000

605000

o '
Rashikpur WCS
at km. 29.000

595000
B B
i Y
N [
R
'/'u‘l :')
.r)j
Y
; -
=3 A \
Project [*3 \'.(\ ; \“
Area & L
: 50 !
) / {
{
{r-f\__'.
Bay of Bengal 1

Damatu
?@pf

r
Sl

i e

Baluh

Baor

Sailk
N ailkupa

@

Legend

Q2R "

District HQ
Upazila HQ
International Boundary

National Highway
Regional Highway
Feeder Road A
Railway

Major River
Minor River

Proposed R/E:- mmm

Alignment of

Proposed Re-excavation work
Bhairab River

Path: [GIS-0-74] D:\P0017\31150kob\Aprfile\Short_term_project Oct09.apr
Layout _Bhairab River SySystem\fzk_16.08.11

; L VS
Rashikpur WCS e
N INSTITUTE OF WATER MODELLING
2 0 2 4 6 8 10 Kilometers ==





cÖKí GjvKv











� EMBED Unknown  ���








PAGE  
183
‰fie b`x cybtLbb cÖKí

[image: image5.png]o
®
o
]

N\ La
Saldpur

Raiganj "\, Dingp

i

National capital
Provincial capital
Town, village

Major airport
International boundary
Provincial boundary
Main road

- Railroad

A

Dingram

e

siaen (|
¥

oo

i . Barisal\ snola N‘"’k
) asma [osbypral AV \jﬁ

Pirbipure, Jha i

\ frayhosy

Dautaghan |

%
- @

orone 4

he
t
of

Matarbari .
Maiskhal |




[image: image6.png]o
®
o
]

N\ La
Saldpur

Raiganj "\, Dingp

i

National capital
Provincial capital
Town, village

Major airport
International boundary
Provincial boundary
Main road

- Railroad

A

Dingram

e

siaen (|
¥

oo

i . Barisal\ snola N‘"’k
) asma [osbypral AV \jﬁ

Pirbipure, Jha i

\ frayhosy

Dautaghan |

%
- @

orone 4

he
t
of

Matarbari .
Maiskhal |




_1478433140.bin

