PAGE  

Project Brief
1.
Project Title

:
Development Phase of Water Management Infrastructure in Bhola district (DWMIB)
2.
Ministry
:
Ministry of Water Resource

3.
Implementing Agency
:
Bangladesh Water Development Board

4.
Objectives
:

The main objective of the project is to protect the citizens of Bhola against flooding, salinity and loss of land due to the rising level of the Bengal Sea, increased River flows and erosion and the increasing strength of seasonal typhoons. When this project is executed it results in a safe place to live, work and develops for generations to come.
5.
Location
: 
	Constituency
	Division
	District
	Upazila

	-
	Barisal
	Bhola
	-


6.
Estimated cost
:

in lakh Taka

	DPP
	Approval Date
	GoB
	PA (ORIO)
	Total

	Main
	04-07-2013
	62.71
	1466.31
	1,529.02


7.
Implementation period :

	DPP
	Start
	End

	Main
	January , 2013
	February,2015


8.    Maor Components
:

Taka in Lakh
	No
	Main Components
	Quantity
	Estimated Cost

	1.
	Consultancy
	61.60 mm
	1466.31

	2.
	Others
	
	62.71

	
	Total
	
	1529.02


9.
Accumulative Progress of the Project:

Taka in Lakh

	Period
	GoB
	PA
	Total
	Actual (%)

	June, 2014
	1.04
	1256.00
	1,257.04
	82.00

	September, 2014
	1.04
	1256.00
	1,257.04
	82.00

	FY Progress
	   0.00
	   0.00
	   0.00
	   0.00


10.
ADP Allocation and Sanction
:

Taka in Lakh
	Financial Year
	DPP Allocation
	Sanction

	2012-2013
	-
	-

	2013-2014
	1258.00
	1258.00

	2014-2015
	271.02
	210.00

	Total
	1,529.02
	1,468.00


11.
Present Condition
:


The progress of the study for Development phase is within the activity schedule of the signed contract and satisfying. 
12.
Location Map
:
[image: image1.jpg]



[image: image2.png]90°30"

° BARISAL
50"

90°40 N
KSHMIPUR RS
I\
N\ ;;

2°)

7

J BHOLA DISTRICT
5 0 5 10km |

Co——T1——

tka
r
\

90°50' ‘











41. Protection  of Louhajong upazilla complex area under Louhajong upazilla
PAGE  
205
Development Phase of Water Management Infrastructure in Bhola district

