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	BANGLADESH WATER DEVELOPMENT BOARD

Office of the Executive Engineer

Rangpur O&M Division
BWDB, Rangpur.
	    Phone:

0521-63509 (Off)

0521-65593{Res).




INVITATION FOR TENDER

TENDER NO. 02/2010-2011
	GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

	1.
	Ministry/Division 
	Ministry of Water Resources (MoWR)

	2.
	Agency 
	Bangladesh Water Development Board.

	3.
	Procuring Entity Name
	Executive Engineer, Rangpur O&M Division, BWDB, Rangpur.

	4.
	Procuring Entity District
	Rangpur.

	5.
	Invitation for
	Repair, maintenance & resectioning of different irrigation canals in connection with Teesta Barrage Project, Phase-1 under Non-Development Revenue Budget in Upazilla-Kishoreganj, Jaldhaka, Gangachara, Rangpur Sadar Dist. Nilphamari & Rangpur during the year 2010-2011.

	6.
	Invitation reference. no
	Memo No. T-9/3334  

	7.
	Date
	08-11-2010

	KEY INFORMATION

	8.
	Procurement Method 
	Limited Tendering Method  (LTM)

	FUNDING INFORMATION

	9.
	Budget and Source of Funds 
	Non Development Revenue Budget (GOB)  

	10.
	Development Partners (if applicable)
	-

	PARTICULAR INFORMATION

	11.
	Project /Programme Name 

(if applicable)
	-

	12.
	Tender Package No.
	20 (Twenty) Nos.

	13.
	Tender Package Name: 
	RAN-01, RAN-02, RAN-03, RAN-04, RAN-05, RAN-06, RAN-07, RAN-08, RAN-09, RAN-10, RAN-11, RAN-12, RAN-13, RAN-14, RAN-15, RAN-16, RAN-17, RAN-18, RAN-19 & RAN-20

	14.
	Tender Last selling date 
	24-11-2010 up to Banking hours.

	
	
	Date
	Time

	15.
	Tender Closing Date and Time
	25-11-2010
	Upto 12.00 Hrs.

	16.
	Tender Opening Date & Time
	25-11-2010
	13.00 Hrs.

	17.

 
	Name & Address of the office(s)
	  

	
	- Selling Tender Document 
	a)   Manager, Rupali Bank Ltd. Railway Crossing Branch, Rangpur.

	
	
	b)  Janata Bank, Dilkusha Corporate Branch, 29, Dilkusha C/A, Dhaka.

    (Interested Tenderers may see the document at the Office(s)

    Selling the tender document during normal working hours.) 

	
	- Receiving Tender Document
	Office of the Executive Engineer, Rangpur O&M Division, BWDB, Rangpur.

	18.
	- Opening of Tender Document 
	Office of the Executive Engineer, Rangpur O&M Division, BWDB, Rangpur.

	
	Place/Date/Time of  Pre-Tender Meeting  (Optional)
	Office of the Executive Engineer, Rangpur O&M Division, BWDB, Rangpur. (Tenderer or Tenderer(s) authorized representative are allowed to attend)

	
	
	Not applicable

	INFORMATION FOR TENDERER

	19.
	Eligibility of Tenderer
	Any individual(s)/Firm(s) who fulfill the qualification(s) criteria stipulated in the Tender Data Sheet (TDS). “Contractors having [cÖv°wjZ g~j¨ †gvZv‡eK †h †kªbxi wVKv`vi‡hvM¨ nb Ges Zvi Dc‡ii †kªbx ] Class enlistment of BWDB irrespective of Board/Zone/Circle/Division for the year 2009-10 and applied for the year 2010-11 are eligible for participating in the tender and no need to show the experience of similar nature of works. But they have to enclosed attested copy of enlistment & application letter.” 

	20.
	Brief Description of Goods or Works
	As per list of work.
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	21.
	BRIEF DESCRIPTION OF RELATED SERVICES (LIST OF WORKS/GOODS)
	

	
	Sl. No. Package No.
	Identification of Package
	Location
	Price of Tender Document (Tk.)
	Tender Security Amount (Tk.)
	Estimated cost (Lakh Tk.)
	Completion Time.
	Min. allowable limit (below 5%)
Max.  allowable limit (above 5%)

	1
	2
	3
	4
	5
	6
	7
	8
	

	
	1.

RAN-01
	Repair & Resectioning of left dyke from Km. 0.310 to 1.30 and at various location of right dyke of S1R irrigation canal in upazilla Kishoreganj district Nilphamari under Rangpur O&M Division during the year 2010-11


	Kishoreganj, Nilphamari
	450.00
	22,500.00
	9.00
	30 days.
	8.55

9.45

	
	2.

RAN-02
	(1) Construction of irrigation cum drainage outlet at different location of S8T irrigation canal  in upazilla Jaldhaka district Nilphamari under Rangpur O&M Division during the year 2010-11


	Jaldhaka, Nilphamari
	450.00
	15,000.00
	6.00
	30 days.
	5.70

6.30

	
	
	(2)Construction of bypass irrigation canal from the immediate upstream of R2S8T at left dyke in upazilla Jaldhaka district Nilphamari under Rangpur O&M Division during the year 2010-11


	Jaldhaka, Nilphamari
	
	
	
	
	

	
	
	(3)Repair, maintenance and breach closing of both dyke at different places of T1S8T irrigation canal in upazilla Jaldhaka district Nilphamari under Rangpur O&M Division during the year 2010-12


	Jaldhaka, Nilphamari
	
	
	
	
	

	
	3.

RAN-03
	(1)Repair & maintenance of both dyke in between Km. 0.000 to 2.300 of T1R irrigation canal in upazilla Kishoreganj district Nilphamari under Rangpur O&M Division during the year 2010-11
	Kishoreganj, Nilphamari
	450.00
	15000.00
	6.00
	30 days.
	5.70

6.30

	
	
	(2)Repair & maintenance of both dyke from Km. 0.500 to 2.500  of T4T irrigation canal in upazilla Kishoreganj district Nilphamari under Rangpur O&M Division during the year 2010-11
	Kishoreganj, Nilphamari
	
	
	
	
	

	
	4.

RAN-04
	Repair & maintenance of both dyke in between Km. 0.000 to 1.100 of T2R irrigation canal in upazilla Kishoreganj district Nilphamari under Rangpur O&M Division during the year 2010-11
	Kishoreganj, Nilphamari
	450.00
	12,500.00
	5.00
	30 days.
	4.75

5.25

	
	5.

RAN-05
	Repair, maintenance and breach closing of both dyke at different places of T4S8T, T5S8T & T6S8T irrigation canal in upazilla Jaldhaka district Nilphamari under Rangpur O&M Division during the year 2010-11
	Jaldhaka, Nilphamari
	450.00
	11,250.00
	4.5
	30 days.
	4.28

4.73

	
	6.

RAN-06
	Repair & Resectioning of left dyke from Km. 12.400 to 14.640 of Rangpur irrigation canal in upazilla Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	450.00
	15,000.00
	6.00
	30 days.
	5.70

6.30

	
	7.

RAN-07
	Repair & Resectioning of both dyke from Km. 18.500 to 19.500 of Rangpur irrigation canal in upazilla Rangpur Sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	450.00
	20,000.00
	8.00
	30 days.
	7.60

8.40

	
	8.

RAN-08
	Repair & maintenance of both dyke in between Km. 0.00 to 1.400 and KM. 3.00 to KM. 6.00 of S3R irrigation canal in upazilla Gnagachara/Rangpur Sadar  district Rangpur under Rangpur O&M Division during the  year 2010-11
	Gangachara, Rangpur Sadar, Rangpur
	450.00
	17,500.00
	7.00
	30 days.
	6.65

7.35

	
	9.

RAN-09
	Repair, maintenance & breach closing of both dyke from Km. 0.00 to 2.600 of T2S3R irrigation canal in upazilla Gnagachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	750.00
	42,500.00
	17.00
	30 days.
	16.15

17.85

	
	10.

RAN-10
	Repair & maintenance of both dyke in between Km. 4.500 to 6.750 of S4R irrigation canal in upazilla  Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	450.00
	16,250.00
	6.50
	30 days.
	6.18

6.83

	
	11.

RAN-11
	Repair & maintenance of both dyke in between Km. 0.000 to5.700 of T1S4R irrigation canal in upazilla Rangpur Sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	750.00
	25,000.00
	10.00
	30 days.
	9.50

10.50

	
	12.

RAN-12
	Repair & maintenance of both dyke in between Km. 2.700 to 7.060 of S6R irrigation canal in upazilla Rangpur Sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	450.00
	10,000.00
	4.00
	30 days.
	3.80

4.20

	
	13.

RAN-13
	Repair & resectioning of both dyke in between Km. 2.500 to 5.500 of T8R irrigation canal in upazilla Rangpur sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	450.00
	21,250.00
	8.50
	30 days.
	8.08

8.93

	
	14.

RAN-14
	(1) Repair & maintenance of both dyke in between Km. 0.000 to 3.000 of T10R irrigation canal in upazilla Rangpur sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	450.00
	16,250.00
	6.50
	30 days.
	6.18

8.83

	
	
	(2) Repair & maintenance of both dyke in between Km. 0.000 to 1.140 of T1S6R irrigation canal in upazilla Rangpur sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	
	
	
	
	

	
	
	(3) Repair & maintenance of both dyke in between Km. 0.000 to 2.00 of T2S6R irrigation canal in upazilla Rangpur sadar district Rangpur under Rangpur O&M Division during the year 2010-11
	Rangpur Sadar, Rangpur
	
	
	
	
	

	
	15.

RAN-15
	Repair & maintenance of both dyke in between Km. 0.000 to 1.141 and resectioning from KM. 1.140 to km. 3.00 of T12R irrigation canal in upazilla Rangpur sadar district Rangpur under Rangpur O&M Division during the year 2010-11


	Rangpur Sadar, Rangpur
	450.00
	12,500.00
	5.00
	30 days.
	4.75

5.25

	
	16.

RAN-16
	Construction of DFC-outlet at different location of Rangpur irrigation canal  under Rangpur O&M Division during the year 2010-11


	Kishoreganj, Gangachara, Nilphamari & Rangpur
	450.00
	15,000.00
	6.00
	30 days.
	5.70

6.30

	
	17.

RAN-17
	(1) Repair & Resectioning of both dyke from Km. 0.000 to 3.000 of S8AT irrigation canal in upazilla Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	450.00
	16,500.00
	6.57
	30 days.
	6.24

6.90

	
	
	(2) Repair & Resectioning of both dyke from Km. 0.000 to 2.500 of S8BT irrigation canal in upazilla Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	
	
	
	
	

	
	18.

RAN-18
	Repair & Resectioning of right dyke in between Km. 20.535 to 21.450 of S8T irrigation canal in upazilla Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	450.00
	15,750.00
	6.30
	30 days.
	5.99

6.62

	
	19.

RAN-19
	Construction of 2 nos. pipe culvert, 5 nos. foot-slab and repair of 3 nos. pipe syphone at different places of S8T irrigation canal in upazilla Gangachara district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	750.00
	25,000.00
	10.00
	30 days.
	9.50

10.50

	
	20.

RAN-20
	(1)Repair & maintenance of both dyke in between Km. 0.000 to 2.00 of T7S8T irrigation canal in upazilla Gangacha district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	450.00
	13,750.00
	5.50
	30 days.
	5.23

5.78

	
	
	(2)Repair & maintenance of both dyke in between Km. 0.000 to 1.240 of T8S8T irrigation canal in upazilla Gangacha district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	
	
	
	
	

	
	
	(3)Repair & maintenance of both dyke from Km. 0.000 to 1.00 of T9S8T irrigation canal in upazilla Gangacha district Rangpur under Rangpur O&M Division during the year 2010-11
	Gangachara, Rangpur
	
	
	
	
	

	
	
	
	
	
	
	
	
	

	PROCURING ENTITY DETAILS
	

	22.
	Name of Officer Inviting Tender
	S.M. Shahidul Islam

	23.
	Designation of Officer Inviting Tender
	Executive Engineer  

	24.
	Address of Officer Inviting Tender
	Office of the Executive Engineer, Rangpur O&M Division, BWDB, Rangpur.

	25.
	Contact details of Official Inviting Tender
	Tel. No.0521-63509
	Fax No.0521-62587
	e-mail: XEN.Rangpur@gmail.com

	26.
	SPECIAL INSTRUCTIONS.

	
	a)
	The Provision laid down in “The Public Procurement Rules (PPR)-2008.” The Public Procurement (2nd revised) Act-2009 and procurement of works & goods will be binding upon the contractors as laid down in the document.

	
	b)
	Prior to finalizing the Tender evaluation report including recommendation of the award. TEC will go or post qualification as set out in tender document. If the tenderer does not meet them its tender shall be rejected.

	
	c)
	The work order will be issued subject to budget allocation & approval from Competent Authority and payment will be made after availability of fund and in this regard the Authority will not entertain any claim. But the work must be continued and completed within schedule time and proportionate progress must be achieved. All works must be completed within 31st December 2010 and no time extension will be allowed. 

	
	d)
	Tender shall have to be accompanied by a minimum Tender Security of the amount as mentioned in the list of works enclosed herewith in favour of the Deputy Director, Regional Accounting Center (RAC), BWDB, Rangpur. Tender Security shall be deposited in the form of Demand draft/Pay order of any schedule Bank of Bangladesh. Tender Security outside of Rangpur Town should be in the form of a Demand Draft. The Tender Security shall not be allowed in the form of Bank Guarantee.  

	
	e)  
	Copies of the certificates and other requisite papers and for Corporation Joint Venture Firm. Affidavit certificate in addition each in separate/attested by any 1st Class officer of Govt./Semi-Govt./Organization/Autonomous bodies or by a Notary Public would be acceptable subject to verification with the original ones. For attestation seal with name of the attesting officer is to be stamped below the signature.

	
	f)
	While purchasing the Tender schedule interested tenderer shall submit an application to the Bank, selling tender schedule in his/her original pad (photo copy not acceptable) with his/her signature.

	
	g)
	If the tender submission is not possible on the last date fixed in the notice due to unavoidable circumstances the tender submission & opening date will automatically be shifted to the next working day.

	
	h)
	If it is found at any stage that information furnished in the Tender by the tenderer is false and the tender is signed and submitted in a way by adopting fraudulent practice instead of signings by the actual tenderer/their authorized signatory. His/their tender will be outright rejected and action will be taken according to PPR/2008. The Public Procurement (2nd revised) Act-2009.

	
	i)
	The tenderer shall have to furnish the list of work(s) in hand with its value if there be any for calculation of Tender Capacity.

	
	j)
	The Procuring Entity reserves the right to accept any Tender or to reject any of all Tenders, at any time Prior to contract award without thereby incurring any liability to Tenderers or any obligation to inform Tenderers of the grounds for the Employer’s actions.

	
	k)
	 Certification from the bank for liquid assets should be submitted separately for individual package in original form as it is taken from the bank. No photocopy will be allowed.

	
	l)
	Affidavit for individual package should be submitted as per attached format. 

	27.
	SPECIAL CONDITION :

	
	a)
	The work may be totally dropped, decreased or increased. No claim or extra rate will be entertained for cancellation of the tender of issuance of work order with decreased quantity of work. The work order will be issued after getting clearance from the competent authority of BWDB.

	
	b)
	The Tenderer at the Tenderer’s own responsibility and risk, is encouraged to visit and examine the Site and obtain all information that may be necessary for preparing the Tender and entering into a Contract for performance of the works. The costs of visiting the site shall be a Tenderer’s own experience. 

	
	c)
	Tenderers must submit all the documents as required by the undersigned in tender data sheet. Failing to comply with the requirements, the tender will be summarily rejected.

	
	d)
	The tender will be rejected if the contractor’s quoted price is above or less than 5% (Five percent) of the estimated cost.


               N.B.
This tender will be available in the BWDB website www.bwdb.gov.bd.


 (S. M. Shahidul Islam) 

Executive Engineer

Rangpur O&M Division

BWDB, Rangpur.
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Memo no. T-9 / 3334 (15)




                     
Dated:  08-11-2010. 

           Copy forwarded for Kind information / information & wide circulation to: -

	1.
	The Chief Engineer, Northern Zone, BWDB, Rangpur.

	2.
	The Chief Engineer, O & M, BWDB, Dhaka.

	3.
	The Superintending Engineer, Rangpur O & M Circle-I / 2, BWDB, Rangpur

	4.
	The Director, Contract & Procurement Cell, WAPDA Building (8th floor), Motijheel C/A , Dhaka. 

	5.
	The Superintending Engineer, Thakurgaon O&M Circle, BWDB, Thakurgaon

	6.
	The Director O & M, 7th floor, WAPDA Building, BWDB, Motijheel C/A , Dhaka.

	7.
	The Deputy Commissioner, Rangpur

	8.
	The Superintendent of Police (Special Branch), Rangpur

	9.
	The Mayor, Rangpur Municipality, Rangpur.

	10.
	The Executive Engineer, O&M Division, BWDB, Saidpur/Nilphamari/ Dalia / Lalmonirhat/ Kurigram/ Gaibandha.

	11.
	The Deputy Director, Regional Accounting Center (RAC), BWDB, Rangpur.

	12.
	Sub-Divisional Engineer, Rangpur O&M Sub-Division-1/2, BWDB, Rangpur / Kishoregonj O&M Sub-Division-1, BWDB, Kishoregonj, Nilphamari.

	13.
	The Upazilla Nirbahi Officer, Rangpur Sadar/Gangachara, Rangpur.

	14.
	The Asstt. Engineer / Estimator / Account Section of this Division.

	15
	NOTICE BOARD.

	
	
	Executive Engineer

Rangpur O&M Division,

BWDB,Rangpur.




Memo no. T-9 /3334 (100)/1(25)/1(2)

                             


Dated:   08-11-2010.
       
Copy forwarded for kind information / information & necessary action to :-

	1.
	The Manager, Rupali Bank Ltd., Railway Crossing Branch, Alamnagar Rangpur.
	             (                   ) sets of each group tender documents are sent herewith for selling to the intending tenderers  upto 24-11-2010 at the rates mentioned in the list of works enclosed. The sale proceeds may be credited to the Deputy Director, RAC, BWDB, Alamnagar, Rangpur. Unsold tender documents along with the copy of the credit advice may be sent to the undersigned at the earliest.

	2.
	The Manager Janata Bank, Dilkusha Corporate Branch, 29, Dilkusha C/A, Dhaka.


	             (                   ) sets of each group tender documents are sent herewith for selling to the intending tenderers  upto 24-11-2010 at the rates mentioned in the list of works enclosed. The sale proceeds may be credited to the A/c no: STD A/c no: 36001008 in the name of “Deputy Director, RAC, BWDB, Dhaka” in your bank. Unsold tender documents along with the copy of the credit advice may be sent to the undersigned at the earliest.


N.B.  `icÎ weÁwßwU evsjv‡`k cvwb Dbœqb †ev‡W©i www.bwdb.gov.bd  I‡qe mvB‡UI cvIqv hvB‡e|

Executive Engineer

Rangpur O&M Division,

BWDB, Rangpur.
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