Office of the Project Director, Project Management unit, 
Capital (Pilot) Dredging of the River System in Bangladesh, 
BWDB, Dhaka
Addendum to the Tender Document for Tender

No: CDRSB/PQ-01/T-01/2010-2011 for Capital (Pilot) 
Dredging of River Jamuma 

Addendum No.02
Following corrections/amendments are made in the Tender Document  of  the  Tender No: CDRSB/PQ-01/T-01/2010-2011 for Capital (Pilot) Dredging of River Jamuna invited by Project Director, Project Management unit, Capital (Pilot) Dredging of the River System in Bangladesh, BWDB, Dhaka , vide his memo no. PD/PMU-CDRSB/T-2/328 date 05-06-2011: 

i) The Defect Liability Period as specified in GCC 57.1 is amended as follows:

	Clause No

Page No.
	The Defect Liability Period as per Original Document
	The Defect Liability Period as per amendments



	GCC 60.2

Page-88
	1  For the dredged Channel-  6 months

2  For the disposed earth/

    reclaimed area-                   12 months
	1.  For Dredged Channel : 0 (zero) month

2.   For disposed earth/ reclaimed area     : 06 (six) months


ii    The 2nd Para under Clause 1.32 (Disposal of Dredged Materials ) of Particular Specification, Section-8 , Page No.126 which is read as 

“The spoil disposed must be leveled, compacted to its maximum dry density and properly dressed. In this operation the contractor must deploy necessary earth moving and compacting equipment like crawler tractor, vibratory compactor etc. as deemed fit as per direction of Project Director” is replaced by

 “The spoil disposed must be leveled, compacted to its natural density and properly dressed. In this operation the contractor must deploy appropriate earth moving and compacting equipment like crawler tractor, vibratory compactor etc. as deemed fit as per direction of Project Director.    

iii
Para (1) under Clause 1.03 (Dredging Method) of Particular Specification, Section-8 , Page No. 120 which is read as :
“The Operational mode aims at making optimum use of the available excavation capacity in combination with the erosive forces of water flow, the latter especially in the earlier stage of the recession period. For this purpose dredging is predominantly be done in downstream direction. The manner in which the dredging is executed shall be in accordance with Contractor’s approved method statement” is amended  as follows 

“The Operational mode aims at making optimum use of the available excavation capacity in combination with the erosive forces of water flow, the latter especially in the earlier stage of the recession period. For this purpose dredging is preferably be done in downstream direction if the situation permit. The manner in which the dredging is executed shall be in accordance with Contractor’s approved method statement”

All other terms and conditions and contents of the Tender Document will remain unchanged. 

This Addendum is issued in pursuant to ITT Sub-Clause No.11.1 and shall form an integral part of the Tender Document as per ITT Sub-Clause No.11.2









Sd/-
(Jati Das Kundu)

                                              
Project Director
                                                  
                                                          Project Management unit
                                             
Capital (Pilot) Dredging of the River                                                            System in Bangladesh
                                                                                                  BWDB, Dhaka.



Memo No. PD/PMU-CDRSB/T-2/398/1(31)

Dated 07-07-2011
Copy for favor of kind information/ information and wide circulation to:
01 The Director General, C.P.T.U, Planning Commission, Block-12 (2nd floor) , Sher-E-Bangla Nagar, Dhaka.

02 The Additional Director General, O&M-1, BWDB, Dhaka
03 The Additional Director General, O&M-2, BWDB, Dhaka
04 The Divisional Commission, Rajshahi Division, Rajshahi 
05 The Chief Engineer, North Western Zone , BWDB, Rajshahi 

06 The Metropolitan Police Commissioner of Dhaka (DMP). He is requested to please provide all kind of security on 21-07-11 at the Office of the Project  Director, Project Management Unit, Capital (Pilot) Dredging of the River system in Bangladesh, 72, Green Road, Dhaka in c/w receiving process of  Tender  Document.

07 The Director, Contract & Procurement Cell, BWDB, Dhaka, WAPDA BHABAN,( 9th Floor), Motijheel, C/A, Dhaka
08 The Director, Program, BWDB, Dhaka 
09 The Superintending Engineer, Bogra O&M Circle, BWDB, Bogra 
10-11        The Deputy Commissioner Sirajganj/Tangail
12-13        The Executive Engineer, Sirajganj O & M Division/ Sirajganj (Specialised) O& M Division, BWDB,  Sirajganj 
13-18
The Executive Engineer, LGED/PWD/R&H, Sirajganj/Tangail
19
The System Analyst, Computer Section, Chief Monitoring Office, WAPDA BHABAN,( 3rd  Floor), Motijheel, C/A, Dhaka. He is requested to arrange all necessary action to publish the Addendum in website of C.P.T.U (CD enclosed)

020           The Account Officer, Regional Accounting Centre (RAC),  BWDB,72 Green Road, Dhaka
21
The Manager, Janata Bank Ltd. 29 Dilkhusha Corporate Branch, Dilkhusha C/A Dhaka-1000 along with 09(Nine) sets of Addendum No.02  of each Lot are sent herewith for attaching with the unsold Tender Document
22
Notice Board

23-31
Mr./Mrs…………………………………………………………………………………………..
Sd/-

(Jati Das Kundu)
                                              Project Director
                                                  
                                                          Project Management unit
                                             Capital (Pilot) Dredging of the River                                                            System in Bangladesh
                                                                                                  BWDB, Dhaka
