Office of the 
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NOTICE INVITING TENDER

Tender No. 03/2011-2012
	1
	Ministry/Division
	Ministry of Water Resources.

	2
	Agency
	Bangladesh Water Development Board 

	3
	Procuring Entity Name
	Executive Engineer, Bagerhat O & M Division, BWDB, Bagerhat. 

	4
	Procuring Entity Code
	Not used at present.

	5
	Procuring Entity District
	Bagerhat.

	6
	Invitation for 
	Tender no. 03/2011-12
	Works

	7
	Invitation Ref No.
	Executive Engineer, Bagerhat O&M Division, BWDB, Bagerhat.

Memo no. T-1/ 1446 (50)   

	8
	Date
	26/10/2011

	KEY INFORMATION

	9
	Procurement Method
	Limited Tendering Method (LTM) (mxwgZ `icÎ c×wZ)

	FUNDING INFORMATION
	

	10
	Budget and Source of Funds
	GOB (Development)

	11
	Development Partners (if applicable)
	Not Applicable.

	PARTICULAR INFORMATION

	12
	Project / Programme Code (if applicable)
	Not Applicable.

	13
	Project / Programme Name (if applicable)
	Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in Coastal area in South-Western Zone, BWDB, Khulna.

	14
	Tender Package No. 
	13 (Thirteen) nos. (Package No. Bag-03  to Bag-16)

	15
	Tender Package Name
	As per Package list (Sl. No.: 25 below)

	16
	Tender Publication Date
	01/11/2011(Also visit BWDB,s web site at: www.bwdb.gov.bd) 

	17
	Tender Last Selling Date
	23/11/2011 during Banking hours.  

	18
	Tender Submission Date and Time
	  

	
	1) Office of the Executive Engineer, Khulna 

    O&M Division-1, BWDB, Khulna.  
	Date
	Time

	
	
	24/11/2011
	Up to 12.00 hours

	
	2) Office of the Deputy Commissioner, 

    Bagerhat.
	24/11/2011
	Up to 13.00 hours

	
	3) Office of the Superintendent of Police,  

    Bagerhat.
	24/11/2011
	Up to 13.00 hours

	
	 4) Office of the Executive Engineer, Bagerhat 

    O&M Division, BWDB, Bagerhat.  
	24/11/2011
	Up to 13.00 hours

	19
	Tender Opening Date and Time
	                       24/11/2011 at 14.00 hours. 

	20
	Name & Address of the office(s)
	 

	
	Selling Tender Document (Principal)
	a)  Janata Bank, Main Road Branch, Bagerhat.

b)   Sonali Bank, Rail Road Branch, Bagerhat.

	
	Selling Tender Document (Others)
	a)  Sonali Bank, KDA New Market Branch, Khulna.

	
	Receiving Tender Document
	1) Office of the Executive Engineer, Khulna O&M Division-1, BWDB, Khulna. 



	
	
	2) Office of the Deputy Commissioner, Bagerhat.

	
	
	3) Office of the superintendent of Police, Bagerhat. 

	
	
	4) Office of the Executive Engineer,Bagerhat O&M Division, BWDB,  

     Bagerhat.

	
	Opening Tender Document
	Office of the Executive Engineer, Bagerhat O&M Division, BWDB, Bagerhat.

	21.
	Place/ Date / Time of Pre-Tender Meeting (Optional)
	Not Applicable.

	INFORMATION FOR TENDERER

	22
	Eligibility of Tenderer
	Only enlisted contractor of BWDB during financial year 2011-12 are illegible for participating in the tender and no need to show the experience of similar nature of works & construction turn over. But they will have to enclose attested copy of enlistment.

	23
	Brief Description of Works
	Earth work.

	24
	Brief Description of Related Services
	Not applicable`


	 25
	Package List:-

	Package / Lot No.
	Identification of Package / Lot
	Location
	Price of Tender Document (Tk.)
	Tender Security

Amount (Tk)
	Completion 

Time in

days

	Bag-04/ 2011-12
	Re-sectioning of embankment from km. 0.050-1.810 = 1.760 km & km. 2.510-3.710 = 1.200 km. Total km. 2.960   in Polder no. 35/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12 
	Upzila-

Sharankhula

Dist. Bagerhat
	Tk. 1,500.00

(Non Refundable)


	Tk. 1,75,000.00
	180

(one hundred eighty) days

	Bag-05/ 2011-12
	Re-sectioning of embankment from km 6.010-6.280 = 0.270 km, km 6.400-6.685 = 0.285 km, km 7.800-8.800 = 1.000 km, km 13.600-14.000 = 0.400 km, km 14.620-15.440 = 0.820 km, km. 16.088-16.680 = 0.592 km.,  16.740-17.623 = 0.883 km.  Total = 4.250 km.   in Polder no. 35/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Morrelgonj

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 1,15,000/-
	180

(one hundred eighty) days

	Bag-06/ 2011-12
	Re-sectioning of embankment from km. 40.000-44.000 km Total = 4.000 km.   in Polder no. 35/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Morrelgonj

Dist. Bagerhat
	Tk. 750.00
(Non Refundable)


	Tk. 80,000/-
	180

(one hundred eighty) days

	Bag-07/ 2011-12
	Re-sectioning of embankment from km. 1.200-3.200 = 2.000 km, km 16.240-17.750 = 1.510 km Total = 3.510 km   in Doiboggohati Sub-Project under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Morrelgonj

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 95,000/-
	120

(one hundred twenty) days

	Bag-08/ 2011-12
	Re-sectioning of embankment from km. 28.000-31.000 Total = 3.000 km.   in Polder no. 36/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Chitalmari

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 80,000/-
	120

(one hundred twenty) days

	Bag-09/ 2011-12
	Re-sectioning of embankment from km. 38.090-38.690 = 0.600 km, km 38.700-39.400 = 0.700 km, km 50.100-52.300 = 2.200 km. Total = 3.500 km.  in Polder no. 36/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Chitalmari

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 95,000/-
	120

(one hundred twenty) days

	Bag-10/ 2011-12
	Re-sectioning of Ring dyke from km. 11.180/0.000-11.590/0.550 = 0.550 km, 11.690/0.000-12.825/1.520 = 1.520 km, 12.885/0.000-14.625/2.800 = 2.800 km, 14.695/0.000-15.445/1.430 = 1.430 km. Total = 6.300 km.  in Polder no. 36/1 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila- Chitalmari

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 1,00,000/-
	120

(one hundred twenty) days

	Bag-11/ 2011-12
	Re-sectioning of embankment from km. 5.900-7.400, km. 7.850-8.35, km. 9.950-11.500 km. Total = 3.500 km  in Polder no. 35/3 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Rampal

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 85,000/-
	120

(one hundred twenty) days


	Package / Lot No.
	Identification of Package / Lot
	Location
	Price of Tender Document (Tk.)
	Tender Security

Amount (Tk)
	Completion

Time in

days

	Bag-12/ 2011-12
	Re-sectioning of embankment from km. 14.200-16.400, km. 18.500-19.100, km. 21.400-22.400  Total = 3.800 km  in Polder no. 35/3 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Bagerhat sader

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 95,000/-
	120

(one hundred twenty) days

	Bag-13/ 2011-12
	Re-sectioning of embankment from km. 26.000-26.500, km. 33.600-34.100, km. 36.400-37.900, km. 39.500-40.000 Total = 3.000 km  in Polder no. 35/3 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Bagerhat sader

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 80,000/-
	120

(one hundred twenty) days

	Bag-14/ 2011-12
	Re-sectioning of embankment from km. 8.200-11.000 = 2.800 km. , 15.50-18.00 = 2.500 km. Total = 5.300 km  in Bemorta Project under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Bagerhat sader

Dist. Bagerhat
	Tk. 1,500.00

(Non Refundable)


	Tk. 1,35,000/-
	180

(one hundred eighty) days

	Bag-15/ 2011-12
	Re-sectioning of embankment from km. 4.100-6.200 = 2.100 km, 13.930-14.230 = 0.300 km, 20.400-21.350 = 0.950 km, 22.150-24.700 = 2.550 km. Total = 5.900 km. in Nazirpur Project under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Bagerhat sader

Dist. Bagerhat
	Tk. 1,500.00

(Non Refundable)


	Tk. 1,65,000/-
	180

(one hundred eighty) days

	Bag-16/ 2011-12
	Re-sectioning of embankment from km. 1.000-2.500, km. 3.500-5.500 Total = 3.500 km  in Polder no. 34/3 under Bagerhat O&M Division, BWDB, Bagerhat in connection with  the Project Rehabilitation of BWDB Infrastructure Damaged by Cyclone Aila in  Coastal area  during the year 2011-12
	Upzila-

Bagerhat sader

Dist. Bagerhat
	Tk. 750.00

(Non Refundable)


	Tk. 80,000/-
	120

(one hundred twenty) days

	26
	Name of Official Inviting Tender
	Md. Khalilur Rahman 

	27
	Designation of Official Inviting Tender
	Executive Engineer

	28
	Address of Official Inviting Tender
	Bagerhat O & M Division, BWDB, Bagerhat

	29
	Contact details of Official Inviting Tender
	Phone No. 0468-62195

Fax No. 0468-62195

E-Mail :  eebagarhat@yahoo.com 

	30
	The procuring entity reserves the right to accept or reject any or all tenders without assigning any reason what so ever.

	31
	Special Instruction :-

	
	1)
	The work of any package's may be totally dropped, decreased or increased as per field condition/design/budget allocation for which no claim will be entertained for cancellation of the Tender/ issuance of work order.

	
	2)
	Payment will be made subject to availability fund. No claim in this regard will be entertained.

	
	3)
	If the Tenderer(s) submit(s) any false/incorrect or forged certificate, the tender will be outright rejected and action as per PPR-2008 will be initiated. 

	
	4)
	The provisions laid down in the "Public Procurement Regulation (PPR) 2008" PPA (2nd revision)-2009 & PW-2 for procurement of work will be binding upon the contractors.

	
	5)
	The tenderers shall quote item wise rate in the attached BOQ of tender document. If the total quoted amount exceed more than 5% (Five percent) below or above than the estimated amount, his/their tender shall be summarily rejected.

	
	6)
	If the tender(s) submission is not possible on the last fixed date in the notice due to unavoidable circumstances, the tender submission and opening date will be automatically shifted to the next working day.


NB:  Ò`icÎ weÁwßwU evsjv‡`k cvwb Dbœqb †ev‡W©i www.bwdb.gov.bd I‡qe mvB‡U cvIqv hvB‡eÓ|
(Md. Khalilur Rahman)

Executive Engineer,

Bagerhat O&M Division,

BWDB, Bagerhat. 
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