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	Office of the

Executive Engineer

Satkhira O & M Division-2

BWDB, Satkhira.

Phone: 63335 (Office)

63306 (Res.)

	INVITATION FOR TENDERS (IFT)


Memo No-T-3/1074








Date : 24-11-2011

Re-Tender Notice (3rd Call)

Tender No. 06/2011-2012

	1
	Ministry/Division
	Ministry of Water Resources.

	2
	Agency
	Bangladesh Water Development Board.

	3
	Procuring Entity Name
	Executive Engineer, Satkhira O&M Division-2, BWDB, Satkhira.

	4
	Procuring Entity District
	Satkhira.

	5
	Invitation for 
	Construction of Closure at Patakhali with Approach Embankment.

	6
	Invitation Ref No
	T-3/1074

	7
	Date
	24-11-2011

	
	KEY INFORMATION: 

	8
	Procurement Method
	Open Tendering Method (OTM), National Competitive Tender (NCT)

	
	FUNDING INFORMATION: 

	9
	Budget and Source of Funds
	Rehabilitation of BWDB Infrastructures Damaged by Cyclone AILA in Coastal Area (South-Western Zone) Project (GOB).

	10
	Development Partners (if applicable)
	N/A

	
	PARTICULAR INFORMATION :

	11
	Tender Package No. 
	1(one)No. (Package No. 06/01)

	12
	Tender Package Name
	As per Package list (Sl No.: 19 below)

	13
	Tender Last Selling Date
	04-12-2011 Up to Office hours

	14
	Tender Closing Date and Time
	05-12-2011 Up to 12-00 hours

	15
	Tender Opening Date and Time
	05-12-2011 at 15-00 hours

	16
	Name & Address of the office(s)
	

	
	- Selling Tender Document (Principal)
	a) The Manager, Janata Bank Ltd., Bankal Branch, Satkhira.

	
	- Selling Tender Document (Others)
	b) The Manager, Sonali Bank Ltd., KDA New Market Branch, Khulna.

	
	
	c) The Manager, Janata Bank Ltd., Corporate Branch, Dhilkusha C/A, Dhaka.

	
	- Receiving Tender Document
	a) Office of the Executive Engineer, Satkhira O&M Division-2, BWDB, Satkhira.

	
	
	b) Office of the Executive Engineer, Khulna O&M Division-1, BWDB, Khulna.

	
	
	c) Office of the Executive Engineer, Jessore O&M Division, BWDB, Jessore.

	
	
	d) Office of the Deputy Commissioner, Satkhira District, Satkhira.

	
	
	e) Office of the Police Super, Satkhira.

	
	- Opening Tender Document
	Office of the Executive Engineer, Satkhira O&M Division-2, BWDB, Satkhira.

	17
	Place/Date/Time of Pre-Tender Meeting (Optional)
	Not Applicable.

	
	INFORMATION FOR TENDERER :

	18
	Eligibility of Tenderer
	Any individual/Firm(s) who fulfill the qualification(s) criteria as set out in the tender data sheet (TDS) and other conditions of the tender documents. 

	19
	Brief Description of Goods or Works :
	


	Package No
	Identification of Package
	Location
	Price of Tender

Document (Tk)
	Tender Security

Amount

 (Tk)
	Completion 

Time in days.

	1
	2
	3
	4
	5
	6

	06/01
	Construction of closure from Km. 18.650/0.350 to Km. 18.650/0.510 for length 160m with approach embankment (both side of the closure) from Km. 18.650/0.000 to Km. 18.650/0.350 & Km. 18.650/0.510 to Km. 18.950/1.598 = 1438m in Polder No. 14/1 at Patakhali in Upazila- Koyra, Dist.- Khulna under Rehabilitation of BWDB Infrastructures Damaged by Cyclone AILA in Coastal Area (South Western Zone) Project during the year 2011-2012.
	Patakhali/ Koyra /Khulna
	5,000/=

(Tk. Five thousand) only.
	15,00,000/= (Tk. Fifteen Lac) only.
	120 (One hundred twenty) days.


	
	PROCURING ENTITY DETAILS:

	20
	Name of Official Inviting Tender
	Md. Abdul Hannan

	21
	Designation of Official Inviting Tender
	Executive Engineer

	22
	Address of Official Inviting Tender
	Satkhira O&M Division-2, BWDB, Satkhira.

	23
	Contact details of Official Inviting Tender
	Tel. No. 0471-63335 (off.)


	24
	SPECIAL INSTRUCTION :

	
	a) The procuring entity reserves the right to accept any Tender or to reject any or all tenders prior to contract award.

b) Work order will be issued after getting approval from the Competent Authority.

c) The Tender Security may be submitted in form of DD or pay order from any schedule Bank of Bangladesh in favour of Deputy Director, RAC, BWDB, Khulna or in the form of irrevocable bank guarantee (Form PW3-6) issued by a schedule bank of Bangladesh in the format furnished in section-5: Tender and contract form, in favour of the Executive Engineer, Satkhira O&M Division-2, BWDB, Satkhira.

d) Any information about the tenders may be obtained from the office of the undersigned during the office hours.

e) Payment shall only be admissible on successful implementation of the scheduled items of whole works and on the basis of the Engineer’s certification. Lump-sum payment for closer shall be made on the following basis.


i) 
Intermediate/advance payment to the extent of 40% of the contract value (only for closure) will be allowed to the contractor after satisfactory stoppage of water flow provided that the work is continued satisfactorily and the closure is sufficiently strong to withstand the period covering the next spring tide (i.e. next highest tide in the new moon or full moon) and if the Executive Engineer considers that the closure is adequately strong to withstand any pressure also after the next spring tide or 20 days whichever is later.


ii) 
Payment up to 80% (cumulative of Closure only) will be made only after the Closure and the approach embankment, included in the schedule of item of works, have been built to full section by the contractor as per design, specifications and satisfaction of the Executive Engineer after his inspection.


iii) 
The balance 20% payment for the closure will be allowed after maintenance of the Closure and the Approach embankment by the contractor for a period of 12 (twelve) months in full design section and to the satisfaction of the Executive Engineer.

iv) Deduction of retention money etc. from the progressive bills will be made and released as per provisions.

v) First payment for the approach embankment will be admissible upon the successful closing of the Closure.

f) Any Modification in the BOQ shall be made by replacing with a modified BOQ duly signed by the Tenderer or authorized signatory and properly sealed, and shall include a copy of the authorization confirmed by an affidavit authenticated by a Notary Public; provided that such written notice including the affidavit is received by the Procuring Entity prior to the deadline for submission of Tenders as stated under ITT Clause 44.1. Modification (if any) shall be submitted quoting rate(s) on item wise. Modification by a simple letter mentioning some percentage above/ less will not be acceptable.

g) The contractor(s), who were awarded previously to construct this closure but already failed to do the work, will deserve negative ranking in experience, performance and qualification criteria.

h) In under any unavoidable circumstances if tender closing & opening day is interrupted then the next working day will be applicable for the same.


N.B: `icÎ weÁwßwU evsjv‡`k cvwb Dbœqb †ev‡W©i www.bwdb.gov.bd & www.cptu.gov.bd I‡qe mvB‡UI cvIqv hvB‡e|

Sd./=

(Md. Abdul Hannan)
Executive Engineer
Satkhira O & M Division-2

BWDB, Satkhira.
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