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	BANGLADESH WATER DEVELOPMENT BOARD





Tender Document (National)
For the Procurement of Works
	Repair of Embankment from Km 154.00 to Km 155.770 and Km 156.00 to 156.170 = 1.940 km of polder No. 56/57 in Charfession Upazilla of Bhola District during the year 2012-2013.



Invitation for Tender No:  01/2012-2013.
Issued on: T-1/ 734    Dated: 08/01/2013.
Package No: T-01/LTM/C/RE-01/2012-2013
	DIVISION
	:
	Bhola O&M Division-II, BWDB, Charfession, Bhola.

	CIRCLE
	:
	Bhola O & M Circle, BWDB, Bhola.

	ZONE
	:
	Southern Zone, BWDB, Barisal.
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	Office of the Executive Engineer

Bhola O&M Division-II 

BWDB, Charfession, Bhola

Phone: 88-04923-74572

Email: xen.bhola2@gmail.com

	Memo No. T-1/734
	                            Dated: 08-01-2013.


Invitation for Tenders

Tender No. 01/2012-2013

	GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

	1
	Ministry/Division 
	Ministry of Water Resources.

	2
	Agency 
	Bangladesh Water Development Board.

	3
	Procuring Entity Name
	Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola.

	4
	Procuring Entity Code
	Not used at present.

	5
	Procuring Entity District
	Bhola.

	6
	Invitation for
	Repair of Embankment from Km 154.00 to Km 155.770 and Km 156.00 to 156.170 = 1.940 km of polder No. 56/57 in Charfession Upazilla of Bhola District during the year 2012-2013.

	7
	Invitation Ref. No
	Office of the Executive Engineer, Bhola O&M Division-II, BWDB, Charfession, Bhola vide Memo No. T-1/734

	8
	Date
	08-01-2013

	KEY INFORMATION

	9
	Procurement Method 
	Limited Tendering Method (LTM)

	FUNDING INFORMATION

	10
	Budget and Source of Funds  
	GoB (Non-Development Revenue Budget)

	11
	Development Partners (if applicable)
	Not Applicable

	PARTICULAR INFORMATION

	12
	Project/Programme Code  

(if applicable)
	Not Applicable

	13
	Project/ Programme Name

(if applicable)
	Polder No. 56/57-Coastal Embankment Project

	14
	Tender Package Nos.
	01 (One) No

	15
	Tender Package Name.
	T-01/LTM/C/RE-01/2012-2013

	16
	Tender Publication Date
	10-01-2013

	17
	Tender Last Selling Date
	On 20-01-2013 during the banking hours.

	18
	Tender Closing Date and Time
	Date:  21-01-2013
	Time:  at 12.00 Noon

	19
	Tender Opening Date and Time
	Date:  21-01-2013
	Time:  at 12.30 PM

	20
	Name & Address of the office(s)
	

	
	-Selling Tender Document (Principal)
	Janata Bank Limited, Charfession Branch, Charfession, Bhola. 

	
	- Receiving Tender Document
	Office of the Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola.

	
	- Opening Tender Document
	Office of the Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola

	21
	Place/Date/Time of Pre-tender Meeting (optional)
	Not Applicable

	INFORMATION FOR TENDERER

	22
	Eligibility of Tenderer
	Contractor Enlisted under Bhola O & M Division-II, BWDB, Charfession, Bhola  connection with Limited Tendering Method (LTM) up to the value of Tk 200.00 lac. 

	23
	Brief Description of Goods or Works
	As stated in serial no 26.

	24
	Brief Description of Physical or Related Services
	Not Applicable

	25
	Price of Tender Document (Tk)
	As stated in serial no 26.

	26
	Brief Description of Goods or Works
	Repair of Embankment from Km 154.00 to Km 155.770 and Km 156.00 to 156.170 = 1.940 km of polder No. 56/57 in Charfession Upazilla of Bhola District during the year 2012-2013.


	Sl

No.
	Package/

Lot No
	Identification of package/Lot
	Location


	Price of Tender

Document

(Tk)
	Tender Security Amount (Tk)
	Completion

Time in

days

	(1)
	(2)
	(3)
	(4)
	(5)
	(6)
	(7)

	01.
	T-01/ LTM/C/ RE-01/ 2012-2013
	Repair of Embankment from Km 154.00 to Km 155.770 and Km 156.00 to 156.170 = 1.940 km of polder No. 56/57 in Charfession Upazilla of Bhola District during the year 2012-2013.
	Charfession Bhola
	750.00
	75,000/-
	60 Days


	PROCURING ENTITY DETAILS:

	27
	Name of Official Inviting Tender
	Apurbo Kumar Bhowmick

	28
	Designation of Official Inviting Tender
	Executive Engineer

	29
	Address of Official Inviting Tender
	Bhola O & M Division-II, BWDB, Charfession, Bhola.

	30
	Contact details of Official Inviting Tender
	Phone : 04923-74572

	SPECIAL INSTRUCTIONS :

	31
	a) 
If it is proved at any stage that information furnished in the tender by the tenderer is false and the tender is signed and submitted in a way of fraudulent practice instead of signing by the actual tenderer/their authorized signatory, his tender will be outright rejected and action will be taken according to PPR 2008.

b) 
If it is not possible to receive/open the tender on the scheduled date for any unavoidable circumstances the same will be received / opened on the next working day at the same time and same venue. 

c) 
In case of total quoted amount found less or above then 5% of the Engineer’s estimate (amount shown in BOQ), the tender will be declared non-responsive.

d) 
If the lowest responsive/evaluate tender is found to be more than one, the successful Tenderer will be determined through lottery. The time and place of the lottery will be informed after evaluation of the tenders through official notice. The notice will be available on the official notice board in the office of the undersigned. 

e) 
Bill will be paid on availability of Fund. No claim will be entertained regarding bill 
f)  Earth will be arranged by the tenderer own arrangement. No claim will be accepted regarding arrangement of earth

g)    Earth must be collected from 20 feet beyond the either side of toe of the embankment. 
h)    The procuring Entity reserves the right to accept or reject all the Tenders without assigning any reason.  

i) 
Work order (s) will only be issued depending on availability of budget allocation and necessary approval from the competent authority. If no work order is issued, no claim what so ever will be entertained. 

j)   The provisions laid down in the ‘’Public Procurement Regulations (PPR) -2008’’ PPA (2nd revision)-2009 & Standard Tender Document (STD) will be strictly compliance. 


(Apurbo Kumar Bhowmick)

Executive Engineer

Bhola O & M Division-II

BWDB, Charfession, Bhola

Memo No. T-1/734 (50)
                                            Dated : 08-01-2013. 

Copy forwarded for favor of kind information/information and wide circulation to (Not according to seniority):

1. Director General, BWDB, WAPDA Building (2nd floor) Motijheel C/A, Dhaka-1000. (Vide Note Sheet No. 71) 

2. The Additional Director General (West Region), BWDB, WAPDA Building (2nd floor) Motijheel C/A, Dhaka- 1000. (Vide Note Sheet No. 1335)
3. The Chief Engineer, Southern Zone, BWDB, Barisal.

4. The Chief Engineer, O & M, BWDB, Motijheel C/A, Dhaka-1000.

5. The Chief Monitoring, BWDB, Motijheel C/A, Dhaka-1000.

6. The Superintending Engineer, Bhola O & M Circle, BWDB, Bhola.

7. The Director, Contract and Procurement Cell, BWDB, WAPDA Building, Motijheel C/A, Dhaka-1000.

8. The Director, Programme, BWDB, WAPDA Building (2nd floor) Motijheel C/A, Dhaka-1000.

9. The Director, O & M, BWDB, WAPDA Building, Motijheel C/A, Dhaka-1000.

10. CSO to the Director General, BWDB, WAPDA Building (2nd floor) Motijheel C/A, Dhaka-1000.

11. The Deputy Commissioner, Bhola.

12. The Superintendent of Police, Bhola.

13. The Executive Engineer, Bhola O & M Division-I, BWDB, Bhola.

14. The Executive Engineer, Roads & Highways, Bhola.

15. The Executive Engineer, LGED, Bhola.

16. The Executive Engineer, Public Works Department, Bhola.

17. The Executive Engineer, Educational Engineering Department, Bhola.

18. The Upazilla Chairman, Charfession Upazilla, Bhola.

19. The Upazilla Nirbahi Officer, Charfession Upazilla, Bhola.

20. The Sub-Divisional Engineer, Charfession O & M Sub-Division-I/II, BWDB, Charfession, Bhola.

21. The Sub-Divisional Engineer, Lalmohan O & M Sub-Division, BWDB, Lalmohan, Bhola.
22. The Accounts Officer, Regional Accounting Centre, BWDB, Bhola.

23. The Manager, Janata Bank Ltd., Charfession Branch, Charfession, Bhola along with 1X10=10 sets (One set means two copies) of Tender Documents are sent herewith for selling to the intending tenderers at the rate set forth in the tender notice up to banking hours on 20-01-2013. The sale proceeds should be deposited to the account of Janata Bank Limited, Alinagor Branch, Bhola in favour of Accounts Officer, Regional Accounting Centre, BWDB, Bhola. Account No STD / F-16. The unsold Tender Documents along with the copy of credit advice may please be sent to the undersigned at an earliest.  

24. The Assistant Engineer/ Estimator/Assistant Accountant/Head Assistant, Bhola O&M Division-II, BWDB, Charfession, Bhola.

25. Mr. /Ms. ................................................................................................................................................................................
26. Notice Board/Tender File (T-1)

(Apurbo Kumar Bhowmick)

Executive Engineer

Bhola O & M Division-II

BWDB, Charfession, Bhola.
	Section 2.    Tender Data Sheet


	Instructions for completing Tender Data Sheet are provided in italics in parenthesis for the relevant ITT clauses

	ITT Clause
	Amendments of, and Supplements to, Clauses in the Instructions to Tenderers

	A.     General

	ITT 1.1
	The Procuring Entity is : BANGLADESH  WATER DEVELOPMENT BOARD
Represented by: Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola.

	
	The Name of the Tender is : 
Repair of Embankment from Km 154.00 to Km 155.770 and Km 156.00 to 156.170 = 1.940 km of polder No. 56/57 in Charfession Upazilla of Bhola District during the year 2012-2013.
Title of the Works:
Earth Work 

Tender Ref : Memo No. T-1/734    Dated : 08-01-2013
Package No. T-01/LTM/C/RE-01/2012-2013

	ITT 3.1
	Only Enlisted Tenders of the categories :  Not Applicable 

	B.     Tender Document

	 ITT 4.1
	For clarification of Tender Document  purposes only, the Procuring Entity’s address is:

Attention
: 
Executive Engineer

Address
: 
Bhola O & M Division-II, BWDB, Charfession, Bhola.

Telephone
: 
04923-74572 (office) 

Fax No.

: 
Not applicable

E-mail address
:
xen.bhola2@gmail.com

	C.     Qualification Criteria

	ITT 7.1
	A satisfactory completion of similar works of at least Tk (insert amount) under (State number) of contract (s) over a period of years (State number) shall be required. Not Applicable.

	ITT 8.1 (a)


	The required average annual construction turnover shall be greater than Tk (insert amount) lac over the last (State number) Years. Not Applicable.

	ITT 8.1 (b)
	The minimum amount of liquid assets or working capital or credit facilities of the Tenderer shall be (insert amount). Not Applicable.

	D.     Tender Preparation

	ITT 12.1 (j)
	The Tenderer shall submit with its Tender, the following additional documents: 
1. Contractor Enlisted under Bhola O&M Division-II, BWDB, Charfession, Bhola in Connection with Limited Tendering Method (LTM)  up to the value of Tk 200.00 lac. 

	ITT 16.1
	The Tender Validity period shall be : 45 (Forty) days.

	ITT 17.1
	The amount of the Tender Security shall be :  Not Applicable.

	E.     Tender Submission

	ITT 21.1
	For Tender submission purposes only, the Procuring Entity’s address is:

Attention
: 
Executive Engineer

Address
: 
Office of the Executive Engineer



Bhola O & M Division-II



BWDB, Charfession, Bhola.

The deadline for the submission of Tenders is

Time & Date: upto 12.00 PM on 21-01-2013.

	F.     Tender Opening and Evaluation

	ITT 26.2


	The Tender opening shall take place at :

Address
: 
Office of the Executive Engineer



Bhola O & M Division-II



BWDB, Charfession, Bhola.

Time & Date: 12.30 PM on 21-01-2013.

	G.     Contract Award

	ITT37.1
	The amount of Performance Security shall be 5% (Five) percent of the Contract Price.


Section 4. Particular Conditions of Contract

	Instructions for completing the Particular Conditions of Contract are provided in italics in parenthesis for the relevant GCC Clauses.

	GCC Clause
	Amendments of, and Supplements to, Clauses in the General Conditions of Contract

	GCC 1.1(d)


	The Contractor is :

Name 

:

Address
:



	GCC 1.1(t)
	The Procuring Entity is :

Name 
  :
Apubro Kumar Bhowmick

Address : 
Executive Engineer, 



Bhola O & M Division-II, 



BWDB, Charfession, Bhola.

	GCC 1.1(u)
	The Project Manager is :

Name 
  :
Apubro Kumar Bhowmick
Address : 
Executive Engineer, 



Bhola O & M Division-II, 



BWDB, Charfession, Bhola.

	GCC 1.1(v)
	The Site is located at Char Kalmi of Charfession Upazila, District: Bhola.

	GCC 1.1(aa)
	The Works consist of : Re-Sectioning of Embankment

	GCC 3.1 (j)
	 XE "Bill of Quantities" \i Other documents forming part of the Contract are : Not Applicable.

	GCC 5.1
	Possession of the Site to the Contractor shall be given on the following date :

	GCC 10.1
	The Start Date shall be : Within 7 (Seven) days after signing the contract.

	GCC 11.1 
	The Intended Completion Date for the whole of the Works shall be : 30-04-2013.

	GCC 12.1
	The Contractor shall submit a Programme for the Works within (insert days) days of signing the contract. None.

	GCC 19.2
	The Defects Liability Period is : 6 (Six) months

	GCC 20.2
	The  Contract price is as per contract. 

	GCC 27.1(f)
	The following additional events shall also be the Compensation Events: None

	GCC 28.1
	The proportion of payments to be retained is 10% percent as retention money.

	GCC 29.1
	The amount of Liquidated Damages or in other words Delay Damages is: 0.05% (zero point zero five) of final Contract price of the uncompleted Works or any part there of it’s per day of delay.

	GCC 29.2
	The maximum amount of Liquidated Damages for the uncompleted Works or any part thereof is 10 (Ten) percent of the final Contract price of the whole of the Works.

	GCC 37.1
	The percentage to apply to the contract value of the works not completed, representing the Procuring Entity’s additional cost for completing the uncompleted Works, is 20 (Twenty) percent.

	GCC 39.2(b)


	The arbitration shall be conducted in the place mentioned below :

Office of the 

Superintending Engineer 

Bhola O&M Circle

BWDB, Bhola.


Section 6.   Bill of Quantities

	Guidance Notes on the Bill of Quantities
Objectives

The objectives of the Bill of Quantities (BOQ) are;

(a) to provide sufficient information on the quantities of Works to be performed to enable Tenders to be prepared efficiently and accurately; and

(b) when a Contract has been entered into, to provide a priced BOQ for use in the periodic valuation of Works executed.

(c) a separate item for tests that may be required to be carried out to ensure the     quality of materials and works.


In order to attain these objectives, the items in the Bill of Quantities should be grouped into sections to distinguish between those parts of the Works that by nature, location, access, timing, or any other special characteristics may give rise to different methods of construction, phasing of the Works, or considerations of cost. General items common to all parts of the Works may be grouped as a separate section in the Bill of Quantities. Consistent with these requirements, the layout and content of the BOQ should be as simple and brief as possible. Quantities should be computed net from the Drawings, unless directed otherwise in the Contract, and no allowance should be made for bulking, shrinkage, or waste. Quantities should be rounded up or down where appropriate and spurious accuracy should be avoided. 


The quantities given in the Bill of Quantities are estimated and provisional, and are given to provide a common basis for Tendering. The basis of payment will be the actual quantities of work ordered and carried out, as measured by the Contractor and verified by the Project Manager and valued at the rates or prices quoted in the priced Bill of Quantities, where applicable, and otherwise at such rates or prices as the Project Manager may fix within the terms and conditions of the Contract.


The method of measurements of completed works for payment shall be based on metric system unless otherwise unavoidable.

A sample format has been suggested.

Correction of Errors


If in preparing Bill of Quantities of its Tender, the Tenderer has made errors in the unit rates or prices or the total price, and wishes to correct such errors prior to submission of its Tender, it may do so, but shall ensure that each correction of error is properly initialled by the authorised person of the Tenderer and that a statement shall be made as to the total number of such corrections made, at the end of the priced Bill of Quantities.

The Procuring Entity shall ensure that the following note is added at the end of each page of the Bill of Quantities.

“This Bill of Quantities contains [state number] corrections duly initialled and signed by the authorised person of the Tenderer”.

THIS GUIDANCE NOTES FOR PREPARING A BILL OF QUANTITIES ARE INTENDED ONLY AS INFORMATION FOR THE PROCURING ENTITY OR THE PERSON DRAFTING THE TENDER DOCUMENT. THIS SHOULD NOT BE INCLUDED IN THE FINAL DOCUMENT 














PAGE  

