BANGLADESH WATER DEVELOPMENT BOARD
	Telephone: 

Office: 0981-62039

Fax    : 0981-62039
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	Office of the

Executive Engineer,

Jamalpur O&M Division,

BWDB, Jamalpur.


Invitation for Tenders (IFT)

Tender No. JAM-02/2012-2013.
Memo. No. T-1/ 910




                           Dated :14-01-2013
	                               GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

	1.
	Ministry/ Division 
	Ministry of Water Resources

	2.
	Agency
	Bangladesh Water Development Board 

	3.
	Procuring Entity Name
	Executive Engineer, Jamalpur O & M Division, BWDB, Jamalpur .

	4.
	Procuring Entity Code
	Not used at present

	5.
	Procuring Entity District
	Jamalpur.

	6.
	Invitation for
	Procurement of works

	7.
	Invitation Ref No
	Memo.No.T-1/910( 50 )

	8.
	Date
	14-01-2013

	KEY INFORMATION

	9.
	Procurement Method
	NCT
	Open Tendering Method (OTM)

	FUNDING INFORMATION

	10.
	Budget and Source of Funds
	Climate Change Trust Fund ( CCTF )
	GOB

	11.
	Development Partners (if applicable)
	N/A

	PARTICULAR INFORMATION

	12.
	Project / Programme Code 
	N/A

	13.
	Project / Programme Name
	River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District. 

Rvgvjcyi ‡Rjvi  Bmjvgcyi Dc‡Rjvq cyivZb eªþcyÎ b‡`i  fv½b n‡Z iþvK‡í b`xZxi  msiþb KvR |

	14.
	Tender Package No.
	5(Five) Nos.

	15
	Tender Package Name
	RBPW-CCTF-01, RBPW-CCTF-02, RBPW-CCTF-03, RBPW-CCTF-04, RBPW-CCTF-05 = 5 Nos.

	16.
	Tender Publication Date
	14-01-2013

	17.
	Tender Last Selling Date
	13-02-2013

	18.
	Tender Closing Date and Time

1)
Deputy Commissioner, 

Jamalpur .


2) 
Office of the Superintendent of 
Police, Jamalpur .
3) 
Executive Engineer, Jamalpur O&M Division, BWDB,     Jamalpur.
	Date
	Time

	
	
	14-02-2013
14-02-2013
14-02-2013

	12:00 hrs.

12:00 hrs.

12:00 hrs.

	19.
	Tender Opening Date and Time
	14-02-2013  at 13.00 hours.

	20.
	Name & Address of the Office (s)
	Address(s) :-

	
	-Selling Tender Document (Principal)
	The Manager, Rupali Bank Ltd, Main Branch, Jamalpur.

	
	-Selling Tender Documents (Others)
	1 .The Manager, Rupali Bank Ltd, Thanaghat Branch, Mymensingh.

2 .The Manager, Janata Bank Ltd.  Dilkusha  Corporate  Branch, 

29, Dilkusha, C/A  Dhaka.

	
	-Receiving Tender Document
	1. Deputy Commissioner,  Jamalpur.
2. Office of the Superintendent of Police, Jamalpur .
3. Executive Engineer, Jamalpur O&M Division, BWDB, Jamalpur .

	
	-Opening Tender Document
	1. Office of the Executive Engineer, Jamalpur O&M Division, BWDB, Jamalpur

	21.
	Place/Date/Time of Pre-Tender Meeting (Optional)
	Shall not be held.

	INFORMATION  FOR TENDERER

	22.
	Eligibility of Tenderer
	Any individual(s)/ Firm(s) who fulfill the qualification(s) criteria of each package as stipulated in the Tender Data Sheet (TDS) and other conditions of the Tender Document as per ITT Clause No. 3 ( PW-2 ). 

	23
	Brief Description of Works
	The proposed river bank protection work shall be implemented by construction of Bamboo Bandaling Structures on the river bends by five nos contract packages  ( RBPW-CCTF-01, RBPW-CCTF-02, RBPW-CCTF-03, RBPW-CCTF-04, RBPW-CCTF-05) for protecting 16.50 km eroding river bank of Old Brahmaputra River. Bamboo Bandaling Structures shall be constructed at 11 different locations, namely North Sirajabad, Goaler Char & Sabukura, Bahadurpur Hamider Kheya Ghat, Char Dadna Chandgonj, Laxmipur Charpara-Boaler Char, Amdanga, Char Goalini, Kajikata-Topker Char, Char No-4 & Chandanpur along the right bank of the Old Brahmaputra River. Construction of Bandaling Structures shall be implemented by driving 2 meter to 4 meter in dry land & in water as necessary of  6 cm to 10 cm diameter and 6 meter to 8 meter long barrack bamboo pins, supported by inclined driven bamboo pins. Half split bamboo bracing and single layer double Tarjah walling shall also be provided, depending on the river bend, angle of attack, velocity & volume of river flow.  This is a pilot project, in which low cost localy available materials shall be used in river bank erosion protection work as per direction of the Project Consultant & Engineer-in-Charge, and shall be monitored during one year period in post construction period. The contractors shall do necessary works & actions both in construction & monitoring periods as per direction of the Project Consultant & Engineer-in-Charge.  
The contract will be implemented over a 14 ( fourteen )  month period starting in March  2013,  and completion of construction of bamboo bandaling structures & monitoring work shall be completed  within April 2014.  During the flood period of 2013, monthly bathymetric / manual  surveys will be performed, and security of the completed bamboo bandaling structures shall be maintained by the Contractor.

Interested eligible Tenderers may obtain further information on the tender and inspect the Tender Documents at the office of the Executive Engineer, Jamalpur O&M Division, BWDB, Fulbaria, Jamalpur during office hours on any working day.

	24.
	Brief Description of Related Services
	N/A

	5.
	25.Package List

	Sl. No
	Package No.
	Identification of Package
	Location (Uapzila & Dist.)
	Price of Tender Document In Taka.
	Tender Security Amount In Taka.
	Time for Completion in days.

	1.
	RBPW-CCTF-01
	River Bank Protection Work by construction of Bamboo Bandaling Structures from the Erosion of the Old Brahmaputra River at North Sirajabad, Goaler Char & Sabukura Char ( 64 Bandals ) under " River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District " financed by Climate Change Trust Fund during FY 2012-13 & 2013-14.
	Islampur/

Jamalpur
	1500/00
	Tk. 2,50,000/00
(Two Lakh Fifty Thousand) only.
	420 ( Four Hundred Twenty ) days

	2.
	RBPW-CCTF-02
	River Bank Protection Work by construction of Bamboo Bandaling Structures from the Erosion of the Old Brahmaputra River at Bahadurpur Hamider Kheya Ghat & Char Dadna Chandgonj Char ( 72 Bandals ) under " River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District " financed by Climate Change Trust Fund during FY 2012-13 & 2013-14.
	Islampur/

Jamalpur.
	1500/00
	2,55,000/00
(Two Lakh Fifty FiveThousand) only.
	420 ( Four Hundred Twenty ) days

	3.
	RBPW-CCTF-03
	River Bank Protection Work by construction of Bamboo Bandaling Structures from the Erosion of the Old Brahmaputra River at Laxmipur Charpara-Boaler Char & Amdanga ( 72 Bandals ) under " River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District " financed by Climate Change Trust Fund during FY 2012-13 & 2013-14.
	Islampur/

Jamalpur
	1500/00
	2,60,000/00
(Two Lakh Sixty Thousand) only.
	420 ( Four Hundred Twenty ) days

	4.
	RBPW-CCTF-04
	River Bank Protection Work by construction of Bamboo Bandaling Structures from the Erosion of the Old Brahmaputra River at Char Goalini & Kajikata to Topker Char ( 72 Bandals ) under " River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District " financed by Climate Change Trust Fund during FY 2012-13 & 2013-14.
	Islampur/

Jamalpur
	1500/00
	2,80,000/00
(Two Lakh Eighty Thousand) only.
	420 ( Four Hundred Twenty ) days

	5.
	RBPW-CCTF-05
	River Bank Protection Work by construction of Bamboo Bandaling Structures from the Erosion of the Old Brahmaputra River at Char No-4 & Chandanpur  ( 71 Bandals ) under " River Bank Protection Project from the Erosion of the Old Brahmaputra River in Upazila Islampur of Jamalpur District " financed by Climate Change Trust Fund during FY 2012-13 & 2013-14.
	Islampur/

Jamalpur
	1500/00
	3,50,000/00
(Three Lakh Fifty Thousand) only.
	420 ( Four Hundred Twenty ) days

	PROCURING ENTITY DETAILS

	26.
	Name of Official Inviting Tender
	Md. Nizamul Haque Bhuiyan

	27.
	Designation of Official Inviting Tender
	Executive Engineer

	28.
	Address of Official Inviting Tender
	Jamalpur O & M Division, BWDB, Jamalpur 

	29.
	Contact details of Official Inviting Tender
	Telephone No. 0981-62039, E-mail:- xen.jamalpur @ gmail.com



	SPECIAL INSTRUCTIONS

	1. The work of the packages may be totally dropped, decreased or increased as per field condition/design/budget allocation for which no claim shall be entertained .  

2. Payment shall be made subject to availability of fund. No clam in this regard will be entertained.

3. If the Tenderer submits any false /incorrect or forged certificate, the tender will be outright rejected and action as per PPR-2008 will be initiated. 
4. The Procuring Entity reserves the right to accept or reject any or all Tenders without assigning any reason what so ever.

5. Copies of the certificates and other requisite paper (VAT certificate and for Corporation Joint Venture firm, Affidavit certificate in addition each in separate) attested by any 1st class officer on Govt./ Semi-Govt. organisation/ Autonomous bodies or by a Notary public would be acceptable subject to verification of the original ones. For attestation seal with name of the attesting officer is to be stamped below the signature.
6. The work of the packages may be totally dropped, decreased or increased as per field condition/design/budget allocation for which no claim shall be entertained .  

7. Payment shall be made subject to availability of fund transferred from CCTF. No clam in this regard will be entertained.

8. If the Tenderer submits any false /incorrect or forged certificate, the tender will be outright rejected and action as per PPR-2008 will be initiated. 
9. Amount of payable Tender Security shall be  in the form of Demand Draft or Pay Order of any scheduled bank of Bangladesh in favour of the Accounts Officer, Regional Accounting Centre, BWDB, Mymensingh. 
10. If the Tender submission is not possible on the last date fixed in the notice due to unavoidable circumstances, the Tender Submission & Opening date will automatically be shifted to the next working day.

11. The work may be totally dropped, decreased or increased. No claim or extra rate will be entertained for cancellation of the tender or issuance of work order with decreased quantity of work. The work order shall be issued after getting clearance from the competent authority of BWDB.

12. BWDB Monitoring / Design Unit / Climate Change Unit & Other agency of the Govt. will have the authority to supervise the work for both quality and quantity in addition to BWDB field officials.


NB. Ò`icÎ weÁwßwU evsjv‡`k cvwb Dbœqb †ev‡W©i www.bwdb.gov.bd Ges wmwcwUBDÕi www.cptu.gov.bd I‡qe mvB‡UI cvIqv hvB‡eÓ 

(Md. Nizamul Haque Bhuiyan)

                                                                                                                                                                         Executive Engineer,

Jamalpur O&M Division,
BWDB, Jamalpur

E-mail:- xen.Jamalpur@gmail.com
_1215935167

