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	Office of the Executive Engineer

Bhola O&M Division-II 

BWDB, Charfession, Bhola

Phone: 88-04923-74572

Email: xen.bhola2@gmail.com

	Memo No. T-1/1477
	                            Dated: 08.05.2014.


Invitation for Tenders

Tender No. 22/2013-2014
	GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

	1
	Ministry/Division 
	Ministry of Water Resources.

	2
	Agency 
	Bangladesh Water Development Board.

	3
	Procuring Entity Name
	Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola.

	4
	Procuring Entity Code
	Not used at present.

	5
	Procuring Entity District
	Bhola.

	6
	Invitation for
	Re-sectioning of existing ring bundh, Construction of retired embankment, Temporary Slope Protection, Re-sectioning & Temporary Slope Protection, Slope Protection, Construction of Ring bundh, River Bank Protection Work  & Repair of River Bank Protection Work in polder no. 58/1, 58/2 & 56/57 at Monpura, Charfession, Lalmohan, Tajumuddin Upazilla Under Bhola O&M Division-II, BWDB, Charfession, Bhola during the year 2013-2014.

	7
	Invitation Ref. No
	Office of the Executive Engineer, Bhola O&M Division-II, BWDB, Charfession, Bhola vide Memo No. T-1/1477

	8
	Date
	08.05.2014

	KEY INFORMATION

	9
	Procurement Method 
	Limited Tendering Method (LTM)

	FUNDING INFORMATION

	10
	Budget and Source of Funds  
	GoB (Non-Development Revenue Budget)

	11
	Development Partners (if applicable)
	Not Applicable

	PARTICULAR INFORMATION

	12
	Project/Programme Code (if applicable)
	Not Applicable

	13
	Project/ Programme Name (if applicable)
	Coastal Embankment Project of Polder No. 58/1, 58/2 & 56/57

	14
	Tender Package Nos.
	24 (Twenty Four) Nos

	15
	Tender Package Name.
	REM1/ 2013-2014, CREM2/ 2013-2014, CREM3/ 2013-2014, CREM4/ 2013-2014, CREM5/ 2013-2014, TSPM6/ 2013-2014, RSPM7/ 2013-2014, TSPM8/ 2013-2014, SPBC9/ 2013-2014, CREC10/ 2013-2014, CREC11/ 2013-2014, TSPC12/ 2013-2014, SPMC13/ 2013-2014, RBPC14/ 2013-2014, RSPL16/ 2013-2014, TKC17/ 2013-2014, CREL18/ 2013-2014, CREL19/ 2013-2014, CREL20/ 2013-2014, CREL21/ 2013-2014, RBPL22/ 2013-2014, TSPL23/ 2013-2014, RBPL24/ 2013-2014, TSPT25/ 2013-2014

	16
	Tender Publication Date
	12-05-2014.

	17
	Tender Last Selling Date
	On 18-05-2014 during the banking hours.

	18
	Tender Closing Date and Time
	Date:  On 19-05-2014
	Time:  at 1.00 PM

	19
	Tender Opening Date and Time
	Date:  On 19-05-2014
	Time:  at 1.30 PM

	20
	Name & Address of the office(s)
	

	
	-Selling Tender Document (Principal)
	Janata Bank Limited, Charfession Branch, Charfession, Bhola. 

	
	- Receiving Tender Document
	Office of the Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola.

	
	- Opening Tender Document
	Office of the Executive Engineer, Bhola O & M Division-II, BWDB, Charfession, Bhola

	21
	Place/Date/Time of Pre-tender Meeting (optional)
	Not Applicable

	INFORMATION FOR TENDERER

	22
	Eligibility of Tenderer
	Contractor Enlisted under Bhola O & M Division-II, BWDB, Charfession, Bhola in connection with Limited Tendering Method (LTM) up to the value of tk 200.00 lac. 

	23
	Brief Description of Goods or Works
	As stated in serial no 26.

	24
	Brief Description of Physical or Related Services
	Not Applicable

	25
	Price of Tender Document (Tk)
	As stated in serial no 26.

	26
	Brief Description of Goods or Works
	Re-sectioning of existing ring bundh, Construction of retired embankment, Temporary Slope Protection, Re-sectioning & Temporary Slope Protection, Slope Protection, Construction of Ring bundh, River Bank Protection Work  & Repair of River Bank Protection Work in polder no. 58/1, 58/2 & 56/57 at Monpura, Charfession, Lalmohan, Tajumuddin Upazilla Under Bhola O&M Division-II, BWDB, Charfession, Bhola during the year 2013-2014.


	Sl

No.
	Package/

Lot No
	Identification of package/Lot
	Location
	Price of Tender

Document

(Tk)
	Tender Security Amount (Tk)
	Completion

Time in

days

	(1)
	(2)
	(3)
	(4)
	(5)
	(6)
	(7)

	01.
	REM1/ 2013-2014
	Re-sectioning of existing ring bundh from Km 3.400 to Km 5.355=1.955Km in Polder No. 58/1 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	1,85,000.00
	25 Days

	02.
	CREM2/ 2013-2014
	Construction of retired embankment from Km 7.200 to Km 10.200=3.000km in polder no. 58/1 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	3,10,000.00
	25 Days

	03.
	CREM3/ 2013-2014
	Construction of retired embankment from Km 16.300 to Km 18.800=2.500km in polder no. 58/1 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	2,56,000.00
	25 Days

	04.
	CREM4/ 2013-2014
	Construction of retired embankment from Km 9.800 to Km 11.500=1.700km in polder no. 58/2 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	1,98,000.00
	25 Days

	05.
	CREM5/ 2013-2014
	Construction of retired embankment from Km 13.100 to Km 14.700=1.600km in polder no. 58/2 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	1,71,000.00
	25 Days

	06.
	TSPM6/ 2013-2014
	Temporary Slope Protection Work of existing ring bundh from Km 14.700 to 16.150=1.450km in polder no. 58/2 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	1500.00
	2,76,000.00
	25 Days

	07.
	RSPM7/ 2013-2014
	Resectioning & temporary slope protection work at Km 25.200 to Km 25.450 and Km 25.600 to Km 25750=400m in polder no. 58/2 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	750.00
	52,000.00
	25 Days

	08.
	TSPM8/ 2013-2014
	Temporary slope protection on both side of Surjomukhi sluice from Km 12.800 to Km 12.950 = 0.150 Km in polder no 58/2 at Monpura Upazilla in Bhola District during the year 2013-2014.
	Monpura Bhola
	750.00
	71,000.00
	25 Days

	09.
	SPBC9/ 2013-2014
	Slope protection at Betua Launch ghat from Km 85.700 to 85.870=170m. Polder 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	750.00
	84,000.00
	25 Days

	10.
	CREC10/ 2013-2014
	Construction of ring bundh from Samraj Sluice to Hamidpur in between Km 88.800 to Km 91.150 = 2.350 Km in polder no. 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	1500.00
	3,52,000.00
	25 Days

	11.
	CREC11/ 2013-2014
	Construction of ring bundh from Samraj Sluice to Hamidpur in between Km 91.150 to Km 93.500 = 2.350 Km in polder no. 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	3000.00
	3,76,000.00
	25 Days

	12.
	TSPC12/ 2013-2014
	Temporary slope protection of length 777m at 5 spots in between Km 86.900 to Km 88.800 in polder no. 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	750.00
	1,05,000.00
	25 Days

	13.
	SPMC13/ 2013-2014
	Slope protection of both sides of Madraj sluice (length=175m) in polder no. 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	750.00
	25,800.00
	25 Days

	14.
	RBPC14/ 2013-2014
	River bank protection work of both sides of Madraj sluice (length=175m) in polder no. 56/57 at Charfession Upazilla in Bhola District during the year 2013-2014.
	Charfession Bhola
	750.00
	48,000.00
	25 Days

	15.
	RSPL16/ 2013-2014
	Repair and temporary slope protection of embankment from km 53.00 to km 53.600 = 0.600 km (revised location km 53.050 to km 53.550= 500m) in polder 56/57 at Tajumuddin Upazilla in Bhola District during the year 2013-2014.
	Tajumuddin Bhola
	750.00
	1,20,000.00
	25 Days

	16.
	TKC17/ 2013-2014
	Construction of embankment from km53.536 to km 53.600=0.064km (revised location km 53.550 to km 53.600=0.050km) including closing the khal at Tajumuddin Upazilla in Bhola District during the year 2013-2014.
	Tajumuddin Bhola
	1500.00
	1,67,000.00
	25 Days

	17.
	CREL18/ 2013-2014
	Construction of Retired (Ring Dyke) Embankment from Km 72.000 to Km 72.700 = 0.700 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	1500.00
	1,40,000.00
	25 Days

	18.
	CREL19/ 2013-2014
	Construction of Retired (Ring Dyke) Embankment from Km 72.700 to Km 73.400 = 0.700 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	1500.00
	1,40,000.00
	25 Days

	19.
	CREL20/ 2013-2014
	Construction of Retired (Ring Dyke) Embankment from Km 73.400 to Km 74.000 = 0.600 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	750.00
	1,20,000.00
	25 Days

	20.
	CREL21/ 2013-2014
	Construction of Retired (Ring Dyke) Embankment from Km 74.000 to Km 74.726 = 0.726 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	1500.00
	1,44,000.00
	25 Days

	21.
	RBPL22/ 2013-2014
	Repair of River Bank Protection Work of Meghna river vulnerable part phase-1 from Km 69.700 to Km 69.720 &  Km 69.900 to Km 70.000 = 0.120 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	1500.00
	1,32,000.00
	25 Days

	22.
	TSPL23/ 2013-2014
	Emergency Temporary Slope Protection on both sides of kamarer Khal sluice from Km 71.040 to Km 71.150, Km 71.165 to Km 71.180 & Km 71.188 to Km 71.403 = 0.340 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	750.00
	55,000.00
	25 Days

	23.
	RBPL24/ 2013-2014
	River bank Protection on both side of Kamarer Khal sluice from Km 71.010 to Km 71.350 = 0.340 km in Polder No- 56/57 at Lalmohan Upazilla in Bhola District during the year 2013-2014.
	Lalmohan Bhola
	750.00
	95,000.00
	25 Days

	24.
	TSPT25/ 2013-2014
	Temporary Slope Protection of Embankment from Km 52.820 to Km 53.000 = 0.180 km in Polder No- 56/57 at Tajumuddin Upazilla in Bhola District during the year 2013-2014.
	Tajumuddin Bhola
	750.00
	48,000.00
	25 Days


	PROCURING ENTITY DETAILS:

	27
	Name of Official Inviting Tender
	Abdul Hekim

	28
	Designation of Official Inviting Tender
	Executive Engineer

	29
	Address of Official Inviting Tender
	Bhola O & M Division-II, BWDB, Charfession, Bhola.

	30
	Contact details of Official Inviting Tender
	Phone : 04923-74572


	SPECIAL INSTRUCTIONS :

	31
	a) 
If it is proved at any stage that information furnished in the tender by the tenderer is false and the tender is signed and submitted in a way of fraudulent practice instead of signing by the actual tenderer/their authorized signatory, his tender will be outright rejected and action will be taken according to PPR 2008.

b) 
If it is not possible to receive/open the tender on the scheduled date for any unavoidable circumstances the same will be received / opened on the next working day at the same time and same venue. 

c) 
In case of total quoted amount found less or above than 5% of the Engineer’s estimate (amount shown in BOQ), the tender will be declared non-responsive.

d) 
If the lowest responsive/evaluate tender is found to be more than one, the successful Tenderer will be determined through lottery. The time and place of the lottery will be informed after evaluation of the tenders through official notice. The notice will be available on the official notice board in the office of the undersigned. 

e) 
Bill will be paid on availability of fund/ No claim will be entertained in case of unavailability of fund. 
f)     The procuring Entity reserves the right to accept or reject all the Tenders without assigning any reason.  

g) 
Work order (s) will only be issued depending on availability of budget allocation and necessary approval from the competent authority. If no work order is issued, no claim what so ever will be entertained. 

h)   The provisions laid down in the ‘’Public Procurement Regulations (PPR) -2008’’ PPA (2nd revision)-2009 & Standard Tender Document (STD) will be strictly compliance. 


N. B. This Tender Notice will also be available in the website of BWDB. The address is www. bwdb.gov.bd


(Abdul Hekim)
Executive Engineer

Bhola O & M Division-II

BWDB, Charfession, Bhola
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