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Office of the Executive Engineer

Rajshahi O&M Division 

BWDB, Rajshahi

Invitation for Tenders (IFT)

Tender No.Raj-01/2010-2011
	GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

	1
	Ministry/Division
	Ministry of Water Resources (MOWR)

	2
	Agency
	Bangladesh Water Development Board (BWDB)

	3
	Procuring Entity Name
	Executive Engineer, Rajshahi O&M Division, 

BWDB, Rajshahi

	4
	Procuring Entity Code
	Not used at present

	5
	Procuring Entity District
	Rajshahi

	6
	Invitation for 
	1. Rehabilitation of Groyne No.- 03 , Spur-2B , Groyne No.- 02 & Borokuthi Spur along left bank of Padma River at Rajshahi Town . 
2. Revetment Works along left bank of Padma River from M 12070 To M 12550 at Rajshahi Town.

3. Revetment Works along left bank of Padma River from M 12550 To M 13000 at Rajshahi Town.

	7
	Invitation Ref. No.
	T-6/ 2825(50)  Dated-19-08-2010 .

	8
	Date
	19-08-2010 .

	KEY INFORMATION

	9
	Procurement Method
	NCT 
	Open Tendering Method (OTM)

	FUNDING INFORMATION

	10
	Budget and Source of Funds
	Development Budget
	ADB, OPEC and GOB

	11
	Development Partners
	ADB, OPEC

	PARTICULAR INFORMATION

	12
	Project / Programme Code
	8994

	13
	Project / Programme Name
	Secondary Towns Integrated Flood Protection 

(Phase-II) Project : (STIFPP-II)

ADB Loan No. 2117-BAN(SF), OPEC Loan No. 1038P

	14
	Tender Package No.
	03 ( Three ) Nos-STIFPP-II/BWDB/RCC/FPW-15(A) / 10-11 , STIFPP-II/BWDB/RCC/FPW-16 / 10-11 & STIFPP-II/BWDB/RCC/FPW-17 / 10-11  .

	15
	Tender Package Name
	1. STIFPP-II/BWDB/RCC/FPW-15(A) / 10-11
2. STIFPP-II/BWDB/RCC/FPW-16 / 10-11
3. STIFPP-II/BWDB/RCC/FPW-17 / 10-11  

	16
	Tender Publication Date
	19-08-2010 .

	17
	Tender Last Selling Date
	16-09-2010 .

	18
	Tender Closing Date and Time

1) Commissioner, Rajshahi Division, Rajshahi.


2) Executive Engineer, Rajshahi O&M 
  

    Division, BWDB, Rajshahi

3) Executive Engineer, Bogra O&M Division,  

    BWDB, Bogra
	Date
	Time

	
	
	19-09-2010 

19-09-2010
19-09-2010 
	14:00 hrs.

15:00 hrs.

12:00 hrs.



	19
	Tender Opening Date and Time
	19-09-2010 
	15:30 hrs.

	20
	Name & Address of the office(s)
	Address

	
	- Selling Tender Document (Principal)
	1.


Manager, Agrani Bank Ltd, WAPDA (IRRI) Branch, Sopura,   


Rajshahi.

	
	- Selling Tender Document (Others)
	1. 
Manager, Janata Bank Ltd, Dilkusha Corporate Branch, 

    
29 Dilkusha C/A, Dhaka.

2. 
Manager , Janata Bank Ltd, BSCIC Branch, Bogra.

	
	- Receiving Tender Document
	1. 
Office of the Commissioner, Rajshahi Division, 

Rajshahi. 

2. 
Office of the Executive Engineer, Rajshahi O&M Division, 
BWDB, 
Rajshahi.

3. 
Office of the Executive Engineer, Bogra O&M Division, 
BWDB, Bogra.

	
	- Opening Tender Document
	Office of the Executive Engineer, Rajshahi O&M Division, BWDB, Rajshahi.
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	21
	Place / Date / Time of 
	 Shall not be held .

	
	Pre-Tender Meeting (Optional)
	

	INFORMATION FOR TENDERER

	22
	Eligibility of Tenderer
	Nationality from eligible ADB Member Countries . Any individual or firm who fulfills qualification of the criteria stipulated in the Tender Data Sheet (TDS) and other conditions of Tender Document.

Interested eligible Tenderers may obtain further information on the Tender and inspect the Tender Documents at the Office of the Executive Engineer, Rajshahi O&M Division, BWDB, Rajshahi; and the Office of the Project Director, STIFPP-II, BWDB, Office Address: 62, West Agargaon (Level 5), Sher-e-Bangla Nagar, Dhaka-1207, during office hours on any working day.

	23
	BRIEF DESCRIPTION OF WORKS

	
	1. Contract Package No. STIFPP-II/BWDB/RCC/FPW-15(A) / 10-11 : Rehabilitation of Groyne No.- 03 , Spur-2B , Groyne No.- 02 & Borokuthi Spur along left bank of Padma River at Rajshahi Town . 

2. Contract Package No. STIFPP-II/BWDB/RCC/FPW-16 / 10-11 : Revetment Works along left bank of Padma River from M 12070 To M 12550 at Rajshahi Town .

3. Contract Package No.STIFPP-II/BWDB/RCC/FPW-17 / 10-11 : Revetment Works along left bank of Padma River from M 12550 To M 13000 at Rajshahi Town .
The proposed River Bank Protection along Left Bank of Padma River at Rajshahi City from M.12070 to M.12550 (Contract Package No. STIFPP-II/BWDB/RCC/FPW-16 / 10-11) & M.12550 to M.13000 (Contract Package No.STIFPP-II/BWDB/RCC/FPW-17 / 10-11) and  Rehabilitation of Groyne No.- 03 , Spur-2B , Groyne No.- 02 & Borokuthi Spur of Rajshahi Town Protection Project  (Contract Package No. STIFPP-II/BWDB/RCC/FPW-15(A) / 10-11) includes the placement of CC Block above Average Low Water Level, and the controlled dumping of CC Block below Low Water Level and construction of necessary stairs.

The contract will be implemented over a 08 (eight) month period starting in November 2010, with Procurement of construction materials and block manufacturing during the period of November 2010 to February 2011, and completion of entire length of protective work within May 2011. During the flood period of 2011, monthly bathymetric surveys will be performed, and if required, additional river bank protection will be completed during the following construction season.

Interested eligible Tenderers may obtain further information on the tender and inspect the Tender Documents at the offices of the Executive Engineer, Rajshahi O&M Division, BWDB, Sopura, Rajshahi; and the Project Director, BWDB, STIFPP-II, Office address 62 West Agargaon (Level 5), Sher-E-Bangla Nagar, Dhaka-1207; during office hours on any working day.

	24
	BRIEF DESCRIPTION OF RELATED / PHYSICAL SERVICES
	Given above 

	25
	Price of Tender Document (Tk)
	Tk. 5000/- (Non refundable)



	
	Package No.
	Identification of Packages
	Location
	Tender Security  (Tk.)
	Completion Time

	26
	1
	STIFPP-II/BWDB/RCC/FPW-15(A) / 10-11

Rehabilitation of Groyne No.- 03 , Spur-2B , Groyne No.- 02 & Borokuthi Spur along left bank of Padma River at Rajshahi Town . 
	Rajshahi
	15,00,000/00 ( fifteen lakh) only . 
	08 ( eight ) months

	
	2
	STIFPP-II/BWDB/RCC/FPW-16 / 10-11
Revetment Works along left bank of Padma River from M 12070 To M 12550 at Rajshahi Town .
	Rajshahi
	8,00,000/00
( eight lakh ) only .
	08 ( eight ) months
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	Package No.
	Identification of Packages
	Location
	Tender Security  (Tk.)
	Completion Time

	
	3
	STIFPP-II/BWDB/RCC/FPW-17 / 10-11
Revetment Works along left bank of Padma River from M 12550 To M 13000 at Rajshahi Town .
	Rajshahi
	8,00,000/00 
( eight lakh ) only .
	08 ( eight ) months

	PROCURING ENTITY DETAILS

	27
	Name of Official Inviting Tender
	Md. Nizamul Haque Bhuiyan

	28
	Designation of Official Inviting Tender
	Executive Engineer, Rajshahi O&M Division, BWDB, Rajshahi

	29
	Address of Official Inviting Tender
	Rajshahi O&M Division, BWDB, Rajshahi.

	30
	Contact details of Official Inviting Tender
	Telephone:
0721-761521    Fax No .0721-761643

E-mail: XEN.Rajshahi@gmail.com .


	 SPECIAL INSTRUCTIONS

	1. Work order will be issued subject to approval of the Contract Award by the competent authority of BWDB & clearance from the Donor Agency ADB . 
2. The work of the package may be totally dropped, decreased or increased as per field condition/design/budget allocation for which no claim shall be entertained for cancellation of the Tender/ Non-issuance of work order.
3. Payment will be made subject to availability of fund. No clam in this regard will be entertained.

4. If the Tenderer (s) submits any false /incorrect or forged certificate, the tender will be outright rejected and action as per PPR-2008 will be initiated.
5. The Procuring Entity reserves the right to accept or reject any or all Tenders or annul the Tender proceedings without assigning any reason what so ever.

6. Copies of the certificates and other requisite paper (VAT certificate and for Corporation Joint Venture firm, Affidavit certificate in addition each in separate) attested by any 1st class officer on Govt./ Semi-Govt. organisation/ Autonomous bodies or by a Notary public would be acceptable subject to verification the original ones. For attestation seal with name of the attesting officer is to be stamped below the signature.
7. Amount of payable Tender Security in the form of Demand Draft/Pay Order of any scheduled bank of Bangladesh in favour of the Accounts Officer, Regional Accounting Centre, BWDB, Rajshahi . The Tender security also payable in the form of irrevocable Bank Guarantee issued from a scheduled Bank of Bangladesh in favour of the Executive Engineer, Rajshahi O&M Division, BWDB, Rajshahi.
8. If the tender submission is not possible on the last date fixed in the notice due to unavoidable circumstances, the tender submission & opening date will automatically be shifted to the next working day , unless amendment issued in this regard .
9. The work may be totally dropped, decreased or increased. No claim or extra rate will be entertained for cancellation of the tender or issuance of work order with decreased quantity of work. The work order shall be issued after getting clearance from the competent authority of BWDB & ADB .

10. During implementation of the physical work  of Rehabilitation Work of Groyne / Spur & River Bank Protection Work , ‘’ Guidelines for River Bank Protection , May 2010 ‘’ approved by the BWDB shall be strictly in compliance .

11. Project Consultants , BWDB Monitoring Team & Other agency of the Govt. will have the authority to supervise the work for both quality and quantity in addition to BWDB field officials.


NB. Ò`icÎ weÁwßwU evsjv‡`k cvwb Dbœqb †ev‡W©i www.bwdb.gov.bd I wmwcwUBDÕi www.cptu.gov.bd I‡qe mvB‡UI cvIqv hvB‡eÓ|
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Memo. No. T-6 / 2825(50)    
             


Dated-19-08-2010 . 


Copy forwarded for favour of kind information/ information and wide circulation to:-  

1. The Director General, Central Procurement Technical Unit, Planning Commission, Sher-E-Bangla Nagar, Dhaka
 (enclosed with a copy of notice inviting this tender and CD-RW of the notice for publication
 in the Web site of CPTU).

2. The Chief Engineer, North-Western Zone, BWDB, Rajshahi, (With 1 set of Tender Documents).

3. The Commissioner, Rajshahi Division, 

Rajshahi. Note1.
4. The Chief Engineer, Rajshahi City Corporation, Rajshahi.

5. The Superintending Engineer, Rajshahi O&M Circle, BWDB, Rajshahi, (With 1 set of Tender Documents).

6. The Superintending Engineer, Bogra O&M Circle, BWDB, Bogra

7. The Project Director, Secondary Towns Integrated Flood Protection (Phase-2) Project, (STIFPP-II), BWDB Part, BWDB, 62, West Agargaon, Sher-E-Bangla Nagar, Dhaka-1207. (With 4 sets of Tender Documents).

8. The Project Director, Secondary Towns Integrated Flood Protection (Phase-2) Project, (STIFPP-II), LGED Part, LGED, Dhaka

9. The Director, Contract and Procurement Cell, BWDB, WAPDA Building (8th floor); Motijheel C / A, Dhaka.

10. The Deputy Commissioner, Rajshahi.

11. The Police Commissioner, Rajshahi Metropolitan Police, Rajshahi.

12. The CSO  to the  Director General, BWDB, Dhaka.

13. The Executive Engineer, Bogra O&M Division, BWDB, Bogra. Note1
14. The Executive Engineer, Natore O&M Division, BWDB, Natore.

15. The Executive Engineer, Naogaon O&M Division, BWDB, Naogaon.

16. The Executive Engineer, Nawabganj O&M Division, BWDB, Chapai Nawabganj.

17. The Sub-Divisional Engineer, Rajshahi O & M Sub-Division 1/2/3, BWDB, Rajshahi.

18. The Accounts Officer, Regional Accounting Center, BWDB, Rajshahi.

19. The Team Leader, MDS Consultant : SMEC & Associates, STIFPP-II, BWDB, 62, West Agargaon, Sher-E-Bangla Nagar, Dhaka-1207.

20. The Manager, Agrani Bank, WAPDA Irrigation Branch, Sopura, Rajshahi. Along with 10x3=30 sets =30x2=60 (Sixty ) copies Note2.
21. The Manager, Janata Bank, Dilkusha Corporate Branch, 29 Dilkusha C/A, Dhaka. Along with 15x3=45 sets =45x2=90 (Ninety ) copies  Note2.
22. The Manager, Janata Bank, BSCIC Branch, Bogra. Along with 5x3=15 sets =15x2=30 (Thirty ) copies . Note2.
23. The Construction Engineer, BWDB (Part), MDS Consultants, Rajshahi.

24. P.S. to the Honourable Mayor, Rajshahi City Corporation, Rajshahi.

25. P.A. to Additional Director General (O & M-1/2/Finance) BWDB, Dhaka.

26. The Estimator/ Asstt Accountant, Rajshahi O & M Division, BWDB, Rajshahi.

27. Notice Board/ Office File.

Note1   Tender shall be received in these offices on the day time stated in this Notice Inviting Tender and shall be sent to the Office Inviting the Tender on the same day and time as mentioned in the Notice as quickly as possible. The Opening of Tender should be in accordance with “The Public Procurement Regulation-2008” and amendments thereof.

Note2   The above indicated number of sets of Tender Documents are sent herewith for selling to intending Tenderer up on 16-09-2010 during office hours at the rate of Tk. (as attached list of works) per set (two copies) in the form of a 
Demand Draft in favour of the Accounts Officer, Regional Accounting Center, BWDB, Rajshahi. Unsold Tender Documents along with the copy of the credit advice shall be sent to the undersigned at the earliest.





Sd/=





( Md. Nizamul Haque Bhuiyan )


Executive Engineer


Rajshahi O & M Division


BWDB, Rajshahi.








(Md. Nizamul Haque Bhuiyan)


Executive Engineer


Rajshahi O & M Division


BWDB, Rajshahi.
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